# POS Reports Analytics Expansion Plan

Master plan index for Hourly Sales, Item Sales, and Sales by Category inside POS Reports

Prepared: 2026-09-28 | Plan version: 1.0 | Branch: StagingPOS | Baseline commit: cccf6a942e7ba51e3ffaa9ff405f785cf13e389a

This is a planning artifact only. It records the repository-grounded design and verification path; it does not modify application code, database schema, branch history, or deployment state.

# Original Request

Create a plan for Hourly sales report, Item Sales report, and sales per categories inside the existing Report area, using the plan-creator skill.

# Final Objective

Extend the existing POS Reports workspace with three read-only analytics views that use the same tenant, branch, cashier, date, source, payment, item, void/refund, and financial semantics already used by POS reports. The views must be exportable, testable, responsive, and safe for historical data.

# Repository Baseline

| Area | Confirmed baseline |
| --- | --- |
| Workspace | C:\xampp\htdocs\POS-DGFY\.worktrees\StagingPOS |
| Branch and commit | StagingPOS at cccf6a942e7ba51e3ffaa9ff405f785cf13e389a |
| Frontend | packages/web-core shared POS report workspace; apps/dgfy-pos consumes it; shared tests run through apps/dgfy-ims |
| Backend | apps/dgfy-api POS route/controller/usecase/repository path |
| Current reporting API | GET /pos/reports/overview and GET /pos/reports/export |
| Current gaps | No hourly granularity; current item view is top-N only; no grouped category sales report |
| Architecture check | npm run check:architecture passed: ArchitectureGuardrails and ControllerBoundary OK |

# Authoritative Reading Order

01 Objective Current State and Flow

02 Requirements and Business Rules

03 Backend Data and API Plan

04 Frontend Report UI and Export Plan

05 Testing Security Performance and Evidence

06 Implementation Rollout Rollback and Risks

Read this index first, then execute the numbered sections in order. Section 03 establishes the response contract before Section 04 maps it into UI.

# Document Dependency Map

| Section | Depends on | Produces |
| --- | --- | --- |
| 01 | Repository and architecture baseline | Current/target flow and scope boundaries |
| 02 | 01 plus existing permission and financial semantics | Numbered requirements and business rules |
| 03 | 01-02 plus POS repository and route evidence | Backend contract, aggregation design, data and permission behavior |
| 04 | 02-03 plus current shared frontend components | UI information architecture, state, export, accessibility and offline behavior |
| 05 | 02-04 plus existing tests/UAT | Verification matrix, test cases, evidence and quality gates |
| 06 | 01-05 plus release policy | Implementation sequence, rollout, rollback, monitoring and risk controls |

# Requirement Index

| ID group | Coverage |
| --- | --- |
| FR-REP-001 to 005 | Hourly, item, category, shared filters/permissions, print and CSV export |
| BR-REP-001 to 004 | Manila time buckets, one financial scope, item/category identity, void/refund behavior |
| DATA-REP-001 to 002 | Existing transaction/line source; no schema migration by default |
| SEC-REP-001 to 003 | Tenant/location/cashier scope, allowlisted query controls, no leakage |
| PERM-REP-001 | Preserve existing POS report permission contract |
| UI-REP-001 to 006 | Tabs, tables, filters, loading/error/empty/offline, responsive behavior |
| REP-REP-001 to 004 | Totals reconciliation, export fidelity, traceable evidence, no mutation |
| NFR-REP-001 to 004 | Performance, accessibility, compatibility and observability |
| MIG-REP-001 and OPS-REP-001 to 003 | Migration decision, rollout, rollback and monitoring |

# Business Rule Index

BR-REP-001: Hourly buckets use the application’s Manila business timezone and explicit half-open date/time boundaries.

BR-REP-002: All three reports reuse the existing normalized POS line pipeline so split tenders, discounts, voids and refunds are not double counted.

BR-REP-003: Item names/SKUs use historical line snapshots when available; category follows the existing live folder/category resolution policy.

BR-REP-004: The existing void/refund semantics remain unchanged: voided/refunded revenue is excluded from net sales and represented in refund/void measures.

# ADR and Documentation Index

| Reference | Decision used by this plan |
| --- | --- |
| docs/START_HERE.md | Documentation authority and required lookup order |
| docs/architecture/ARCHITECTURE_BOUNDARIES.md | Routes -> controllers -> usecases -> repositories -> models; transport/business/data separation |
| docs/architecture/ARCHITECTURE_GOVERNANCE.md | Cross-boundary impact, ADR strictness, hardening, telemetry and rollback expectations |
| ADR 0005 | Read-only unified sales read model; source tags and financial snapshots are preserved |
| ADR 0029 | POS owns sales execution data; reports are read-side and additive; no destructive schema change |
| ADR 0039 | No new ADR if implementation stays within existing defaults/snapshots; new ADR if a binding changes |
| ADR 0071 | Shared web-core tests run through IMS; affected app builds must be verified |
| docs/templates/IMPLEMENTATION_PLAN_TEMPLATE.md | Required plan areas and evidence expectations |
| docs/testing/pos-e2e-uat-checklist.md | Existing POS report UAT and evidence baseline |

# Risk Index

| Risk | Control location |
| --- | --- |
| Large date ranges and item cardinality | 03 endpoint pagination/limits; 05 performance gates |
| Timezone boundary errors | 02 business rules; 03 repository tests; 05 UAT |
| Double counting split tenders or voids | 03 normalized-line reuse; 05 reconciliation tests |
| Cross-tenant or cross-branch leakage | 02 permissions; 03 scoped usecase; 05 authorization tests |
| Live category recategorization surprises | 02 explicit semantics; 03 contract documentation |
| Offline cache incompatibility | 04 snapshot versioning and stale-state UX; 05 offline evidence |
| Phase numbering conflict | 06 sequencing warning; owner/PM reconciliation before implementation |

# Implementation Phase Index

| Local phase | Objective | Exit gate |
| --- | --- | --- |
| RPT-01 | Freeze scope and report contracts | Requirements and response examples approved |
| RPT-02 | Implement backend breakdown service and export sections | Route/usecase/repository/security tests pass |
| RPT-03 | Implement shared POS report UI and offline/export behavior | Component contracts, accessibility and affected builds pass |
| RPT-04 | Run integration, reconciliation and performance verification | All critical verification matrix rows pass |
| RPT-05 | Run staging UAT and collect evidence | Screenshots, CSVs, logs and SHA-bound report complete |
| RPT-06 | Roll out, monitor and close the plan | Release gates pass; rollback drill and monitoring evidence recorded |

# Acceptance Index

A user with existing authorized POS report access can open Hourly Sales, Item Sales and Sales by Category without changing checkout, shift, or transaction data.

Each report honors the current date, location, cashier, source, payment and category filters where applicable.

Report totals reconcile to the existing overview for the same scoped dataset, with documented treatment of voids/refunds and split tenders.

CSV exports contain the same rows and totals as the visible report and are generated server-side.

Cashier, branch-view, tenant, unauthorized-location and malformed-query cases fail closed.

The feature passes backend, shared frontend, affected app build, architecture, documentation, performance and staging evidence gates.

# Assumptions and Warnings

The request is for a plan, not implementation. No application code, migration, commit, PR or deployment is included in these artifacts.

The existing POS permission contract remains the source of truth: pos:view and pos:branch_view. reports:view/reports:export are not substituted without a separate authorization decision.

The authoritative phase ledger currently ends at Phase 347, which is in_progress, and identifies 348 as the next eligible global phase after its gates. A separate Implementation.md sequence also names 348-350 for device/location work but is not the authoritative ledger. This plan therefore uses local RPT-01 through RPT-06 IDs and must be mapped only after phase ownership is reconciled.

No database migration is expected for derived read-time aggregates. A migration becomes in-scope only if measured query plans prove existing indexes insufficient and the migration is separately reviewed.

Current category semantics intentionally follow the live folder/category resolution used by existing reports. Changing to historical category snapshots is outside this plan and would require a documented domain decision.

# Next Eligible Action

Use Section 01 to confirm the current report flow and target boundary. Then freeze the numbered requirements in Section 02 before implementation work begins.