# EXEC-04 Frontend Report UI and Export Plan

POS Reports Analytics - Full Verification Execution Record

Date: 2026-09-28 | Branch: StagingPOS | Worktree: C:\xampp\htdocs\POS-DGFY\.worktrees\StagingPOS | Baseline: cccf6a942e7ba51e3ffaa9ff405f785cf13e389a

Plan input: 04_Frontend_Report_UI_and_Export_Plan.docx | Dependencies: Sections 01-03 | Execution skill: plan-execution-full-verification-engine

# Final Status

RPT-03 FRONTEND REPORT UI AND EXPORT IMPLEMENTATION COMPLETE FOR CODE-LEVEL ACCEPTANCE. The existing POS Reports workspace now exposes Hourly Sales, Item Sales, and Sales by Category through the shared web-core report shell. Active breakdown data is loaded on demand from the Section 03 API, uses server pagination/sorting and server-provided financial values, and supports active-scope export and print. Global Phase 347 remains in_progress; this execution does not alter the authoritative phase ledger, create a commit, open a PR, merge, or deploy.

# Critical Assessment and Recommendation

The lowest-risk implementation was to extend the existing report workspace and responsive table rather than add a second navigation or a browser-side aggregation path. The implementation preserves existing overview, sales, comparison, profit/loss and operations tabs, reuses current scope/filter controls, and treats the backend response as the financial display authority. Proceed to Section 05 for live/staging QA, performance, security and evidence gates before release.

# Execution Manifest

| ID | Execution action | Result | Evidence |
| --- | --- | --- | --- |
| EXEC-041 | Read the complete Section 04 plan, master index and prior Section 03 execution record before editing. | VERIFIED | Plan requirements, dependencies, acceptance criteria and prior API contract extracted. |
| EXEC-042 | Inspect the existing POS report workspace, shared table/pagination, service facade and offline snapshot store. | VERIFIED | Existing filters, export, print, overview and shared web-core boundaries preserved. |
| EXEC-043 | Implement the three breakdown tabs and on-demand request lifecycle. | COMPLETE | PosReportsAnalyticsWorkspace.jsx and PosReportsBreakdownTable.jsx. |
| EXEC-044 | Implement server pagination/sorting, active export mapping, print output and versioned offline state. | COMPLETE | Shared table, posService.js and offlinePosSnapshotStore.js changes. |
| EXEC-045 | Run focused behavior/contract, shared pagination, build, architecture, compliance, docs and diff checks. | VERIFIED | 47 focused tests, 3 shared pagination tests, POS build and repository gates passed. |
| EXEC-046 | Audit database, mutation, release and visual/staging boundaries. | VERIFIED WITH DEFERRED QA | No database write or release action; live staging and document visual render remain later evidence gates. |

# Implemented UI and State Behavior

Added top-level Reports tabs: Hourly Sales, Item Sales and Sales by Category. Existing report tabs remain available.

Only the selected breakdown calls GET /pos/reports/breakdowns; overview and operational paths retain their existing requests.

Date range, location, cashier, payment, source and category filters are reused. Breakdown page and sort reset when the active breakdown, scope or filter changes.

Hourly defaults to chronological local-time sorting. Item and category views default to server net-sales descending and expose accessible sortable headers.

The shared responsive table supports server pagination and keeps mobile card rendering/horizontal table behavior. Pagination controls expose report-specific accessible labels.

CSV export maps the active breakdown to hourly, item_sales or category_sales. It sends the active scope and sort; the server remains responsible for complete filtered export rows.

Breakdown print output includes title, date range, timezone, applied filters, generated timestamp, server summary and visible rows without application navigation chrome.

Offline snapshots use version 2 envelopes with report type, query identity, scope identity, generated_at and stale display-only state. Mismatched or old snapshots are rejected.

Breakdown refresh clears prior rows before a new query completes, preventing a changed filter/page from temporarily presenting the previous query as current.

# Financial, Security and Data Integrity Controls

The UI renders server summary and row fields; it does not aggregate formatted values or derive financial totals in the browser.

The endpoint, permission tier, tenant/location scope and cashier self-scope are inherited from the verified Section 03 contract.

No report view adds mutation controls. Export and print are read-only actions.

No migration, index, seed, repair, backfill, live tenant query or database write was performed for this phase.

Existing shared web-core consumers remain covered by the shared pagination regression tests and POS production build.

# Verification Evidence

| Gate | Command / evidence | Result |
| --- | --- | --- |
| Focused frontend breakdown coverage | npm --prefix apps/dgfy-ims test -- [7 report suites] --pool=forks --maxWorkers=1 --fileParallelism=false | PASS - 7 files, 47 tests |
| Shared pagination regression | npm --prefix apps/dgfy-ims test -- pagination.test.jsx PosSettingsPagination.behavior.test.jsx --pool=forks --maxWorkers=1 --fileParallelism=false | PASS - 2 files, 3 tests |
| Target POS build | npm run build:pos | PASS - 3098 modules transformed; existing dynamic-import and large-chunk warnings only |
| Architecture | npm run check:architecture | PASS - 55 modules/617 files; 101 controllers |
| Compliance | npm run check:compliance | PASS - sensitive files, API contracts and declarations checked |
| Documentation and ADRs | npm run lint:docs | PASS - 30 governed docs and 92 ADRs |
| Diff hygiene | git diff --check | PASS |
| Prior backend contract | EXEC-03_Backend_Data_and_API_Plan.docx | CARRIED FORWARD - Section 03 focused backend evidence passed; no backend code changed in this phase |

# Acceptance Assessment

| Acceptance gate | Status | Evidence / boundary |
| --- | --- | --- |
| All three views reachable from Reports | PASS | Three tab definitions, breakdown component coverage and POS build. |
| Filters preserved and visible | PASS | Existing filter/date panels remain shared; request and offline query identity include active scope/filter state. |
| No report mutation | PASS | Only GET/export/print paths are used; no write endpoint or database operation added. |
| Export and print reflect active breakdown and filters | PASS | Active section mapping, server export contract and breakdown print branch are covered by source contract and build verification. |
| Existing report tabs remain functional | PASS | Existing workspace contracts plus focused sales/top-items/toolbar/table tests pass. |
| Live staging visual/accessibility/performance evidence | DEFERRED | Section 05 owns browser/staging QA, network/console checks, latency and final evidence bundle. |
| DOCX visual rendering | DEFERRED | Structural validation is complete; required renderer is unavailable because LibreOffice/soffice.exe is not installed on this host. |

# Changed Surface Inventory

packages/web-core/src/features/pos/components/PosReportsAnalyticsWorkspace.jsx

packages/web-core/src/features/pos/components/PosReportsBreakdownTable.jsx

packages/web-core/src/features/pos/components/PosReportsResponsiveTable.jsx

packages/web-core/src/features/pos/services/posService.js

packages/web-core/src/features/pos/services/offlinePosSnapshotStore.js

packages/web-core/Components/ui/pagination.jsx

packages/web-core/src/features/pos/__tests__/PosReportsBreakdownTable.behavior.test.jsx

packages/web-core/src/features/pos/__tests__/posReportsBreakdown.service.contract.test.js

packages/web-core/src/features/pos/__tests__/posReportsAnalyticsWorkspace.contract.test.js

# Rollback and Release Boundary

Rollback is a code/document revert of the RPT-03 frontend files and tests. No down migration or data repair is required. The working tree contains earlier user changes and Section 03 implementation changes; no reset, checkout, commit, push, PR, merge or deployment was performed.

# Next Eligible Phase

RPT-04 / Section 05 - Testing, Security, Performance and Evidence. The next phase must perform live/staging browser verification, authorization and tenant-scope checks, request/console health checks, responsive visual review, export/print evidence, offline snapshot evidence, performance observations and release/rollback evidence. Global Phase 347 remains in_progress.

# Artifact and Visual QA Note

This execution record was created with python-docx and will be structurally re-read after save. Visual PNG/PDF rendering is attempted through the required document workflow; if the host lacks LibreOffice/soffice.exe, that limitation is recorded rather than treated as a silent pass.

# Shared Consumer Build Verification

Because the implementation changes shared web-core components, both additional consumers were built after the final frontend changes.

| Consumer | Command | Result |
| --- | --- | --- |
| POS | npm run build:pos | PASS - 3098 modules transformed; existing warnings only |
| IMS / Skupervisor | npm run build:skupervisor | PASS - 3917 modules transformed; existing warnings only |
| Storefront | npm run build:store | PASS - 2466 modules transformed; existing large-chunk warning only |