# EXEC-01 - Objective, Current State and Flow

POS Register Reconciliation Integrity Fix

| Plan section executed | 01_Objective_Current_State_and_Flow.docx |
| --- | --- |
| Execution step | EXEC-001 - Baseline evidence and response-contract verification |
| Requirements in scope | RRF-FR-001..006; RRF-BR-001..008; RRF-DATA-001..006; RRF-UI-001..005 |
| Branch and baseline | StagingPOS at cccf6a942e7ba51e3ffaa9ff405f785cf13e389a |
| Source changes | None |
| Database changes | None; read-only audit only |
| Status | PARTIALLY COMPLETE - BLOCKED |

# 1. Objective

Establish the exact register reconciliation defect, verify the real code path, identify data sources and aggregation boundaries, and freeze the safe target flow before implementation.

# 2. Components inspected

| Component | Finding |
| --- | --- |
| apps/dgfy-api/src/modules/pos/repositories/posRepository.js | buildReportShiftMoney creates per-shift money; loadReportCashierReconciliation then groups by cashier_id and stores shift_ids plus independently summed stored variance. |
| apps/dgfy-api/src/modules/pos/usecases/posUseCases.js | Registers export serializes lifecycle.registers and joins shift_ids with a pipe into one CSV field. |
| packages/web-core/.../PosReportsRegistersTable.jsx | Register Shift accepts shift_ids and joins identifiers; status trusts variance_amount; Actions remains disabled. |
| Focused tests | Existing fixtures cover one grouped register row and status behavior, but not the screenshot aggregate or stored-versus-derived mismatch. |
| Architecture contract | Routes -> controllers -> usecases -> repositories -> models remains the applicable boundary. |

# 3. Current state

The screenshot displays many RS identifiers in one register row.

The screenshot values are Expected PHP 75,994.83 and Counted PHP 71,931.83, which mathematically produce Short PHP 4,063.00.

The displayed PHP 150.00 Over value cannot be derived from those displayed amounts.

The current repository shape can produce this contradiction because grouped expected/closing totals and stored variance are assembled independently.

The current export path repeats the same grouped row grain, so print/CSV parity is part of the later implementation gate.

# 4. Read-only audit evidence

| Check | Result | Interpretation |
| --- | --- | --- |
| Local tenant scope | 15 active databases scanned | Local baseline only; not staging. |
| Shift records | 174 total; 168 closed; 6 open | Source tables are populated and queryable. |
| Stored vs derived variance | 0 mismatching rows locally | No local stale-variance example was found. |
| Screenshot aggregate | Not found locally | Exact staging filters/data are still needed. |
| Mutation check | No writes executed | No shift close, cash event, or historical change occurred. |

# 5. Target flow frozen for later implementation

| Stage | Frozen behavior |
| --- | --- |
| Scope | Apply existing tenant/company/location/terminal/cashier/date authorization before constructing rows. |
| Source | Load each eligible PosTerminalShift once and map transactions/cash events by pos_terminal_shift_id. |
| Register rows | Return one normalized row per shift with singular shift_id and opening cashier identity. |
| Variance | If expected and counted exist, round4(counted - expected); if counted is null, variance is null. |
| Anomaly | Record stored-versus-derived mismatch as diagnostic evidence; never use stale stored variance as the financial result. |
| Cashier summary | Keep grouped cashier aggregates separate from register rows. |
| Consumers | Visible table, print, and CSV must consume the same singular-shift records. |

# 6. Verification results

| Verification | Status | Evidence |
| --- | --- | --- |
| Defect mapped to named code path | PASS | Repository grouping, lifecycle mapping, table display, and export mapping inspected. |
| Target row grain and arithmetic contract | PASS | Frozen from Section 01 and Section 02 rules; no code changed. |
| Exact staging reproduction | BLOCKED | No authorized staging response/date filter available in this execution. |
| Local no-write audit | PASS | SELECT/SHOW only; all tenant connections closed. |
| Phase dependency | BLOCKED | Phase 347 remains in_progress; Phase 348 is not yet eligible for implementation. |

# 7. Tests and gates

Backend focused Jest: 3 suites passed, 50 tests passed.

Shared web-core register behavior: 1 Vitest file passed, 2 tests passed.

Architecture guardrails and controller boundaries passed.

Documentation/ADR lint passed; compliance check passed.

POS production build passed with existing chunk-size and dynamic-import warnings.

git diff --check passed.

# 8. Acceptance criteria matrix

| Criterion | Status | Reason |
| --- | --- | --- |
| Current screenshot defect identified and mapped | PASS | Screenshot arithmetic and current code path agree with the planned diagnosis. |
| Target flow explicit about row grain and null behavior | PASS | Singular shift_id, derived variance, Open/null behavior, and aggregate separation recorded. |
| Exact staging data cause classified | BLOCKED | Local data has no matching aggregate and staging payload is unavailable. |
| Implementation started only after dependency gate | PASS | No source/database implementation was started; Phase 347 remains respected. |

# 9. Recovery and next action

No rollback is required because no application or database state was changed. Preserve the existing dirty worktree. The next action is to obtain the authorized staging response and read-only audit for the screenshot filters after Phase 347 is reconciled; then continue with RRF-02 in a separately reviewed implementation batch.

Final status: PARTIALLY COMPLETE - BLOCKED.