# Backend Data and API Plan

Section 03 | Read path, contract, aggregation, authorization, export and migration posture

| Field | Value |
| --- | --- |
| Project Name | DGFY POS Reports Analytics Expansion |
| Plan Version | 1.0 |
| Section Number | 03 |
| Section Title | Backend Data and API Plan |
| Purpose | Define the server-side contract and implementation path without duplicating financial logic or widening scope. |
| Dependencies | Sections 01-02; POS routes, validators, controller, usecases, repository, tests and compliance declaration. |

# Plan Content

The recommended backend design is one additive, read-only breakdown service behind the existing POS authorization and scope helpers. It keeps the current overview stable and avoids loading high-cardinality item/category rows on every report-page refresh.

# Selected API Shape

| Endpoint | Contract |
| --- | --- |
| GET /pos/reports/breakdowns | New read-only endpoint. Required date_from, date_to, breakdown=hourly¦items¦categories. Reuse existing optional cashier_id, location_id, terminal_id, payment_type, source, category_id/category, page and limit. Add allowlisted sort_by and sort_direction. |
| GET /pos/reports/export | Extend existing section allowlist with hourly, item_sales and category_sales. Export calls the same breakdown service and uses the same filters, scope, sort and row semantics. |
| GET /pos/reports/overview | Remain backward-compatible. Do not force all full item/category rows into the existing overview payload. Existing top_items and current overview consumers remain available. |

# Breakdown Response Contract

| Field | Purpose |
| --- | --- |
| breakdown | hourly, items or categories; echoed from validated query |
| range | date_from, date_to, timezone=Asia/Manila, start_at, end_at_exclusive |
| applied_filters | Validated date, scope and optional filters; omit sensitive auth data |
| summary | gross_sales, discounts, net_sales, refunds_voids, vatable_sales, vat, service_fees, cogs, profit, total_transactions, total_items_sold |
| rows | Breakdown-specific rows sorted by the validated default or requested sort |
| pagination | page, limit, total_rows, total_pages, has_next; hourly may still return pagination metadata for a bounded contract |
| generated_at | Server timestamp for evidence and stale/offline messaging |

# Row Contracts

| Report | Required row fields |
| --- | --- |
| Hourly | bucket_start_local, bucket_end_local, transaction_count, item_quantity, gross_sales, discounts, net_sales, refunds_voids, vat, service_fees, cogs, profit, profit_margin |
| Item Sales | item_key, item_id when known, item_name, sku, category_key, category_name, quantity, orders, gross_sales, discounts, net_sales, refunds_voids, cogs, profit, profit_margin, average_unit_price, sales_share |
| Sales by Category | category_key, category_name, item_count, quantity, orders, gross_sales, discounts, net_sales, refunds_voids, cogs, profit, profit_margin, sales_share |

# Implementation Path by Layer

| Layer | Exact change plan |
| --- | --- |
| Validator | Extend REPORT_GRANULARITIES/sections only where needed; add breakdown enum, sort allowlists, page/limit bounds and export section mappings. Preserve date and filter validation. |
| Route | Register the new GET /reports/breakdowns route with the same checkAnyPermission([pos:view, pos:branch_view]) contract and query validator. |
| Controller | Keep transport-only behavior: read query/auth context, invoke usecase, return response/error using existing handler conventions. |
| Usecase | Build a scoped breakdown usecase by reusing resolvePosReadLocationScope and scopePosReportQueryToActor. Reject unauthorized cashier/location combinations before repository access. |
| Repository | Factor a shared normalized-row loading path or call the existing listReportTransactions and normalizeReportLineRows once. Add buildHourlySales, buildItemSales and buildCategorySales helpers with stable keys, totals and pagination. |
| Export | Map new section names to the breakdown service. Generate CSV server-side with fixed headers, escaped values and summary metadata; do not reconstruct financial rows in the browser. |
| Tests | Extend repository, usecase, validator, route/handler and export suites. Keep existing overview fixtures and assert no regression. |

# Aggregation Rules

Use the existing transaction created_at date boundary and convert bucket labels to Asia/Manila. For hourly rows, group by local YYYY-MM-DD HH:00 while retaining unambiguous start/end values.

Build item and category totals from normalized lines, not transaction joins or payment allocations. Count orders by distinct transaction/invoice identity within each group.

Use stable item keys: item_id when available, otherwise a snapshot fallback key that cannot merge unrelated unknown items solely by display name.

Use stable category keys: folder_id when available, otherwise a legacy-category key; route null/empty values to an explicit uncategorized key.

Compute percentage shares from the same report-level net sales denominator and define zero-denominator behavior as 0 rather than NaN or Infinity.

Sort defaults: hourly chronological ascending; item/category net sales descending then stable name/key ascending. Client sort requests are allowlisted.

# Security and Failure Behavior

Fail closed for missing auth, invalid dates, invalid breakdown, invalid sort, invalid page/limit, unauthorized location and cashier mismatch.

Do not return tenant, branch, cashier or item rows outside the resolved scope. Preserve established error status and response shape.

Log request correlation, breakdown, scoped location count, row count, duration and outcome class; do not log credentials or full customer data.

If the breakdown query fails, return the existing report error contract. The frontend must not display partially fabricated totals.

# Migration and Data Posture

No migration is required for the selected design. Existing transaction and line tables already contain the time, item, category relationship, snapshot and cost facts used by the report. Only measured query-plan evidence may justify an additive index migration. If that happens, the migration must be a separate reviewed batch with tenant-safe backfill/rollback expectations; it must not be smuggled into the feature as an unmeasured optimization.

# Confirmed Facts

Current route/usecase/repository boundaries and read-scope helper are available.

Existing line normalization already feeds summary, trends, top-items and profit/loss.

Existing export is server-side and can be extended by allowlisted section mapping.

# Assumptions

A single breakdown endpoint is acceptable for three related report views.

The endpoint can reuse the existing listReportTransactions query before a future measured SQL aggregation optimization.

# Requirements Covered

FR-REP-001 to 005

BR-REP-001 to 007

DATA-REP-001 to 003

SEC-REP-001 to 004

NFR-REP-001

REP-REP-001 to 002

# Affected Components

apps/dgfy-api/src/routes/pos.js

apps/dgfy-api/src/validators/posValidator.js

apps/dgfy-api/src/modules/pos/usecases/posUseCases.js

apps/dgfy-api/src/modules/pos/repositories/posRepository.js

POS report tests

# Risks

Loading every line for long ranges may be too slow.

Distinct-order counting can be wrong if aggregation is performed after a duplicating include.

Pagination totals can disagree with summary if filtering is applied after pagination.

# Tests Required

Unit tests for every aggregation helper

Scope/usecase tests

Route and validator contract tests

Export exact-row tests

Query plan and performance tests

# Acceptance Criteria

The API contract is additive and documented.

Existing overview/export tests remain green.

Scope and cashier rules are identical to current reports.

No unapproved schema change exists.

# Execution Dependencies

RPT-02 depends on frozen requirements.

Frontend Section 04 consumes this contract; changes require synchronized contract tests.

Performance evidence decides whether a follow-up index migration is needed.

# Cross-References

docs/architecture/ARCHITECTURE_BOUNDARIES.md

ADR 0005

ADR 0029

ADR 0040

docs/compliance/impact-declarations/2026-07-06-pos-reports-overview-endpoint.md