# Annex B Items 4 to 14 Requirements

POS BIR Annex B Items 4 to 14 Readiness | Plan version 1.0 | Section 02

| Project name | POS BIR Annex B Items 4 to 14 Readiness |
| --- | --- |
| Plan version | 1.0 |
| Repository baseline | C:\xampp\htdocs\POS-DGFY ¦ branch feat/DGFY-343-2067-pos-workflow-consolidation ¦ HEAD 786cd4e8329db1a65398ce6aa7eb020ffc8f3b28 |
| Planning mode | Planning only. This artifact does not implement code, migrations, configuration, or release actions. |

# Purpose

Translate the exact supplied Annex B Items 4 through 14 into testable product, evidence, business, security, reporting, audit, operational, and external-review requirements.

# Dependencies

Annex B PDF visual and text review.

Section 01 baseline.

ADR 0042 and current compliance matrix.

# Confirmed Facts

Item 4 expressly covers regular and discounted transactions plus other charges the software can cater.

Item 5 expressly requires adjustment documents to show the original document number.

Item 8 expressly requires an e-journal soft and hard copy in .txt format and includes receipts/invoices and applicable void/refund/return records.

Items 10 through 14 are evidence/document requirements; they should not all be implemented as POS screens.

# Assumptions and Unknowns

The phrase 'all types' means all supported DGFY transaction, discount, charge, and adjustment scenarios; unsupported scenarios must be explicitly marked not applicable.

The exact current BIR/provider grammar for Item 8 will be obtained and versioned before finalizing serialization.

A BIR reviewer or qualified tax practitioner will confirm field labels and whether a particular scenario is applicable to the filing target.

# Requirements Covered

| ID | Requirement |
| --- | --- |
| FR-401 | Generate a receipt/invoice sample matrix for each supported Item 4 scenario. |
| FR-402 | Generate adjustment documents for cancel, void, return, and refund where applicable, each linked to the original document number. |
| FR-403 | Generate X-reading and Z-reading samples with reconciled totals and identifiers. |
| FR-404 | Inventory every report that can be generated and attach a sample printout for each report selected as applicable. |
| FR-405 | Generate a receipt-complete .txt e-journal plus hard-copy projection and checksum manifest. |
| FR-406 | Maintain versioned system narrative, screenshots, operating manual, audit extract, and DRP. |
| BR-401 | Unsupported or legally unresolved scenarios are not silently marked complete; they require N/A rationale or external review status. |
| BR-402 | Original fiscal documents are never mutated by adjustments, reprints, or later configuration changes. |
| BR-403 | Offline records remain provisional and cannot be included as final fiscal issuance until server replay succeeds. |
| REP-401 | All evidence exports carry tenant, location, terminal, date range, generator version, and checksum metadata. |

# Plan Content

## Annex B requirement interpretation

| Item | Checklist requirement | Implementation target | Required evidence |
| --- | --- | --- | --- |
| 4 | Sample OR/SI output for all supported transaction, discount, and charge types. | Scenario fixture matrix consumed by server-authoritative receipt contract and shared renderer. | Hard-copy/PDF/text samples, fixture manifest, field review sign-off. |
| 5 | Adjustment document for Cancel, Void, Return, Refund, etc., linked to original document number. | First-class adjustment lifecycle and immutable original-document linkage; explicit return decision. | One sample per applicable adjustment type plus linkage/API/audit evidence. |
| 6 | X-Reading and Z-Reading sample print copies. | Reconciled reading service, print projection, date/terminal scope, immutable Z snapshot. | X and Z sample printouts, transaction reconciliation report, event evidence. |
| 7 | List of other reports and sample printout of each. | Report catalog with applicability, owner, filters, export format, and sample generator. | Signed report inventory and sample outputs. |
| 8 | Soft and hard e-journal in .txt format containing all receipt/invoice records and applicable adjustments. | Versioned serializer, completeness checker, deterministic line order, hard-copy projection, checksum manifest. | Raw .txt, rendered hard-copy copy, record count/hash/reconciliation manifest. |
| 9 | Narrative system description and design/structure. | Controlled narrative generated from current architecture, data flow, security, offline, and fiscal lifecycle. | Reviewed DOCX/PDF plus source revision and sign-off. |
| 10 | Software name/version on login, home, and splash if applicable. | Single version identity source and evidence capture for applicable surfaces. | Screenshots with URL/build stamp and version consistency record. |
| 11 | Online/offline indicator if applicable. | Truthful network/API reachability indicator with documented semantics and offline restrictions. | Online and offline screenshots plus behavior test output. |
| 12 | Machine brochure/operating manual if applicable. | Versioned operator manual and hardware/peripheral applicability decision. | Manual, device matrix, applicability sign-off. |
| 13 | Printed audit trail/activity log with date/time, user, activity, values. | Filtered, authorized, secret-scrubbed export/print view with complete field mapping. | Printed audit sample, export checksum, field coverage test. |
| 14 | Narrative backup procedure and DRP. | Versioned DRP with RPO/RTO, backup scope, restore drill, encryption, owners, and escalation. | DRP, latest drill report, encryption proof, sign-off. |

## Required Item 4 fixture matrix

| Fixture | Minimum scenario | Fields/evidence to verify |
| --- | --- | --- |
| R4-REGULAR | Regular sale with no discount or extra charge. | Seller/taxpayer identity, terminal/MIN/PTU/permit fields when fiscal, document number, date/time, lines, totals, tender. |
| R4-SENIOR | Senior Citizen discount, if applicable. | Beneficiary name/ID, eligible line allocation, VAT/discount treatment, approval/audit snapshot. |
| R4-PWD | PWD discount, if applicable. | Beneficiary name/ID, eligible line allocation, VAT/discount treatment, approval/audit snapshot. |
| R4-ATHLETE | National Athlete and Coach discount, if applicable. | Legal applicability decision, identity/evidence fields, discount calculation and receipt labels. |
| R4-SOLO | Solo Parent discount, if applicable. | Legal applicability decision, identity/evidence fields, discount calculation and receipt labels. |
| R4-CHARGES | Packaging, delivery, service charge, and any supported extra charge. | Charge source, label, tax treatment, calculation, receipt/report/e-journal reconciliation. |
| R4-NONFISCAL | Non-fiscal operational sale. | Explicit non-fiscal label and proof no fiscal fields are falsely presented. |

## Completion status model

INTERNAL_PASS: runtime behavior and local evidence are complete and all local tests pass.

EXTERNAL_REVIEW_REQUIRED: the product can generate the evidence but BIR/provider/tax-practitioner acceptance is not recorded.

BLOCKED: a required contract, source rule, data field, or operational proof is missing.

NOT_APPLICABLE: the scenario is not supported or not applicable to the filing target, with a reviewer-authored reason and no silent omission.

# Affected System Components

| Classification | Components and expected treatment |
| --- | --- |
| Direct | Annex B control matrix, compliance readiness checklist, receipt/adjustment/reading/report/e-journal generators. |
| Review | Tax practitioner, compliance owner, engineering owner, operator/manual owner, platform/backup owner. |
| Evidence | Final-review documents, artifact records, manifests, screenshots, printouts, .txt journal, DOCX/PDF narratives. |
| External | BIR/TWG and provider rules; not replaced by internal statuses. |

# Risks and Mitigations

| ID | Risk | Mitigation |
| --- | --- | --- |
| R-020 | All supported discounts are assumed to have the same legal fields. | Use scenario-specific legal review and immutable snapshots. |
| R-021 | A report exists but cannot be reproduced from source records. | Require deterministic generator inputs and reconciliation manifest. |
| R-022 | N/A is used to hide an unsupported feature. | Require evidence owner and reviewer decision for every N/A. |
| R-023 | Adjustment terms differ between code, receipt, and e-journal. | Use one adjustment taxonomy and a single original-document-link field. |

# Tests Required

| Test ID | Type | Scenario and evidence |
| --- | --- | --- |
| TEST-420 | Matrix | Every Item 4-14 row has a fixture/evidence type, status, owner, and acceptance gate. |
| TEST-421 | Fixture | Run each Item 4 discount/charge fixture and compare receipt, report, audit, and journal values. |
| TEST-422 | Adjustment | Create each applicable adjustment and verify original document number appears in document, audit, and journal. |
| TEST-423 | N/A review | Reject an item marked complete when it has neither evidence nor signed N/A rationale. |

# Acceptance Criteria

| ID | Measurable acceptance criterion |
| --- | --- |
| AC-420 | The control matrix contains exactly Items 4 through 14 and preserves the PDF's distinction between software behavior and documentary submission. |
| AC-421 | Each applicable Item 4 scenario produces a stable sample with no conflicting totals across receipt, report, audit, and journal. |
| AC-422 | Every Item 5 sample includes the original document number and a non-destructive adjustment status. |
| AC-423 | The matrix supports a computed 100 percent internal score only when all required evidence gates pass. |

# Execution Dependencies

Obtain current source confirmation for fiscal wording, discounts, adjustment terminology, and e-journal grammar.

Convert the matrix into a versioned machine-readable control definition or fixture registry.

Assign each control to a code owner and evidence owner before implementation.

Use the matrix as the only source for the final readiness score and evidence manifest.

# Cross References

RMO Annex B PDF Items 4-14.

docs/compliance/rmo-24-2023-control-matrix.md.

docs/architecture/adr/0033-commercial-promo-and-statutory-pos-discount-boundaries.md.

docs/architecture/adr/0042-bir-rmo-24-2023-fiscal-document-and-accreditation-closure.md.