# Business Registration and Store Setup — Execution Summary

Business Registration and Store Setup · 2026-10-01 · branch StagingPOS

| Field | Value |
| --- | --- |
| Execution status | PARTIAL / NOT RELEASE-COMPLETE |
| Baseline commit | 9065425cc |
| Worktree | C:\xampp\htdocs\POS-DGFY\.worktrees\StagingPOS |
| Ownership boundary | Landlord pre-approval; SKUpervisor Platform Admin review; OPIS/POS approved tenant administration; Storefront public registration |

## Purpose

This record summarizes the approved BRS-01 through BRS-08 implementation. The landlord contract, private upload storage, legal consent, approval materialization, SKUpervisor Platform Admin review, three-step registration, and OPIS Company workspace were implemented and covered by focused tests/builds. Live OPIS/Storefront checks and a non-mutating SKUpervisor Platform Admin route audit also passed; full applicant/admin-download/cashier E2E and visual DOCX rendering remain limited, so this is not a release-completion claim.

## Implemented scope

Independent Company Registration Terms and Marketplace Terms acknowledgements with server-owned legal versions.

Landlord-only staged upload metadata and private storage for menu, profile, cover, and gallery assets.

Exactly three registration steps in shared web-core and Storefront registration surfaces.

SKUpervisor Platform Admin Tenant Manager review, private download, revoke, and audit event integration.

Approval-only, transaction-scoped, retry-safe materialization to canonical tenant settings and primary location.

One OPIS Settings sidebar item labeled Company, with tenant/branch-scoped readiness workspace and route aliases.

## Evidence summary

| Gate | Result |
| --- | --- |
| Backend focused regression | 12 suites / 60 tests passed; Admin lifecycle rerun 39/39 targeted tests passed |
| OPIS route/sidebar | 14 tests passed |
| Storefront stepper | 2 tests passed |
| Frontend builds | OPIS, Storefront, SKUpervisor/Admin (apps/dgfy-ims) passed |
| Architecture/compliance/docs | Passed; BRS impact declaration added |
| Landlord migration | Upgrade applied; local sku_test migration applied; fresh-schema rehearsal passed |

## Open verification limits

A local platform-admin test credential enabled a non-mutating Admin route audit; no disposable pending BRS application/upload fixture or cashier fixture was available for full live simulations. Authenticated OPIS and Storefront checks were completed without submitting a registration.

No screenshot or complete authenticated E2E result is claimed; the live Admin audit was read-only.

The host lacked soffice.exe during document verification; DOCX visual rendering remains unverified.

No PR, merge, deployment, release authorization, or phase-ledger completion was performed.