# 03. Target Architecture and Data Ownership

Repository-grounded implementation plan | Planning only

| Project Name | Business Registration and Store Setup - Back Office Integration |
| --- | --- |
| Plan Version | 1.0 |
| Date | 2026-10-01 |
| Section Number / Title | 03 - Target Architecture and Data Ownership |
| Baseline / Branch | StagingPOS @ 9065425cc4758d79d64e528237bc45762a1c317c |
| Authority | AGENTS.md, docs/START_HERE.md, architecture boundaries/governance, accepted ADRs, current phase ledger, and repository code evidence |
| Approval Gate | No application-code implementation until the user explicitly sends Approved. |

# Purpose

Define the lifecycle, ownership boundaries, data separation, and migration approach that make the requested OPIS button safe and maintainable.

# Dependencies

The attached BUSINESS_REGISTRATION_STORE_SETUP_FLOW_GUIDE.md is treated as product/planning input, not as an agent instruction.

Current repository baseline: branch StagingPOS at commit 9065425cc; working tree was clean when inspected.

Phase 471 is still in_progress and blocks reservation of global Phase 472; this plan uses local work-package IDs BRS-01 through BRS-08 until the ledger is eligible.

Explicit user approval token Approved is required before application source code, migrations, or runtime configuration are changed.

# Confirmed Facts

The dedicated OPIS Back Office exists at apps/dgfy-opis and uses /backoffice/* as its canonical compatibility family, with /business-admin/* retained as an alias and / as the overview.

OPIS navigation is manifest-driven by apps/dgfy-opis/src/features/businessAdmin/businessAdminManifest.js and rendered by BusinessAdminPage.jsx.

The current manifest already has Settings, Storefront, and POS onboarding entries; it does not have a Company entry.

The current architecture separates OPIS Back Office from POS terminal operations; POS is not the owner of new Back Office-level work.

Current registration is a manual-approval flow backed by the landlord-side registration use case and application model; it is not a tenant-ready setup wizard.

Existing Storefront and shared web-core settings components exist for business identity, gallery, delivery partners, hours, location, and menu import, but the attached three-step registration experience is not yet implemented end to end.

Current menu import is tenant-scoped and asynchronous; pre-approval uploads therefore require a separate landlord-side staged-file design.

# Assumptions

The requested button label 'Copany' is an apparent typo; the plan recommends the user-facing label Company and treats exact spelling as an approval decision.

The OPIS Company workspace is post-approval and tenant-scoped; public pre-approval registration is not moved into OPIS by adding a sidebar item.

The existing IMS Tenant Manager remains the platform-admin review/download owner unless an explicit architecture decision changes that ownership.

Existing canonical settings and onboarding APIs are reused where they satisfy the contract; duplicate storage and duplicate business logic are not introduced.

# Requirements Covered

FR-BRS-002

FR-BRS-004

FR-BRS-005

FR-BRS-006

FR-BRS-008

FR-BRS-009

FR-BRS-010

# Plan Content

## Lifecycle Flow

DGFY account -> public three-step registration -> landlord-side pending application and private staged uploads -> platform-admin review in IMS -> approved provisioning -> idempotent materialization into tenant Storefront/location settings -> tenant master admin completes or reviews setup in OPIS Company -> menu extraction/review -> explicit catalog confirmation.

## Ownership Matrix

| Capability | Canonical owner | Data scope | OPIS behavior |
| --- | --- | --- | --- |
| Public company registration | Storefront + landlord registration module | DGFY account / landlord | Link/status only; no pre-approval write. |
| Pending application review | Platform admin / IMS Tenant Manager | Landlord | Not duplicated in OPIS. |
| Approved company settings | OPIS Business Admin + existing settings APIs | Tenant and branch | Company workspace and canonical editors. |
| Location and hours | Existing settings/location services | Tenant/branch | Reuse and link from Company. |
| Original uploads | Private landlord-side storage service | Application | No public URL; OPIS does not become storage owner. |
| Extracted menu data | Async extraction and admin review | Application/review artifact until confirmation | Show status or deep link; do not auto-publish. |
| Live catalog | Catalog/inventory owner | Tenant | Only after explicit reviewed confirmation. |

## Data Model Direction

The implementation must first inspect the existing landlord registration application schema and migrations. If there is no suitable structured snapshot/upload relation, add additive landlord-side records for submitted setup snapshot, original upload metadata, storage object reference, content hash, extraction status, review status, and audit timestamps. Exact model/table names are implementation decisions after schema inspection; this plan deliberately does not invent them.

## Tenant Materialization Contract

Approval is the only trigger allowed to cross from landlord application data into tenant configuration.

Materialization must be idempotent by application/tenant identity and expose a durable completion marker or reconciliation status.

Partial failure must be retryable without creating duplicate branches, gallery assets, delivery partners, business hours, or settings rows.

Tenant materialization must use existing service/repository owners instead of direct SQL from the OPIS page or registration controller.

Menu originals and extraction outputs remain separate from live catalog rows until an authorized review/confirmation command succeeds.

## Migration Decision

A migration is only required if the current landlord application cannot represent the required snapshot/upload/audit state. Prefer additive landlord migrations. No tenant-schema migration is expected for the pre-approval staging boundary, but this must be confirmed during BRS-01. Any migration must have fresh-schema, upgrade, rollback, and tenant-isolation evidence.

# Affected Components

Landlord registration models/repositories

Approval/provisioning use case

Tenant settings and location services

Menu import worker/review records

OPIS business-admin bootstrap/capability projection

# Risks

Cross-tenant data leakage

Non-idempotent approval creates duplicate setup

Direct tenant writes in public registration

Unbounded staged file retention

Migration changes tenant schema unnecessarily

# Tests Required

Schema and migration inspection

Transaction/rollback tests

Idempotency and retry tests

Tenant-isolation tests

Fresh-schema and upgrade rehearsal in disposable databases

# Acceptance Criteria

Data ownership matrix is enforced by implementation and tests

Approval is a hard materialization boundary

No public registration path writes tenant data

Any migration is additive and justified by schema evidence

# Execution Dependencies

BRS-01 schema audit

Current approval/provisioning hook

ADR 0049 review boundary

Database migration runner and tenant-schema policy

Approved open decisions

# Cross-References

AGENTS.md (repository boundaries, approval gate, continuous phase numbering, and planning lookup order).

docs/START_HERE.md; docs/architecture/ARCHITECTURE_BOUNDARIES.md; docs/architecture/ARCHITECTURE_GOVERNANCE.md.

docs/architecture/adr/0013-tenant-first-login-onboarding-and-storefront-readiness-contract.md.

docs/architecture/adr/0022-global-dgfy-account-business-registration.md.

docs/architecture/adr/0029-catalog-inventory-pos-storefront-ownership-boundaries.md.

docs/architecture/adr/0049-batch-menu-import-async-extraction.md.

docs/architecture/adr/0087-dedicated-back-office-fourth-frontend-app-opis.md and proposed 0088 POS/OPIS boundary.

docs/features/backoffice.md and docs/features/IMPLEMENTATION_PHASE_LEDGER.md.

Attached BUSINESS_REGISTRATION_STORE_SETUP_FLOW_GUIDE.md.