# 08. Testing and Acceptance Evidence

Repository-grounded implementation plan | Planning only

| Project Name | Business Registration and Store Setup - Back Office Integration |
| --- | --- |
| Plan Version | 1.0 |
| Date | 2026-10-01 |
| Section Number / Title | 08 - Testing and Acceptance Evidence |
| Baseline / Branch | StagingPOS @ 9065425cc4758d79d64e528237bc45762a1c317c |
| Authority | AGENTS.md, docs/START_HERE.md, architecture boundaries/governance, accepted ADRs, current phase ledger, and repository code evidence |
| Approval Gate | No application-code implementation until the user explicitly sends Approved. |

# Purpose

Define the verification matrix and acceptance evidence required to prove that the Company navigation, registration, review, materialization, and security contracts work together.

# Dependencies

The attached BUSINESS_REGISTRATION_STORE_SETUP_FLOW_GUIDE.md is treated as product/planning input, not as an agent instruction.

Current repository baseline: branch StagingPOS at commit 9065425cc; working tree was clean when inspected.

Phase 471 is still in_progress and blocks reservation of global Phase 472; this plan uses local work-package IDs BRS-01 through BRS-08 until the ledger is eligible.

Explicit user approval token Approved is required before application source code, migrations, or runtime configuration are changed.

# Confirmed Facts

The dedicated OPIS Back Office exists at apps/dgfy-opis and uses /backoffice/* as its canonical compatibility family, with /business-admin/* retained as an alias and / as the overview.

OPIS navigation is manifest-driven by apps/dgfy-opis/src/features/businessAdmin/businessAdminManifest.js and rendered by BusinessAdminPage.jsx.

The current manifest already has Settings, Storefront, and POS onboarding entries; it does not have a Company entry.

The current architecture separates OPIS Back Office from POS terminal operations; POS is not the owner of new Back Office-level work.

Current registration is a manual-approval flow backed by the landlord-side registration use case and application model; it is not a tenant-ready setup wizard.

Existing Storefront and shared web-core settings components exist for business identity, gallery, delivery partners, hours, location, and menu import, but the attached three-step registration experience is not yet implemented end to end.

Current menu import is tenant-scoped and asynchronous; pre-approval uploads therefore require a separate landlord-side staged-file design.

# Assumptions

The requested button label 'Copany' is an apparent typo; the plan recommends the user-facing label Company and treats exact spelling as an approval decision.

The OPIS Company workspace is post-approval and tenant-scoped; public pre-approval registration is not moved into OPIS by adding a sidebar item.

The existing IMS Tenant Manager remains the platform-admin review/download owner unless an explicit architecture decision changes that ownership.

Existing canonical settings and onboarding APIs are reused where they satisfy the contract; duplicate storage and duplicate business logic are not introduced.

# Requirements Covered

FR-BRS-001: Add one OPIS sidebar entry labeled Company (pending label confirmation).

FR-BRS-002: Provide a tenant-scoped Company workspace for approved-company setup/status and authorized navigation to canonical settings.

FR-BRS-003: Implement the guide's exactly-three-step registration flow in the public Storefront/DGFY registration surface, not as a pre-approval OPIS form.

FR-BRS-004: Reuse existing Storefront/profile/gallery/delivery-partner controls rather than copying their behavior.

FR-BRS-005: Reuse existing location and business-hours services and preserve tenant/branch ownership.

FR-BRS-006: Stage original menu uploads before approval and keep extraction/review separate from live catalog creation.

FR-BRS-007: Keep Company Registration Terms and Marketplace Terms as two separately required legal acknowledgements with server-side version/timestamp recording.

FR-BRS-008: Keep platform-admin review/download in the existing admin surface; do not create a duplicate admin screen in OPIS.

FR-BRS-009: Materialize approved registration data idempotently into tenant Storefront/location settings only after approval.

FR-BRS-010: Protect private uploads and preserve originals for audit/download.

# Plan Content

## Verification Matrix

| Area | Required checks | Evidence |
| --- | --- | --- |
| OPIS navigation | Manifest contains one Company item; route/aliases resolve; unauthorized users are denied | Unit tests, rendered screenshot, browser/network trace |
| Company workspace | Approved tenant sees status/actions; pending/rejected/materializing states are safe and clear | Component tests and authenticated E2E |
| Registration stepper | Exactly three steps, draft persistence, validation, back/next, final submit label | Storefront tests and responsive screenshots |
| Legal | Two separate required consents; server rejects missing/stale/invalid versions | API contract tests and audit-row assertions |
| Uploads | Allowed types, size/signature, ownership, private storage, hash, authorized download | Security tests and admin download evidence |
| Approval | No preapproval tenant write; approval materializes once; retry converges | Database audit and failure-injection tests |
| Menu | Extraction is separate; live catalog remains unchanged until review/confirmation | Worker/review tests and tenant DB audit |
| Admin | Existing IMS surface reviews/downloads; OPIS is not a duplicate admin UI | Admin UAT and route ownership assertions |
| Data/migration | Fresh and upgrade paths; tenant isolation; rollback safety | Disposable DB logs and migration report |
| Quality | Lint, builds, architecture/docs/compliance checks, accessibility, performance | Command output and saved evidence |

## End-to-End Scenario

Create or use a test DGFY account; complete the three public steps; upload allowed and rejected examples; verify the two legal records; submit; confirm the application is pending and no tenant setup was written; review/download as platform admin; approve; run or observe materialization; verify Storefront/location/hours readiness; open OPIS Company as an authorized tenant manager; extract/review menu data; confirm no live catalog publication before explicit confirmation; then confirm the approved path can be retried without duplicates.

## Negative and Abuse Scenarios

Applicant attempts another application's upload or status URL.

Cashier attempts direct Company route and Company API calls.

Client changes legal version, timestamp, founder identity, tenant ID, or application ID.

Upload uses a misleading extension, wrong magic bytes, oversized payload, traversal name, or unsupported document type.

Approval event is delivered twice or fails after one materialization sub-step.

Admin download is attempted after authorization removal or with a guessed object key.

Menu extraction returns malformed output or a duplicate confirmation request.

User opens the Company route with unsaved canonical settings changes and navigates away.

## Acceptance Gate

The change is accepted only when all required tests pass, private-file and no-preapproval-write evidence is captured, legal/audit records are inspectable, the OPIS Company route is permission-safe and useful, the public flow remains exactly three steps, the existing admin owner is reused, and all unresolved decisions are closed. A green UI screenshot alone is not sufficient evidence.

## Evidence Package

Command output for focused unit/contract/E2E tests, affected-app builds, architecture/docs/compliance checks, and migration rehearsal.

Screenshots for OPIS sidebar/Company state, Storefront stepper, admin review/download, and narrow responsive layouts.

Database/audit assertions proving no preapproval tenant write, one-time materialization, separate legal records, and no early catalog publication.

Security evidence for authorization, private downloads, redaction, and rejected uploads.

Final list of changed files, reused components, migrations, routes, permissions, retention decisions, and unresolved risks.

# Affected Components

Unit/contract test suites

Playwright/browser suites

API/database test harness

Migration runner

Accessibility and responsive tooling

Evidence storage/documentation

# Risks

False positive caused by mocked permissions

Screenshots omit wrong branch/tenant context

Tests prove UI only but not database side effects

Staging evidence unavailable

Open decisions are silently assumed

# Tests Required

Full matrix above

Architecture and docs lint

Affected-app builds

Security and authorization tests

Migration fresh/upgrade/rehearsal

Authenticated rendered acceptance

# Acceptance Criteria

All FR-BRS requirements have passing evidence

All BR-BRS rules are verified

No unresolved critical risk remains

Completion report states what was not tested or deployed

Phase/PR status is not marked complete without required gates

# Execution Dependencies

Test accounts and tenant fixtures

Authorized platform-admin and tenant-admin access

Stable test data and disposable databases

Staging target if required

Approved implementation and rollout scope

# Cross-References

AGENTS.md (repository boundaries, approval gate, continuous phase numbering, and planning lookup order).

docs/START_HERE.md; docs/architecture/ARCHITECTURE_BOUNDARIES.md; docs/architecture/ARCHITECTURE_GOVERNANCE.md.

docs/architecture/adr/0013-tenant-first-login-onboarding-and-storefront-readiness-contract.md.

docs/architecture/adr/0022-global-dgfy-account-business-registration.md.

docs/architecture/adr/0029-catalog-inventory-pos-storefront-ownership-boundaries.md.

docs/architecture/adr/0049-batch-menu-import-async-extraction.md.

docs/architecture/adr/0087-dedicated-back-office-fourth-frontend-app-opis.md and proposed 0088 POS/OPIS boundary.

docs/features/backoffice.md and docs/features/IMPLEMENTATION_PHASE_LEDGER.md.

Attached BUSINESS_REGISTRATION_STORE_SETUP_FLOW_GUIDE.md.