# EXEC-008 — Verification, Simulation, and Final Audit Input

Business Registration and Store Setup · 2026-10-01 · branch StagingPOS

| Field | Value |
| --- | --- |
| Execution status | PARTIAL / EVIDENCE GATES RECORDED |
| Baseline commit | 9065425cc |
| Worktree | C:\xampp\htdocs\POS-DGFY\.worktrees\StagingPOS |
| Ownership boundary | Landlord pre-approval; SKUpervisor Platform Admin review; OPIS/POS approved tenant administration; Storefront public registration |

## Purpose

Record the release-quality verification matrix, migration rehearsal, simulated paths, and remaining evidence gaps for the full BRS execution.

## Automated verification matrix

| Area | Evidence |
| --- | --- |
| Backend contracts/security/materialization | 12 suites / 60 tests passed; Admin lifecycle rerun 39/39 targeted tests passed |
| OPIS route/sidebar | 14 tests passed |
| Storefront stepper | 2 tests passed |
| API lint/syntax | Passed; three pre-existing warnings only |
| Affected builds | OPIS, Storefront, SKUpervisor/Admin (apps/dgfy-ims) passed |
| Architecture | Guardrails and controller boundaries passed |
| Compliance | Impact and API contract checks passed |
| Migration | Upgrade, local sku_test migration, and disposable fresh-schema rehearsal passed |
| Docs/workspace | Docs/ADR lint and workspace hygiene passed |

## Simulation scenarios and result

| Scenario | Recorded result |
| --- | --- |
| Normal applicant flow | Contract path implemented; authenticated live run pending |
| Platform-admin review/download | Live route/review-panel audit passed; download/revoke and pending-application fixture run pending |
| Approved tenant setup | Approval materializer and retry tests pass |
| Unauthorized cashier | Policy/contract test pass; browser role proof pending |
| Cross-application ID manipulation | Object ownership enforced in usecase; live request proof pending |
| Invalid upload | Signature/MIME/size/path checks covered by unit tests |
| Duplicate submission/materialization | Idempotent upload and materialization tests pass |
| Menu extraction without publication | Explicit no-auto-publish boundary implemented and tested |
| Historical application data | Legacy fallback fields preserved in status/review response; fixture replay pending |

## Release gate decision

Do not mark the BRS initiative release-complete from this record. Automated evidence is green for the implemented scope, and live OPIS/Storefront checks plus a non-mutating Admin route audit passed; full authenticated applicant/admin-download/cashier simulations, visual DOCX rendering, and release authorization are still required before a separate release decision.