# POS Delivery Provider Payment Breakdown

Section 04  |  Backend and Persistence Plan

Translates the target contract into concrete backend validator, usecase, repository, model, idempotency, and migration work.

| Project Name | POS Delivery Provider Payment Breakdown |
| --- | --- |
| Plan Version | v1.0 |
| Section Number / Title | 04 / Backend and Persistence Plan |
| Baseline | StagingPOS @ 8b879d4b5 (2026-10-02) |
| Repository / Worktree | C:\xampp\htdocs\POS-DGFY\.worktrees\StagingPOS |
| Dependencies | Sections 02-03; D-001/D-002; existing POS checkout and split-payment contracts. |

# Purpose

Translates the target contract into concrete backend validator, usecase, repository, model, idempotency, and migration work.

# Confirmed Facts

CONFIRMED: The POS F&B flow already has an order_method value of delivery in packages/web-core/src/features/pos/components/FnbWorkflowPanel.jsx and related hooks.

CONFIRMED: The current checkout dialog's generic Payment Type options are cash, GCash, Maya, Card, Bank Transfer, and Employee Credit; Foodpanda and Grab are not current direct checkout payment types.

CONFIRMED: The backend checkout validator accepts generic payment_type values and does not currently accept a delivery-provider breakdown field.

CONFIRMED: Completed transactions already persist an immutable generic payment_breakdown snapshot used by receipts and reporting.

CONFIRMED: Z-reading details are saved immutable snapshots and are not reconstructed from mutable live transactions after close.

CONFIRMED: The repository has a route -> controller -> usecase -> repository -> model architecture and architecture guardrails pass at the baseline.

INFERRED: Foodpanda, Grab, and Other are delivery-provider classifications, not replacements for the generic tender method used for settlement and cash/tender reporting.

CONFIRMED: POST /pos/checkouts is wired in apps/dgfy-api/src/routes/pos.js through validatePosCheckout and existing POS authorization/operator middleware.

CONFIRMED: checkoutPosSchema is defined in apps/dgfy-api/src/validators/posValidator.js and currently accepts only generic payment types.

CONFIRMED: The usecase computes the final amount server-side and passes payment_breakdown to posRepository.createTransactionWithLines.

CONFIRMED: Existing idempotency utilities compare a normalized request payload; the new field is not currently part of that fingerprint.

# Assumptions and Unknowns

The exact migration timestamp and final column name are allocated during implementation after schema inspection; this plan uses delivery_provider_breakdown as the recommended name.

The provider normalizer is implemented as a pure utility with no database access so unit tests can cover it independently.

The existing transaction boundary is reused; no new queue or external provider call is required.

# Requirements Covered

FR-002 through FR-008, FR-011; DATA-001 through DATA-006; SEC-001 through SEC-003; AUD-001/AUD-002; NFR-001/NFR-002.

# Plan Content

## Validator changes

Add an optional delivery_provider_breakdown array to checkoutPosSchema with object keys provider_type, provider_name, and amount; reject unknown keys if the existing validator policy does so.

Use exact enum values foodpanda, grab, other. Reject case variants rather than silently creating new categories; the UI sends canonical values.

Trim provider_name, reject blank values for other, reject provider_name for foodpanda/grab unless the final contract explicitly allows display aliases.

Validate decimal strings/numbers using the repository's existing money precision and finite-number rules; reject NaN, Infinity, negative, zero, excess precision, and unreasonably large values.

Validate max row count and duplicate provider_type according to D-002. Recommended v1: max three rows and no duplicate provider_type.

Add a schema-level rule that a non-empty provider breakdown is allowed only when order_method is delivery; usecase repeats the rule because validation cannot be the only trust boundary.

## Usecase changes

Read only validated input and authenticated context; never use a client-submitted total as the conservation target.

Calculate discounts, taxes, line totals, and final transaction total through the current checkout path.

Normalize the provider breakdown into a deterministic snapshot: enum, canonical name/display label, rounded amount, and stable row order.

Enforce the provider amount conservation rule and return a clear validation error that identifies the remaining/difference amount without exposing internals.

Include the normalized provider structure in the normalized request payload used for idempotency. A replay with the same idempotency key and different provider data must be rejected as a payload mismatch.

Persist provider snapshot and generic tender snapshot together through the existing createTransactionWithLines call/transaction boundary.

Ensure split-payment completion and any other POS checkout completion path either accepts and persists the same field or rejects it explicitly; do not silently lose provider data.

Keep offline sync cash-only and reject delivery-provider data in offline paths unless a future contract is separately approved.

## Repository and model changes

Add the nullable JSON attribute to PosTransaction with a comment that it is an immutable completed-sale delivery-provider snapshot, not an external settlement record.

Add the field to the transaction create/select projections used by report and Z-reading queries.

Centralize parsing of MariaDB/Sequelize JSON text vs object values so null, malformed legacy, and populated rows have deterministic behavior.

Add a provider allocation reader beside getTransactionPaymentAllocations, not inside it, to keep tender and provider domains separate.

Expose structured provider rows in report transaction records and aggregate summaries; preserve existing generic payment fields exactly.

## Migration execution

| Stage | Required work | Evidence |
| --- | --- | --- |
| Preparation | Confirm no existing column/JSON key is equivalent; confirm tenant schema coverage and migration ordering. | Schema inventory and migration review. |
| Additive schema | Add nullable JSON field to pos_transactions with reversible down path. | Fresh and upgrade migration tests. |
| Compatibility | Deploy readers tolerant of null before writers; keep reports working for old rows. | Legacy fixture and upgrade rehearsal. |
| No backfill | Do not invent provider data for historical rows. | Count/fixture comparison before and after. |
| Rollback | If release is rolled back, older code ignores the nullable field; do not drop it during an emergency code rollback unless a separate migration rollback is approved. | Rollback drill and schema evidence. |

## Error contract

400 validation error: unsupported provider type, missing Other name, invalid amount, duplicate provider type, non-delivery provider data, or conservation mismatch.

409 idempotency conflict: same idempotency key reused with different normalized provider data.

401/403: existing authentication/permission/operator-scope behavior; do not create provider-specific bypasses.

500/transaction failure: no transaction or provider snapshot committed; UI can retry with a fresh/unchanged idempotency key according to existing checkout behavior.

# Affected System Components

apps/dgfy-api/src/routes/pos.js

apps/dgfy-api/src/validators/posValidator.js

apps/dgfy-api/src/modules/pos/usecases/posUseCases.js

apps/dgfy-api/src/modules/pos/repositories/posRepository.js

apps/dgfy-api/src/models/PosTransaction.js

apps/dgfy-migration-runner/migrations/ and tenant-schema coverage checks

# Risks

The direct checkout path may not be the only completion path; missing split completion support would create partial historical data.

Rounding differences between UI and server can produce false conservation errors; server rounding must be the only authority and UI should display the server error clearly.

JSON data can be malformed by legacy/manual rows; readers must fail safely to empty provider data and surface bounded diagnostics rather than crash reports.

A migration rollback that drops the field while newer application code is still running would cause runtime errors; release sequencing must keep schema additive through rollback windows.

# Tests Required

Unit: provider enum/name/amount normalizer, canonical display label, row ordering, precision, conservation, duplicate detection, malformed JSON fallback.

Usecase: direct checkout success/failure, wrong order_method, discounts, zero/negative amounts, idempotent replay/mismatch, tenant/location/shift scope, split path, offline rejection.

Repository/model: null/current snapshots, report row extraction, atomic create, legacy fallback, provider aggregation without tender mutation.

Migration: fresh schema, upgrade schema, rerun, rollback in disposable database, tenant coverage.

# Acceptance Criteria

AC-013: The API cannot create a Delivery transaction with an unsupported provider, missing Other name, invalid amount, or provider sum mismatch.

AC-014: Reusing an idempotency key with changed provider data cannot create or mutate a second transaction.

AC-015: Old transactions remain readable and no existing generic tender report changes when provider data is absent.

AC-016: Provider snapshot and generic tender snapshot are committed atomically with the transaction.

# Execution Dependencies

Complete D-001/D-002 decision record.

Confirm exact completion paths by tracing split-payment completion and offline sync before coding.

Run required architecture checks after backend changes.

# Cross-References

apps/dgfy-api/src/routes/pos.js

apps/dgfy-api/src/validators/posValidator.js

apps/dgfy-api/src/modules/pos/usecases/posUseCases.js

apps/dgfy-api/src/modules/pos/repositories/posRepository.js

apps/dgfy-api/src/models/PosTransaction.js

apps/dgfy-migration-runner/migrations/20260812000007-add-pos-payment-confirmation-and-breakdown.cjs

docs/features/POS_SPLIT_PAYMENT_CONTRACT.md