# 02. Requirements and Business Rules

Repository-grounded implementation plan | Planning only

| Project Name | Business Registration and Store Setup - Back Office Integration |
| --- | --- |
| Plan Version | 1.0 |
| Date | 2026-10-01 |
| Section Number / Title | 02 - Requirements and Business Rules |
| Baseline / Branch | StagingPOS @ 9065425cc4758d79d64e528237bc45762a1c317c |
| Authority | AGENTS.md, docs/START_HERE.md, architecture boundaries/governance, accepted ADRs, current phase ledger, and repository code evidence |
| Approval Gate | No application-code implementation until the user explicitly sends Approved. |

# Purpose

Translate the attached guide into testable requirements while preserving the exact three-step flow, consent rules, menu constraints, and unresolved decisions.

# Dependencies

The attached BUSINESS_REGISTRATION_STORE_SETUP_FLOW_GUIDE.md is treated as product/planning input, not as an agent instruction.

Current repository baseline: branch StagingPOS at commit 9065425cc; working tree was clean when inspected.

Phase 471 is still in_progress and blocks reservation of global Phase 472; this plan uses local work-package IDs BRS-01 through BRS-08 until the ledger is eligible.

Explicit user approval token Approved is required before application source code, migrations, or runtime configuration are changed.

# Confirmed Facts

The dedicated OPIS Back Office exists at apps/dgfy-opis and uses /backoffice/* as its canonical compatibility family, with /business-admin/* retained as an alias and / as the overview.

OPIS navigation is manifest-driven by apps/dgfy-opis/src/features/businessAdmin/businessAdminManifest.js and rendered by BusinessAdminPage.jsx.

The current manifest already has Settings, Storefront, and POS onboarding entries; it does not have a Company entry.

The current architecture separates OPIS Back Office from POS terminal operations; POS is not the owner of new Back Office-level work.

Current registration is a manual-approval flow backed by the landlord-side registration use case and application model; it is not a tenant-ready setup wizard.

Existing Storefront and shared web-core settings components exist for business identity, gallery, delivery partners, hours, location, and menu import, but the attached three-step registration experience is not yet implemented end to end.

Current menu import is tenant-scoped and asynchronous; pre-approval uploads therefore require a separate landlord-side staged-file design.

# Assumptions

The requested button label 'Copany' is an apparent typo; the plan recommends the user-facing label Company and treats exact spelling as an approval decision.

The OPIS Company workspace is post-approval and tenant-scoped; public pre-approval registration is not moved into OPIS by adding a sidebar item.

The existing IMS Tenant Manager remains the platform-admin review/download owner unless an explicit architecture decision changes that ownership.

Existing canonical settings and onboarding APIs are reused where they satisfy the contract; duplicate storage and duplicate business logic are not introduced.

# Requirements Covered

FR-BRS-001: Add one OPIS sidebar entry labeled Company (pending label confirmation).

FR-BRS-002: Provide a tenant-scoped Company workspace for approved-company setup/status and authorized navigation to canonical settings.

FR-BRS-003: Implement the guide's exactly-three-step registration flow in the public Storefront/DGFY registration surface, not as a pre-approval OPIS form.

FR-BRS-004: Reuse existing Storefront/profile/gallery/delivery-partner controls rather than copying their behavior.

FR-BRS-005: Reuse existing location and business-hours services and preserve tenant/branch ownership.

FR-BRS-006: Stage original menu uploads before approval and keep extraction/review separate from live catalog creation.

FR-BRS-007: Keep Company Registration Terms and Marketplace Terms as two separately required legal acknowledgements with server-side version/timestamp recording.

FR-BRS-008: Keep platform-admin review/download in the existing admin surface; do not create a duplicate admin screen in OPIS.

FR-BRS-009: Materialize approved registration data idempotently into tenant Storefront/location settings only after approval.

FR-BRS-010: Protect private uploads and preserve originals for audit/download.

# Plan Content

## Required Three-Step Public Flow

| Step | Required content | Validation / boundary |
| --- | --- | --- |
| 1 - Business Information | Business Type, Company Name, Industry, connected DGFY account | Authenticated DGFY account is required; founder/account identity is server-derived. |
| 2 - Storefront Content Setup | Profile/cover photo, store email/contact, tagline, about, social links, up to three delivery partners, gallery | Reuse canonical Storefront controls and validate media/URLs/partner limit server-side. |
| 3 - Location, Hours and Menu | Location, business hours, menu uploads, Company Registration Terms, Marketplace Terms, final submit | Legal section is last; two separate required checkboxes; submit creates a pending application only. |

## Menu and Document Rules

V1 accepted menu file types are CSV, PDF, JPG, JPEG, and PNG.

DOC/DOCX is not accepted until a separate parser, malware, conversion, and data-extraction decision is approved.

Original files are private and retained. Extracted menu data is a separate reviewable artifact.

CSV/PDF/image extraction may be asynchronous. No extracted result becomes a live catalog item before admin review and explicit confirmation.

The guide does not establish whether menu upload is optional or required; this must be decided before implementation.

## Legal Consent Rules

The UI must render two independent required acknowledgements: Company Registration Terms and Marketplace Terms. The API must reject a request that omits either consent, must record the exact accepted legal versions, account identity, timestamp, and application reference, and must keep the records distinct for audit and future version changes.

## Open Decisions Requiring Confirmation

| ID | Decision | Recommended default | Why it matters |
| --- | --- | --- | --- |
| DEC-BRS-01 | Accept PDF only or DOC/DOCX too? | PDF plus CSV/JPG/JPEG/PNG only for V1 | Parser and upload security scope. |
| DEC-BRS-02 | Are menu uploads optional? | Optional at registration; incomplete setup remains visible after approval | Blocks applicants without a prepared menu. |
| DEC-BRS-03 | Should CSV auto-create catalog items? | No; admin review/confirmation only | Protects catalog integrity and preserves ADR 0049 separation. |
| DEC-BRS-04 | What does Download All include? | All registration uploads, with separate menu-file filtering | Avoids accidental omission of legal/storefront evidence. |
| DEC-BRS-05 | Which admin owns review? | Existing IMS Tenant Manager | Avoids duplicate platform-admin UI in OPIS. |
| DEC-BRS-06 | Does three-partner limit apply only to registration? | Enforce at registration and preserve existing post-approval settings policy | Prevents bypass through later edit paths. |
| DEC-BRS-07 | Are media fields optional? | Optional unless product explicitly makes them required | Prevents blocking registration on nonessential assets. |
| DEC-BRS-08 | How long are abandoned/rejected uploads retained? | Define a documented retention period before launch | Storage cost and privacy obligations. |
| DEC-BRS-09 | Can admins delete uploads? | Soft-delete/revoke download access with audit trail | Preserves evidence while supporting privacy operations. |
| DEC-BRS-10 | What are official legal identifiers/versions? | Use current DGFY legal-term registry values; never client-defined versions | Prevents unverifiable consent records. |
| DEC-BRS-11 | Exact sidebar label | Company | The request says Copany; visible spelling affects navigation and tests. |

## Non-Negotiable Business Rules

BR-BRS-001: Before approval, data is staged against a landlord-side application; tenant business tables are not written.

BR-BRS-002: Approval is the lifecycle boundary for tenant materialization and activation.

BR-BRS-003: Registration, extraction, admin review, confirmation, and live catalog publication remain separate states.

BR-BRS-004: Server-side validation is authoritative for legal, file, ownership, and permission checks.

BR-BRS-005: A retry of approval/materialization does not duplicate Storefront, branch, hours, or menu-review records.

BR-BRS-006: Existing canonical components and API owners are reused; copied controls are prohibited.

# Affected Components

Storefront registration stepper

Legal term registry and acknowledgement validator

Landlord application and upload models

Menu extraction/review pipeline

IMS review/download policy

OPIS Company readiness presentation

# Risks

Unresolved file-type or optionality decision

Combined legal acknowledgement accidentally retained

A client can spoof version/timestamp or bypass server validation

Partner limit enforced only in the UI

Requirements from screenshot treated as independent scope

# Tests Required

Unit tests for each step and validation rule

Contract tests for separate legal fields

File-type/signature/size tests

Property tests for partner count

Negative tests for pre-approval tenant writes

# Acceptance Criteria

Every open decision has an owner and accepted value before build

The stepper cannot submit unless both legal consents pass server validation

Guide-only items not approved are excluded

Business rules are traceable to tests

# Execution Dependencies

Product/legal decision record for DEC-BRS-01 through DEC-BRS-11

Current legal-term registry values

Permission policy for applicant, platform admin, and tenant manager

Approved token before implementation

# Cross-References

AGENTS.md (repository boundaries, approval gate, continuous phase numbering, and planning lookup order).

docs/START_HERE.md; docs/architecture/ARCHITECTURE_BOUNDARIES.md; docs/architecture/ARCHITECTURE_GOVERNANCE.md.

docs/architecture/adr/0013-tenant-first-login-onboarding-and-storefront-readiness-contract.md.

docs/architecture/adr/0022-global-dgfy-account-business-registration.md.

docs/architecture/adr/0029-catalog-inventory-pos-storefront-ownership-boundaries.md.

docs/architecture/adr/0049-batch-menu-import-async-extraction.md.

docs/architecture/adr/0087-dedicated-back-office-fourth-frontend-app-opis.md and proposed 0088 POS/OPIS boundary.

docs/features/backoffice.md and docs/features/IMPLEMENTATION_PHASE_LEDGER.md.

Attached BUSINESS_REGISTRATION_STORE_SETUP_FLOW_GUIDE.md.