# 06. Security, Audit, and Operations

Repository-grounded implementation plan | Planning only

| Project Name | Business Registration and Store Setup - Back Office Integration |
| --- | --- |
| Plan Version | 1.0 |
| Date | 2026-10-01 |
| Section Number / Title | 06 - Security, Audit, and Operations |
| Baseline / Branch | StagingPOS @ 9065425cc4758d79d64e528237bc45762a1c317c |
| Authority | AGENTS.md, docs/START_HERE.md, architecture boundaries/governance, accepted ADRs, current phase ledger, and repository code evidence |
| Approval Gate | No application-code implementation until the user explicitly sends Approved. |

# Purpose

Define the security controls, audit evidence, observability, retention, and rollout safeguards required for registration and private uploads.

# Dependencies

The attached BUSINESS_REGISTRATION_STORE_SETUP_FLOW_GUIDE.md is treated as product/planning input, not as an agent instruction.

Current repository baseline: branch StagingPOS at commit 9065425cc; working tree was clean when inspected.

Phase 471 is still in_progress and blocks reservation of global Phase 472; this plan uses local work-package IDs BRS-01 through BRS-08 until the ledger is eligible.

Explicit user approval token Approved is required before application source code, migrations, or runtime configuration are changed.

# Confirmed Facts

The dedicated OPIS Back Office exists at apps/dgfy-opis and uses /backoffice/* as its canonical compatibility family, with /business-admin/* retained as an alias and / as the overview.

OPIS navigation is manifest-driven by apps/dgfy-opis/src/features/businessAdmin/businessAdminManifest.js and rendered by BusinessAdminPage.jsx.

The current manifest already has Settings, Storefront, and POS onboarding entries; it does not have a Company entry.

The current architecture separates OPIS Back Office from POS terminal operations; POS is not the owner of new Back Office-level work.

Current registration is a manual-approval flow backed by the landlord-side registration use case and application model; it is not a tenant-ready setup wizard.

Existing Storefront and shared web-core settings components exist for business identity, gallery, delivery partners, hours, location, and menu import, but the attached three-step registration experience is not yet implemented end to end.

Current menu import is tenant-scoped and asynchronous; pre-approval uploads therefore require a separate landlord-side staged-file design.

# Assumptions

The requested button label 'Copany' is an apparent typo; the plan recommends the user-facing label Company and treats exact spelling as an approval decision.

The OPIS Company workspace is post-approval and tenant-scoped; public pre-approval registration is not moved into OPIS by adding a sidebar item.

The existing IMS Tenant Manager remains the platform-admin review/download owner unless an explicit architecture decision changes that ownership.

Existing canonical settings and onboarding APIs are reused where they satisfy the contract; duplicate storage and duplicate business logic are not introduced.

# Requirements Covered

FR-BRS-006

FR-BRS-007

FR-BRS-008

FR-BRS-009

FR-BRS-010

# Plan Content

## Authorization Matrix

| Actor | May do | Must not do |
| --- | --- | --- |
| Applicant / DGFY account | Create own draft, submit own application, upload own files, view own status | View another application, access tenant tables before approval, approve own application |
| Platform admin | Review pending applications, inspect/download authorized originals, approve/reject with reason | Bypass audit, expose public file URLs, change legal evidence silently |
| Tenant master/admin | View approved Company readiness and complete authorized tenant setup | Review another tenant's pending landlord files, approve platform registration, publish unreviewed menu |
| Cashier / terminal user | Use POS operational capabilities already granted | See or use Company setup/admin actions without server authorization |
| Worker/service | Perform bounded extraction/materialization with scoped service identity | Directly broaden tenant scope or publish catalog without confirmation |

## File and Storage Controls

Allow only approved extensions and MIME/signature combinations; enforce per-file and per-application limits.

Store files privately under opaque application-scoped object keys; never derive paths directly from user filenames.

Normalize filenames for display only; reject traversal, control characters, suspicious archive behavior, and unsupported content.

Hash originals and retain upload metadata so replacement and download evidence can be verified.

Use short-lived authorized download responses or a server stream; do not expose provider credentials or permanent public URLs.

Define retention and deletion/revocation semantics for abandoned, rejected, approved, and materialized applications.

## Audit and Observability

Every state-changing operation records actor/account, application, tenant when applicable, action, timestamp, request/correlation ID, result, and reason. Operational metrics should include submission failures, upload rejection rate, extraction latency/failure, admin download events, approval-to-materialization latency, materialization retries, and orphaned staged files. Logs must exclude legal secrets, raw file contents, private storage keys, and unnecessary personal data.

## Rollout and Rollback

Ship the OPIS navigation entry only with a functional read-only or status-safe Company workspace. Gate any new staged-upload or materialization behavior behind server-authorized capability/configuration if the repository's existing rollout conventions support it. Rollback must hide/disable the new Company route and stop new staging/materialization attempts without deleting submitted evidence or corrupting already-materialized tenant settings.

# Affected Components

Authentication and session middleware

Business-admin capabilities

Landlord storage adapter

Audit/event logging

Admin route authorization

Migration runner and retention job

# Risks

Broken object-level authorization

Private upload leak

Malware or parser abuse

Audit records omit actor/version

Rollback deletes evidence or leaves an active partial materialization

# Tests Required

Authorization matrix tests

File security tests

Audit event contract tests

Log-redaction checks

Rate-limit and abuse tests

Rollback/feature-disable rehearsal

# Acceptance Criteria

Every actor is denied outside their scope

Original uploads remain private and downloadable only with authorization

Audit records are complete and redacted

Rollback is non-destructive

Operational alerts identify stalled materialization

# Execution Dependencies

Storage provider/security review

Retention/legal decision

Existing capability naming and middleware

Threat-model review before upload launch

Approved token

# Cross-References

AGENTS.md (repository boundaries, approval gate, continuous phase numbering, and planning lookup order).

docs/START_HERE.md; docs/architecture/ARCHITECTURE_BOUNDARIES.md; docs/architecture/ARCHITECTURE_GOVERNANCE.md.

docs/architecture/adr/0013-tenant-first-login-onboarding-and-storefront-readiness-contract.md.

docs/architecture/adr/0022-global-dgfy-account-business-registration.md.

docs/architecture/adr/0029-catalog-inventory-pos-storefront-ownership-boundaries.md.

docs/architecture/adr/0049-batch-menu-import-async-extraction.md.

docs/architecture/adr/0087-dedicated-back-office-fourth-frontend-app-opis.md and proposed 0088 POS/OPIS boundary.

docs/features/backoffice.md and docs/features/IMPLEMENTATION_PHASE_LEDGER.md.

Attached BUSINESS_REGISTRATION_STORE_SETUP_FLOW_GUIDE.md.