# POS Delivery Provider Payment Breakdown

Section 03  |  Target Architecture and Data Model

Defines the recommended API contract, source-of-truth model, target request flow, architecture classification, and migration shape without changing code.

| Project Name | POS Delivery Provider Payment Breakdown |
| --- | --- |
| Plan Version | v1.0 |
| Section Number / Title | 03 / Target Architecture and Data Model |
| Baseline | StagingPOS @ 8b879d4b5 (2026-10-02) |
| Repository / Worktree | C:\xampp\htdocs\POS-DGFY\.worktrees\StagingPOS |
| Dependencies | Sections 00-02; ADR 0039; ADR 0063; architecture boundary and governance docs. |

# Purpose

Defines the recommended API contract, source-of-truth model, target request flow, architecture classification, and migration shape without changing code.

# Confirmed Facts

CONFIRMED: The POS F&B flow already has an order_method value of delivery in packages/web-core/src/features/pos/components/FnbWorkflowPanel.jsx and related hooks.

CONFIRMED: The current checkout dialog's generic Payment Type options are cash, GCash, Maya, Card, Bank Transfer, and Employee Credit; Foodpanda and Grab are not current direct checkout payment types.

CONFIRMED: The backend checkout validator accepts generic payment_type values and does not currently accept a delivery-provider breakdown field.

CONFIRMED: Completed transactions already persist an immutable generic payment_breakdown snapshot used by receipts and reporting.

CONFIRMED: Z-reading details are saved immutable snapshots and are not reconstructed from mutable live transactions after close.

CONFIRMED: The repository has a route -> controller -> usecase -> repository -> model architecture and architecture guardrails pass at the baseline.

INFERRED: Foodpanda, Grab, and Other are delivery-provider classifications, not replacements for the generic tender method used for settlement and cash/tender reporting.

CONFIRMED: PosTransaction already has a JSON payment_breakdown field and a separate payment_provider field, but current generic report helpers do not preserve the requested Foodpanda/Grab/Other amount classification.

CONFIRMED: Existing report and Z-reading output is assembled in the POS repository and then rendered by shared POS components.

CONFIRMED: Migrations are owned by apps/dgfy-migration-runner, not the API app.

# Assumptions and Unknowns

RECOMMENDED DESIGN: Add a separate nullable JSON snapshot field on pos_transactions, tentatively named delivery_provider_breakdown, rather than modifying the meaning of payment_breakdown.

RECOMMENDED CONTRACT: Use an array because the supplied example contains two provider amounts; enforce one row per provider type unless D-002 expands it.

UNKNOWN: Whether report consumers require machine-readable provider columns or only a display string. The plan recommends both a structured response field and backwards-compatible display/export additions.

# Requirements Covered

FR-003 through FR-008; DATA-001 through DATA-006; BR-001, BR-004, BR-007, BR-008, BR-010; NFR-001 through NFR-003.

# Plan Content

## Architecture classification

Classify the change as within-existing-boundary. It extends the POS checkout/payment/reporting flow owned by POS under ADR 0029 and follows the existing route -> controller -> usecase -> repository -> model layering. It does not create a new app boundary or change tenant ownership. No new ADR is required if the implementation preserves ADR 0063's split-tender source of truth and does not alter binding ownership rules.

If implementation changes the binding meaning of generic payment_breakdown, payment allocation conservation, or split-tender lifecycle, stop and create the required superseding ADR or tech-lead-approved path under ADR 0039. The recommended design avoids that escalation.

## Recommended canonical contract

delivery_provider_breakdown: [ { provider_type: "foodpanda" ¦ "grab" ¦ "other", provider_name: null ¦ string, amount: decimal } ]

foodpanda and grab use canonical display names Foodpanda and Grab; provider_name is null or omitted for those rows.

other requires provider_name after trim, such as Maxim; the persisted display label is Maxim (Other) or an equivalent structured label generated centrally.

Amounts use the same money precision and rounding policy as POS totals. The server recalculates the transaction total before validating conservation.

The frontend submits this structure as a sibling to payment_type and payment_breakdown, not nested inside the generic tender allocation.

The field is null/empty for non-delivery and legacy transactions. The API should reject a non-empty provider breakdown on non-delivery rather than silently relabeling it.

## Source-of-truth classification

| Entity / value | Source of truth | Derived / snapshot behavior |
| --- | --- | --- |
| Order method | Server-validated checkout request and POS transaction order_method | Determines whether provider data is allowed. |
| Generic tender | payment_type and payment_breakdown / split-payment allocation contract | Unchanged; used for tender and reconciliation. |
| Delivery provider | Completed POS transaction delivery_provider_breakdown snapshot | Canonical historical provider classification and amount. |
| Report provider totals | Repository aggregation of completed/recognized transaction snapshots | Derived by report date/location/filter; never written back to transactions. |
| Saved Z-reading provider totals | Immutable Z-reading snapshot generated at close | Read later without recomputing mutable transactions. |
| Provider configuration | Existing storefront/tenant settings if later used for choices | Not authoritative for completed history and not required for v1. |

## Target request-to-output flow

POS UI limits provider type choices and collects any required Other name/amounts.

The route validator accepts only the approved additive field and performs shape-level checks.

The controller passes validated data to the usecase and does not import models or calculate money.

The usecase checks authenticated tenant/location/terminal/shift scope, recalculates totals, enforces provider/tender rules, normalizes the snapshot, and adds it to the idempotency fingerprint.

The repository writes the transaction and provider snapshot in the same transaction boundary as existing lines/payment snapshot.

The report repository reads the provider snapshot through one helper used by daily report, breakdowns, export, and Z-reading preparation.

Close-day persists provider totals in the Z-reading snapshot; print/browser/iMin clients format the same response field.

## Migration shape

| Step | Action | Compatibility requirement |
| --- | --- | --- |
| 1 | Add nullable JSON column to tenant-local pos_transactions via migration-runner, if execution confirms no reusable namespaced field exists. | Additive only; old rows remain null. |
| 2 | Add optional model attribute and repository select/insert/update handling. | Existing reads/writes work when null. |
| 3 | Deploy backward-compatible API/report readers before or with writer. | Readers tolerate old rows and older application instances. |
| 4 | Enable UI writer after API is ready. | No client sends a field the server cannot validate. |
| 5 | Rehearse fresh-schema and upgrade paths; verify no tenant schema is omitted. | No live tenant used for rehearsal. |
| 6 | Do not backfill; verify historical reports show no provider breakdown for legacy rows. | Preserves historical truth rather than inventing provider data. |

## Rejected alternatives

Do not overload payment_type with foodpanda/grab/other: it breaks the existing tender enum and all payment/tender consumers.

Do not store provider name only in free-text notes: reports and Z-reading need structured, auditable amounts.

Do not create a new external delivery-provider table for v1: there is no current provider account/reconciliation lifecycle requiring one, and it would add a competing source of truth.

Do not derive closed Z-reading provider amounts from current settings or live transaction recalculation.

# Affected System Components

apps/dgfy-api/src/models/PosTransaction.js

apps/dgfy-api/src/modules/pos/utils/ (new shared provider normalization/conservation helper, exact filename selected during implementation)

apps/dgfy-api/src/modules/pos/usecases/posUseCases.js and repositories/posRepository.js

apps/dgfy-migration-runner/migrations/ (new additive migration, exact timestamp allocated at implementation time)

packages/web-core API payload and report/Z-reading response consumers

# Risks

A JSON field is simple and consistent with existing snapshots but may be less queryable than a normalized table at very high report volume; monitor query plans and keep an extraction path if scale demands it.

Changing response shapes can break report/export clients; extend fields additively and preserve current generic keys.

A nullable field without a central normalizer could produce inconsistent labels; require one server utility for normalization and aggregation.

# Tests Required

Contract tests for accepted/rejected provider structures and stable normalized output.

Model/repository tests for null legacy, populated current, duplicate replay, and atomic transaction behavior.

Migration tests for fresh schema, upgrade schema, idempotent rerun, and rollback of only the additive field.

Architecture guardrail checks for controller/usecase/repository boundaries.

# Acceptance Criteria

AC-010: A single canonical snapshot is identified for provider data; reports and Z-reading do not invent separate persistence.

AC-011: The proposed contract keeps generic tender and provider classification separate.

AC-012: Migration behavior is additive, legacy-safe, and reversible without deleting unrelated data.

# Execution Dependencies

D-001/D-002 decision record.

Schema naming review against all existing PosTransaction fields and tenant-schema coverage tooling.

Phase 471 completion before Phase 472 execution is eligible.

# Cross-References

docs/architecture/ARCHITECTURE_BOUNDARIES.md

docs/architecture/ARCHITECTURE_GOVERNANCE.md

docs/architecture/adr/0039-adr-lifecycle-strictness-tiers-and-amendment-path.md

docs/architecture/adr/0063-pos-split-tender-and-manual-payment-recording.md

apps/dgfy-api/src/models/PosTransaction.js

apps/dgfy-migration-runner/migrations/20260812000007-add-pos-payment-confirmation-and-breakdown.cjs