# POS Register Reconciliation Integrity Fix Plan

Repository, usecase, API and export changes required for correct register reconciliation

| Project Name | POS Register Reconciliation Integrity Fix |
| --- | --- |
| Plan Version | 1.0 |
| Section Number | 03 |
| Section Title | Backend Data and API Plan |
| Repository | C:/xampp/htdocs/POS-DGFY/.worktrees/StagingPOS |
| Branch and baseline | StagingPOS at cccf6a942e7ba51e3ffaa9ff405f785cf13e389a |
| Plan status | Planning artifact only no implementation or release action |

# Purpose

Define the backend implementation so financial correctness is established before any browser rendering changes.

# Dependencies

02_Requirements_and_Business_Rules.docx

Architecture boundary rules for routes, controllers, usecases, repositories and models

Existing reports overview and export usecases

# Confirmed Facts

buildReportShiftMoney already has the per-shift inputs needed to derive expected cash and closing cash.

loadReportCashierReconciliation currently groups by cashier_id and accumulates shift_ids, expected cash, closing cash and persisted variance independently.

buildCashierLifecycle maps that grouped map directly into cashier_lifecycle.registers.

The export usecase serializes lifecycle.registers and joins shift_ids into one CSV cell.

The reports overview route is already the shared read path for the visible report and export.

# Assumptions

The implementation can preserve the existing report endpoint and usecase names while changing only the register row construction.

A separate per-shift collection can be built from the already loaded shifts and transactions without an N+1 query.

Stored variance mismatch telemetry can be represented as an internal diagnostic field or structured log without exposing sensitive data.

# Requirements Covered

RRF-FR-001 to RRF-FR-006

RRF-BR-001 to RRF-BR-008

RRF-DATA-001 to RRF-DATA-006

RRF-SEC-001 to RRF-SEC-004

RRF-TEST-001 to RRF-TEST-007

# Current Backend Failure Point

The current repository creates a shiftMoney record for each shift but then loses that grain by inserting it into a Map keyed by cashier ID. The later lifecycle builder treats each cashier entry as a register row. Expected and closing amounts are summed only when closing values are present, while cash variance is independently summed from stored values. This permits a row whose displayed variance cannot be reconstructed from its own displayed expected and counted fields.

# Target Repository Design

Keep the existing shift query, date filters, location filters, terminal filter, cashier filter, cashier include and separate cash-event load.

Build a per-shift registerRows array keyed by pos_terminal_shift_id. Do not group this collection by cashier_id.

Build a separate cashierReconciliation map for daily_report.cash_reconciliation and cashier shift_money summaries. Its aggregate semantics must be documented as cashier summary semantics, not register-row semantics.

Pass both collections into the lifecycle payload builder, or pass a typed object that makes the distinct grains impossible to confuse.

Keep opening cashier identity from the shift owner. Do not replace it with the current operator or relief cashier.

# Per Shift Money Algorithm

| Step | Required behavior |
| --- | --- |
| 1 | Normalize shift ID, opening cashier, opening float, status and source fields. |
| 2 | Map only transactions whose shift reference equals this shift ID. |
| 3 | Calculate cash sales and cash event effects using existing report helpers. |
| 4 | Use persisted expected_cash_amount when present; otherwise use the existing derived expected formula. |
| 5 | Read closing_cash_amount as null or a normalized numeric value. |
| 6 | If expected and closing are present, set variance to round4(closing - expected). If closing is absent, set variance to null. |
| 7 | If persisted cash_variance_amount exists and differs from derived variance, increment an anomaly counter and log only safe identifiers and normalized numeric deltas under the report diagnostic policy. |
| 8 | Return one record with singular shift_id, amounts, closed state, opening cashier, and drawer-lifecycle attribution notice. |

# Response Contract

| Payload | Target shape |
| --- | --- |
| cashier_lifecycle.registers[] | One row per shift: shift_id, opening_cashier_id, opening_cashier_name, shift_count=1, closed_shift_count, opening_float_amount, cash_sales_amount, cash_in_total, cash_out_total, expected_cash_amount, closing_cash_amount, variance_amount, attribution_notice |
| daily_report.cash_reconciliation[] | Existing cashier-level aggregate may retain shift_ids and shift_count, but must use explicit aggregate completeness and derived variance semantics |
| Export registers | One CSV row per lifecycle.registers row with singular Shift ID; no concatenated shift list |
| Diagnostic metadata | Internal mismatch count and bounded anomaly evidence; do not expose tenant secrets or raw transaction data |

If a consumer search finds an external client that requires shift_ids on register rows, add singular shift_id first, migrate all known consumers, mark the array field deprecated for one bounded compatibility window, and remove it only in a separately documented contract change. Do not retain the ambiguous field indefinitely without an owner.

# Grouped Cashier Aggregate Rules

A cashier summary may continue to group multiple shifts because its purpose is cashier-level reporting.

For an all-closed aggregate, derived aggregate variance is aggregate counted minus aggregate expected after numeric summation and rounding.

For a mixed open and closed aggregate, do not present a final aggregate variance from only the closed subset unless the existing contract explicitly names it as partial. Return a completeness marker and null final variance.

The grouped aggregate must not be reused as the register table input.

# API and Controller Boundary

Keep controllers transport-only: parse the request, invoke the existing usecase and serialize the result.

Keep authorization and scope validation in the existing reports usecase and repository path; do not trust a shift ID or location filter from the browser.

Keep aggregation and variance calculations in the repository or a dedicated report-domain helper, not in the controller.

Update docs/api/specification.md with the singular register response and arithmetic invariant if the current specification does not already describe it.

Preserve the existing route, status codes, authentication, CSRF and branch-view behavior.

# Export Changes

Change the registers export header from Shift IDs to Shift ID.

Read row.shift_id, not row.shift_ids.join('|').

Use the exact numeric values returned by the overview payload so CSV and visible table cannot disagree.

Add an export contract test with two shifts for one cashier and one mismatch fixture.

# Data Integrity Audit Before Implementation

Run a read-only query or repository diagnostic over the screenshot date and authorized tenant scope.

For each shift, capture shift ID, expected, closing, stored variance, derived variance, status, opening cashier and location.

Count rows where stored variance differs from derived variance and sum the signed delta; do not update any record.

Record whether the screenshot is explained by grouped rows, stale stored variance, stale expected cash, or more than one condition.

If a historical repair is needed, stop this implementation scope and create a separate approved data-repair plan.

# Affected Components

apps/dgfy-api/src/modules/pos/repositories/posRepository.js

apps/dgfy-api/src/modules/pos/usecases/posUseCases.js

apps/dgfy-api/src/modules/pos/contracts/posRepository.contract.js only if the repository contract exposes lifecycle fields

docs/api/specification.md

apps/dgfy-api/tests/posReports.repository.test.js

apps/dgfy-api/tests/posReports.usecase.test.js

apps/dgfy-api/tests/posReports.breakdown.route.contract.test.js if the shared overview/export route contract is covered there

# Risks

Reusing the grouped map is an easy regression; use distinct variable names and response builders for cashier and register grains.

Changing stored variance precedence may reveal previously hidden historical inconsistencies; monitor anomaly counts and document that report correction is not data repair.

A response-shape change can break old browser bundles; deploy backend and frontend as one compatible batch or use the bounded additive transition.

A large date range may load many shifts; preserve existing filter limits and add a query-count/performance test before rollout.

# Tests Required

Repository unit tests for exact per-shift money, open shift, zero variance, Over, Short, stored mismatch and two shifts for one cashier.

Usecase tests for overview and registers export parity.

Route contract tests for auth, filter validation, singular shift_id and no cross-scope rows.

Architecture checks for controller boundaries and documentation checks for the response contract.

# Acceptance Criteria

No register row contains a shift_ids array used as its identity.

No closed row can return a variance that differs from closing minus expected after normalization.

The screenshot case is explained by the captured data audit and the corrected response is deterministic.

Cashier-level totals remain available without being confused with register-level rows.

# Execution Dependencies

Implement after requirements freeze and only after the Phase 347 dependency is complete or formally reconciled. Coordinate backend and frontend contract changes in one reviewable batch.

# Cross References

02_Requirements_and_Business_Rules.docx

04_Frontend_Register_Reconciliation_UI.docx

05_Testing_Security_Data_Integrity_and_Evidence.docx

docs/architecture/ARCHITECTURE_BOUNDARIES.md

docs/api/specification.md