# POS Register Reconciliation Integrity Fix Plan

Verification matrix for arithmetic, row grain, scope, performance and staging proof

| Project Name | POS Register Reconciliation Integrity Fix |
| --- | --- |
| Plan Version | 1.0 |
| Section Number | 05 |
| Section Title | Testing Security Data Integrity and Evidence |
| Repository | C:/xampp/htdocs/POS-DGFY/.worktrees/StagingPOS |
| Branch and baseline | StagingPOS at cccf6a942e7ba51e3ffaa9ff405f785cf13e389a |
| Plan status | Planning artifact only no implementation or release action |

# Purpose

Define the evidence required to prove the fix is correct, secure, performant and safe for historical data.

# Dependencies

02_Requirements_and_Business_Rules.docx

03_Backend_Data_and_API_Plan.docx

04_Frontend_Register_Reconciliation_UI.docx

Existing repository Jest, shared web-core Vitest and architecture check scripts

# Confirmed Facts

The current focused register table tests cover one shift per row and status labels, but not the screenshot-shaped multi-shift aggregate or stored-versus-derived mismatch.

The backend repository tests already mock PosTerminalShift and cash drawer events and assert lifecycle registers and reconciliation.

The export usecase maps lifecycle.registers separately from visible UI and therefore needs a dedicated parity assertion.

The repository has explicit architecture, documentation, compliance, frontend build and backend test gates.

# Assumptions

Authenticated staging UAT can use a safe tenant and test shifts without changing production data.

A read-only data audit is sufficient to identify the screenshot cause; any historical repair is outside this plan.

The local render environment may not support DOCX visual rendering; code QA evidence remains independent of this planning artifact.

# Requirements Covered

RRF-FR-001 to RRF-FR-006

RRF-BR-001 to RRF-BR-008

RRF-SEC-001 to RRF-SEC-004

RRF-TEST-001 to RRF-TEST-007

RRF-OPS-001 to RRF-OPS-005

# Tests Required

| Layer | Cases | Required evidence |
| --- | --- | --- |
| Repository | Single shift, two shifts same cashier, stored mismatch, open shift, zero/positive/negative variance, scoped filters | Jest output and response assertions |
| Usecase | Overview payload, cashier aggregate versus register rows, mixed open/closed aggregate, export mapping | Jest output and serialized CSV fixture |
| Route contract | Authenticated read, branch view, unauthorized tenant/location/terminal, malformed filters | Contract test output and status/body assertions |
| Frontend | Singular shift label, no comma list, statuses, Pending, search/sort, no Actions, mobile layout | Vitest output and screenshots where available |
| Integration | Two shifts and relief operator on one drawer, counted handoff, final close | API response, browser screenshot, network and console log |
| Performance | Small, normal and maximum date ranges; many shifts and transactions | Latency, query count, row count and error-rate evidence |
| Security | Cross-tenant, cross-branch, cashier filter widening and branch-view read-only behavior | Denied request evidence and no leaked rows |

# Deterministic Regression Fixtures

| Fixture | Expected result |
| --- | --- |
| Expected PHP 100.00, counted PHP 100.00, stored variance PHP 0.00 | Variance PHP 0.00 and Reconciled |
| Expected PHP 100.00, counted PHP 110.00, stored variance PHP 10.00 | Variance PHP 10.00 and Over |
| Expected PHP 100.00, counted PHP 90.00, stored variance PHP 10.00 | Variance PHP -10.00 and Short; stored mismatch is recorded |
| Expected PHP 75,994.83, counted PHP 71,931.83, stored variance PHP 150.00 | Variance PHP -4,063.00 and Short; no Over result |
| Expected present, counted null, stored variance present | Variance null, Counted Pending and Open |
| Two closed shifts for one opening cashier | Two register rows with two singular shift IDs; one separate cashier aggregate |
| One shift with shared relief operator | One register row; relief appears in operator/handoff records; no individual variance |

# Read Only Data Integrity Audit

Run against the authorized staging tenant and date range represented by the screenshot.

Capture all eligible shift IDs, opening cashier IDs, location IDs, expected values, closing values, stored variance, derived variance and stored-versus-derived delta.

Capture the current API response before implementation and the corrected response after implementation for the same filters.

Verify no row is written, no shift is closed, no cash event is added, and no historical snapshot changes during the audit.

Attach a short conclusion that identifies whether the defect is grouping, stale variance, stale expected cash, or a combination.

# Security Verification

Use a tenant-scoped Admin or authorized POS report account and confirm only permitted company branches appear.

Attempt another tenant, unauthorized branch, unauthorized terminal and malformed filter; each must fail closed or return an empty authorized scope according to the existing contract.

Verify branch-view mode remains read-only and cannot mutate a shift through the report path.

Verify the response and diagnostics do not include PINs, cookies, secrets or unrelated tenant identifiers.

# Performance Verification

Measure report latency for one day, one month and the largest supported range with representative shift counts.

Confirm the register implementation does not issue one database query per shift.

Record query count, response bytes, row count and p50/p95 latency before and after the change.

Set a stop condition if latency or error rate regresses beyond the existing report budget; do not trade correctness for an unmeasured optimization.

# Release Evidence Packet

| Evidence | Content |
| --- | --- |
| Source | Candidate commit SHA, branch, changed-file inventory and diff safety scan |
| Backend | Focused repository/usecase/route test logs and architecture checks |
| Frontend | Focused Vitest logs, POS build output and responsive screenshots |
| API | Before/after JSON fixtures with filters and singular shift_id |
| Export | Before/after CSV fixtures showing one row per shift and matching numbers |
| Data audit | Read-only mismatch counts, screenshot-case diagnosis and no-write confirmation |
| Staging UAT | Authenticated Admin flow, console/network clean log, screenshots and timing |
| Rollback | Rollback command/result and confirmation that shift/cash data remains unchanged |

# Validation Commands

Run the focused backend Jest files for POS reports and the existing backend test configuration.

Run the focused shared web-core Vitest behavior and contract files for POS reports.

Run npm run check:architecture and the repository documentation and compliance checks required by the implementation batch.

Run the POS production build because the changed shared web-core component is consumed by apps/dgfy-pos.

Run git diff --check and the repository pre-commit DO NOT COMMIT scan before staging any implementation files.

# Risks

A passing unit test can still miss a browser bundle using a stale response contract; staging UAT must inspect the actual network payload.

A corrected report may reveal historical data discrepancies; evidence must distinguish display correction from data repair.

A partial test run must not be reported as release proof; record skipped suites and why.

# Acceptance Criteria

All deterministic fixtures pass and the screenshot arithmetic regression cannot return Over for a counted amount lower than expected.

The API, visible table, print and CSV fixtures match exactly for the same filters.

Security scope, branch-view read-only behavior, performance and no-write audit pass.

Evidence is bound to the candidate SHA and is sufficient for review and rollback decisions.

# Execution Dependencies

Testing begins after backend and frontend implementation are complete in the same compatible batch. Authenticated staging evidence requires a runnable StagingPOS stack and authorized test accounts.

# Cross References

03_Backend_Data_and_API_Plan.docx

04_Frontend_Register_Reconciliation_UI.docx

06_Implementation_Rollout_Rollback_and_Risks.docx

docs/testing/README.md

apps/dgfy-api/tests/posReports.repository.test.js

packages/web-core/src/features/pos/__tests__/PosReportsRegistersTable.behavior.test.jsx