# Objective Current State and Flow

Section 01 | What exists, what is missing, and the intended read-only report journey

| Field | Value |
| --- | --- |
| Project Name | DGFY POS Reports Analytics Expansion |
| Plan Version | 1.0 |
| Section Number | 01 |
| Section Title | Objective Current State and Flow |
| Purpose | Establish the repository evidence, scope boundary, current journey, target journey, and non-goals for the three reports. |
| Dependencies | Master index; required architecture documents; current POS report route, repository, service and component code. |

# Plan Content

The requested capability is an analytics expansion inside the existing POS Reports workspace. It is not a new checkout flow, a shift workflow, an inventory mutation, or a replacement for the transaction ledger.

# Confirmed Facts

The shared report workspace is packages/web-core/src/features/pos/components/PosReportsAnalyticsWorkspace.jsx and is consumed by the POS app.

The backend currently exposes GET /pos/reports/overview and GET /pos/reports/export through the POS route/controller/usecase/repository chain.

The current granularity validator accepts daily, weekly, monthly and yearly; hourly is absent.

The current Top Selling Items view is a top-N aggregation. It is not a complete item-sales ledger for every matching item.

A category filter already exists, but there is no grouped Sales by Category report view.

The repository normalizes transaction lines before summary, trend, item and profit calculations, including snapshot item identity and current category resolution.

The workspace already supports date/filter state, print/CSV toolbar actions, loading/error/empty states, and an offline overview snapshot.

Architecture validation passed on the baseline branch with ArchitectureGuardrails and ControllerBoundary checks.

# Current User Flow

Authorized POS user -> Reports -> choose existing tab -> select date range/granularity and filters -> GET /pos/reports/overview -> repository loads scoped transactions and normalizes lines -> workspace renders cards/table/trend -> optional print or GET /pos/reports/export.

| Current surface | Current behavior | Gap for requested feature |
| --- | --- | --- |
| Overview | Summary cards, daily/monthly/yearly trend and reconciliation | No hourly drilldown |
| Sales | Transaction-level sales table and trend/payment breakdown | No hourly sales table |
| Top Selling Items | Top 10/12 item aggregation depending on range | Does not expose all item sales rows |
| Filters | Date, cashier, payment, source, category and location scope | Category filter is not a grouped category report |
| Export | Server-side CSV for existing sections | No hourly/item-sales/category-sales sections |

# Target User Flow

Authorized POS user -> Reports -> choose Hourly Sales, Item Sales or Sales by Category -> workspace requests the selected breakdown with the existing scoped filters -> usecase resolves actor/location scope and validates allowlisted controls -> repository reuses normalized line facts and groups once for the requested breakdown -> server returns paginated/bounded rows plus totals -> workspace renders responsive table -> user prints or exports the exact filtered breakdown.

# Target Data Flow

| Stage | Target behavior |
| --- | --- |
| Scope | Authenticate and resolve tenant/location/cashier scope with the same fail-closed helper used by current POS reports. |
| Selection | Validate breakdown enum, date range, filters, page/limit and sort fields; reject unknown values. |
| Source | Read existing POS transaction headers and lines with the established includes and date boundary. |
| Normalize | Run the existing line normalization once so discounts, split tenders, refunds, voids, VAT, COGS and profit semantics stay consistent. |
| Aggregate | Group normalized rows into Manila hourly buckets, item rows, or category rows; calculate totals and shares from one scoped set. |
| Present | Return contract metadata, totals, rows, pagination and applied filters; render loading, empty, error, offline and export states. |

# Scope Boundary

In scope: three read-only reports, shared filters, server-side CSV export, print-friendly rendering, responsive tables, offline snapshot compatibility, security and evidence.

Out of scope: changing sales/shift/checkout behavior, changing transaction statuses, editing items or categories, recalculating historical records, adding inventory mutations, changing tenant authorization policy, or replacing the existing overview.

The item report replaces the current top-N interpretation for its own view; it does not remove the existing top-items data from overview unless implementation proves the current consumer can be updated additively.

# Confirmed Facts

The existing report read path is the source of truth for current financial semantics.

The report page is shared web-core code, so frontend verification must account for the POS app and the shared test runner.

No schema or persisted-report table is currently required to express the requested derived aggregates.

# Assumptions

The user expects these views to appear under the existing Reports navigation rather than as a new route or app.

The current report permission model remains acceptable.

# Requirements Covered

FR-REP-001

FR-REP-002

FR-REP-003

FR-REP-004

UI-REP-001

DATA-REP-001

# Affected Components

apps/dgfy-api POS reports route/controller/usecase/repository

packages/web-core POS report workspace, tables, filters and service

POS report tests and UAT docs

# Risks

A new report could accidentally become a second financial calculation path.

Returning all item rows in the overview could create payload and latency regressions.

A new category identity could silently diverge from the existing category filter.

# Tests Required

Current report contract tests

Repository aggregation tests

Shared workspace component tests

Staging UAT baseline

# Acceptance Criteria

User can navigate to all three views without a mutation control.

Target flow preserves current scope and report semantics.

Non-goals are not implemented under this plan.

# Execution Dependencies

RPT-01 must finalize requirements before RPT-02 or RPT-03.

Phase ledger ownership must be reconciled before assigning a global phase number.

No implementation approval is implied by this plan.

# Cross-References

docs/START_HERE.md

docs/architecture/ARCHITECTURE_BOUNDARIES.md

ADR 0005

ADR 0029

docs/features/IMS_POS_SALES_UX_JOURNEY.md