# EXEC-01 Objective Current State and Flow

Section 01 execution and independent verification record

Project: DGFY POS Reports Analytics Expansion | Plan version: 1.0 | Executed: 2026-09-28 | Branch: StagingPOS | Commit: cccf6a942e7ba51e3ffaa9ff405f785cf13e389a

# Plan Section Executed

01 Objective Current State and Flow, after reading 00 Master Plan Index and all referenced sections 01-06 as required by the execution skill.

Execution intent: verify the plan’s current-state claims, target boundary, non-goals, architecture placement and dependencies against the real StagingPOS worktree. Section 01 is not the backend or frontend implementation phase.

# Requirements in Scope

FR-REP-001 Hourly Sales report

FR-REP-002 complete Item Sales report

FR-REP-003 Sales by Category report

FR-REP-004 shared filters and authorization scope

UI-REP-001 report navigation and read-only behavior

DATA-REP-001 existing POS transaction/line source of truth

# Execution Steps

| Step | Exact work | Expected / actual result |
| --- | --- | --- |
| EXEC-001 | Read master index and all six plan sections. | PASS: plan order, requirements, business rules, ADRs, risks, tests and rollout were read. |
| EXEC-002 | Confirm branch, commit and dirty worktree. | PASS: StagingPOS at cccf6a9; existing cashier-history changes preserved. |
| EXEC-003 | Inspect current report route, validator, usecase, repository, service and workspace. | PASS: current implementation matches the plan’s documented current state. |
| EXEC-004 | Inspect migrations and database reachability without mutation. | PASS: existing POS transaction/line migration and created_at index were found; port 3306 reachable; no migration executed. |
| EXEC-005 | Run architecture and POS build baseline. | PASS: architecture check and POS production build completed; existing warnings recorded. |
| EXEC-006 | Run targeted backend and frontend report tests. | BLOCKED BY BASELINE DRIFT: 1 backend and 2 frontend tests fail; details below. |
| EXEC-007 | Independently compare current behavior with target flow. | PASS for baseline comparison; target features remain unimplemented by design. |

# Confirmed Current Flow

Authorized POS user -> Reports -> existing tab -> date/granularity and filters -> GET /pos/reports/overview -> scoped repository reads transaction headers/lines -> normalized lines feed summary/trends/top items/profit -> workspace renders tables/charts -> optional server-side GET /pos/reports/export.

# Confirmed Target Boundary

The plan’s target is additive and read-only: authorized POS user -> Hourly Sales, Item Sales or Sales by Category -> validated scoped breakdown request -> existing authorization and normalized-line semantics -> bounded/paginated rows and totals -> responsive table -> server-side export or print. No checkout, shift, item, category, inventory or transaction mutation is part of Section 01.

# Actual Implementation Comparison

| Plan claim | Actual evidence | Result |
| --- | --- | --- |
| Shared report workspace is in web-core. | PosReportsAnalyticsWorkspace.jsx contains REPORT_TABS, filter state, overview fetch, export and offline snapshot state. | PASS |
| Existing API is overview/export. | pos.js registers /reports/overview and /reports/export; no /reports/breakdowns route exists. | PASS |
| Hourly is absent. | Validator REPORT_GRANULARITIES contains daily, weekly, monthly, yearly only; REPORT_TABS has no hourly tab. | PASS |
| Item view is top-N. | Workspace renders PosReportsTopItemsTable; repository limits top item lists to 10/12. | PASS |
| Category filter exists but grouped report is absent. | category_id is sent by current overview request; no category-sales tab or aggregation route exists. | PASS |
| Normalized line source exists. | normalizeReportLineRows feeds current summary, series, top-items and profit/loss payloads. | PASS |
| No schema change is currently required. | Current report reads existing POS transaction/line tables; no migration was executed. | PASS FOR PLAN POSTURE |

# Business-Rule Verification

| Rule | Verification performed | Status |
| --- | --- | --- |
| BR-REP-001 Manila/hour boundary | Current repository has Manila date-range helpers and daily/weekly/monthly/yearly grouping; hourly target grouping is not implemented. | BLOCKED UNTIL RPT-02 |
| BR-REP-002 normalized-line reuse | Current overview/top-items/profit paths use normalizeReportLineRows; no new breakdown path exists to verify yet. | PASS CURRENT SOURCE / TARGET PENDING |
| BR-REP-003 snapshot item identity | normalizeReportLineRows reads line snapshot name/SKU with live-item fallback. | PASS CURRENT SOURCE |
| BR-REP-004 live category resolution | resolveReportItemCategory is used by current normalized rows; grouped category report does not exist yet. | PASS CURRENT SOURCE / TARGET PENDING |

# Security and Data Verification

Current report routes require pos:view or pos:branch_view.

Current scoped usecase resolves location access through resolvePosReadLocationScope and forces cashier scope through scopePosReportQueryToActor.

No new endpoint, parameter, export section, query, migration or data write was added during this execution.

A full target security test is not possible until RPT-02 creates the breakdown endpoint; Section 05 must execute tenant, branch, cashier, malformed-query and export bypass cases.

# Tests and Evidence

| Check | Command / evidence | Result |
| --- | --- | --- |
| Architecture | npm run check:architecture | PASS |
| POS build | npm run build:pos | PASS with existing Vite warnings |
| Backend reports | Jest: posReports.repository, posReports.usecase, posValidator.reportsOverviewQuery | 43 passed, 1 failed |
| Frontend reports | Vitest: workspace contract, filter, top-items, sales, toolbar, responsive table | 43 passed, 2 failed |
| Database reachability | Test-NetConnection 127.0.0.1 -Port 3306 | PASS / reachable |
| Schema/migration mutation | No migration/seed/repair command run | PASS / no change |

# Problems Discovered

Existing backend report test expects pos_profit_loss in transaction_rows, but the current actual row serializer omits it. This is a baseline test/code contract drift, not introduced by this execution.

Existing frontend workspace contract test asserts an offline key source-order pattern that does not match the current implementation.

Existing responsive table test cannot find the expected entries-per-page accessible button in the current rendered tree.

POS build warnings include dynamic-import/static-import overlap and chunks above the configured warning threshold. The build still completes.

# Fixes Applied

None. No application code, test code, database, migration, phase ledger, commit or PR was changed. The existing cashier-history worktree changes remain untouched.

# Acceptance Criteria Status

| Criterion | Status | Evidence / reason |
| --- | --- | --- |
| User can navigate to all three new views without a mutation control. | BLOCKED / NOT STARTED | The three new views do not exist yet; RPT-02/RPT-03 are required. |
| Target flow preserves current scope and report semantics. | BLOCKED FOR RUNTIME; PASS FOR DESIGN | Current scope/semantics were verified, but no target breakdown runtime exists yet. |
| Non-goals are not implemented under this plan. | PASS | This execution made no application or data changes and confirmed the plan remains read-only. |

# Remaining Blockers and Required Next Actions

Freeze Section 02 open decisions: labels/placement, breakdown date limits, pagination/export policy and inactive-category behavior.

Resolve the three baseline report test drifts before Section 05 release-quality verification; do not mask them with broad snapshot updates.

Implement RPT-02 backend breakdown contract and RPT-03 frontend views only after requirements are frozen.

Reconcile global phase numbering: Phase 347 is still in_progress in the authoritative ledger, while Implementation.md separately names 348-350.

Install/provide LibreOffice if visual DOCX page rendering is required; structural DOCX validation passed, but PNG visual QA could not run in this environment.

# Final Status

SECTION 01 BASELINE VERIFIED WITH DOCUMENTED BASELINE TEST DRIFT. FEATURE IMPLEMENTATION IS NOT COMPLETE AND WAS NOT CLAIMED COMPLETE.