# Fiscal Documents Adjustments and Readings

POS BIR Annex B Items 4 to 14 Readiness | Plan version 1.0 | Section 04

| Project name | POS BIR Annex B Items 4 to 14 Readiness |
| --- | --- |
| Plan version | 1.0 |
| Repository baseline | C:\xampp\htdocs\POS-DGFY ¦ branch feat/DGFY-343-2067-pos-workflow-consolidation ¦ HEAD 786cd4e8329db1a65398ce6aa7eb020ffc8f3b28 |
| Planning mode | Planning only. This artifact does not implement code, migrations, configuration, or release actions. |

# Purpose

Plan the functional and documentary closure of Items 4, 5, and 6: receipt/invoice samples, adjustment documents, and X/Z reading printouts.

# Dependencies

Sections 00-03.

Source-locked fiscal wording and adjustment taxonomy.

Existing POS transaction, fiscal event, adjustment, and reading contracts.

# Confirmed Facts

ReceiptPrintView.jsx currently supports explicit fiscal/non-fiscal output, buyer fields, seller/terminal identifiers, VAT buckets, discounts, service charges, and receipt line details.

The shared renderer supports browser/thermal projections and 80mm/57mm widths.

PosTransactionAdjustment currently supports void and refund variants but no explicit return enum in the inspected model.

X/Z use cases and routes exist, including /x-reading/current, /z-reading/:date, /z-reading/close-day, /z-reading/:date/print, and governed reset.

Fiscal events include issuance, print/reprint, void/reversal, X/Z, eSales, terminal registration, and governed reset.

# Assumptions and Unknowns

Receipt fields will be finalized by an approved tax/legal matrix before fixture snapshots are frozen.

A return is not equivalent to a void; it requires an explicit decision about document semantics, inventory, payment, and journal inclusion.

The sample pack can use local deterministic transactions and does not require staging or production data.

# Requirements Covered

| ID | Requirement |
| --- | --- |
| FR-401 | Generate Item 4 receipt/invoice samples for every supported scenario. |
| FR-402 | Generate Item 5 adjustment documents with original document number linkage. |
| FR-403 | Generate Item 6 X-reading and Z-reading print samples. |
| BR-402 | Never mutate the original issued document; adjustments create a new evidence event/document. |
| DATA-402 | Persist immutable source snapshots and adjustment linkage. |
| SEC-402 | Protect fiscal samples and customer data by tenant/location/permission scope. |
| UI-401 | Keep print/preview labels explicit for original, reprint, void, reversal, refund, and return. |

# Plan Content

## Item 4 receipt/invoice implementation

Create a versioned receipt scenario registry with fixture IDs R4-REGULAR, R4-SENIOR, R4-PWD, R4-ATHLETE, R4-SOLO, R4-CHARGES, and R4-NONFISCAL, each marked applicable, not applicable, or external-review-required.

Validate server-side that fiscal document snapshots contain the approved seller, buyer, terminal, taxpayer, software, document, line, VAT, discount, charge, tender, and timestamp fields. Client-provided totals remain non-authoritative.

Reuse ReceiptPrintView.jsx and @sieitzz/pos-receipt; do not introduce a second receipt template. Add only the fields and labels required by the approved matrix.

Generate browser preview, thermal text, and hard-copy/PDF evidence from the same snapshot. Record paper width, renderer version, fixture ID, source transaction ID, and checksum.

Verify regular and statutory discount receipts against persisted discount allocations and ADR 0033 rules. Do not claim national athlete/coach or solo parent support without an approved policy decision.

## Item 5 adjustment implementation

Extend the adjustment contract only after the return decision is recorded. The current void/refund paths are reusable, but a return must be represented explicitly if it changes inventory, customer entitlement, payment, or fiscal document semantics.

Every adjustment document must contain adjustment type, adjustment reference, original transaction/document number, original date/time, adjusted amount/lines, reason, actor, terminal/shift/location, status, and fiscal event/hash linkage where the original is fiscal.

| Adjustment | Reuse | Required closure |
| --- | --- | --- |
| Cancel | Existing lifecycle/void semantics where cancellation occurs before final issuance. | Define whether a printable document is required and ensure original number/linkage. |
| Void | Existing approval, fiscal event, stock reversal, adjustment, and audit path. | Add stable print/e-journal projection and sample. |
| Refund | Existing cash, external, and provider refund paths. | Separate financial settlement status from fiscal document status; sample success and failure/manual-review. |
| Return | No explicit enum in inspected adjustment model. | P0 decision and implementation; never map to void by label only. |
| Reprint/Reversal | Existing fiscal print/reprint and reversal event fields. | Use explicit labels and protect original snapshot/hash. |

## Item 6 X/Z reading implementation

Define the reading source and business-date timezone as Asia/Manila, with terminal/location scope explicit in the sample.

Make X-reading output include intraday totals, transaction count, tender breakdown, discounts, VAT buckets, adjustments, and current counter state required by the approved fiscal matrix.

Make Z-reading output include immutable reading identifier, business date, terminal/location, counter values, lifetime grand total, summaries, close actor, and generated time.

Reconcile X and Z totals to issued transactions, adjustments, payment allocations, fiscal events, and the closed shift. A missing or conflicting source fails the evidence generation.

Print from the same serialized reading payload used by the evidence export and record a hash.

## Backend and frontend changes

Backend: extend apps/dgfy-api/src/modules/pos domain/usecases/repository contracts and apps/dgfy-api/src/routes/pos.js only where the source-locked contract requires it.

Data: use PosTransaction, PosTransactionAdjustment, PosFiscalEvent, PosFiscalPrintEvent, and PosZReadingSnapshot as sources; add additive columns/tables only after schema inspection proves they are required.

Frontend: extend packages/web-core receipt, refund/void history, ZReadingPrintView, and terminal reports components; keep authorization and totals server-owned.

Evidence: add samples and manifests under a generated local evidence directory, then link reviewed artifacts through existing compliance final-review records.

# Affected System Components

| Classification | Components and expected treatment |
| --- | --- |
| Direct | apps/dgfy-api POS use cases/repositories/routes/models; packages/web-core receipt/history/Z-reading components; apps/dgfy-pos evidence/report shell. |
| Reuse | ReceiptPrintView, @sieitzz/pos-receipt, PosTransactionAdjustment, PosFiscalEvent, PosFiscalPrintEvent, PosZReadingSnapshot, existing tests. |
| Migration | Only additive adjustment/receipt/reading columns or tables after schema proof; include tenant model clone/index checks. |
| Evidence | Sample pack, fixture manifest, print/PDF/text projections, reconciliation report, hashes, external review status. |

# Risks and Mitigations

| ID | Risk | Mitigation |
| --- | --- | --- |
| R-040 | Receipt display diverges from server snapshot. | Conformance tests and server snapshot-only fiscal rendering. |
| R-041 | Partial refund or provider failure is shown as final refund. | Use adjustment status and provider reconciliation; require manual-review state. |
| R-042 | Return is silently treated as void. | Block final readiness until return semantics and sample are decided. |
| R-043 | X/Z totals differ due to date/terminal scope. | Use explicit Asia/Manila business-date and cross-source reconciliation. |

# Tests Required

| Test ID | Type | Scenario and evidence |
| --- | --- | --- |
| TEST-440 | Unit/contract | Receipt renderer includes approved fields, explicit document type, discount/charge labels, and no client-authoritative totals. |
| TEST-441 | Integration | Each R4 fixture persists a snapshot and renders identical receipt/thermal output from the same source. |
| TEST-442 | Adjustment | Void/refund/return samples link original document number and preserve original rows. |
| TEST-443 | Reconciliation | X/Z sample totals equal transaction, adjustment, payment, and fiscal-event source totals. |
| TEST-444 | Failure path | Duplicate, unauthorized, offline/provisional, partial refund, missing terminal, and duplicate Z-close attempts fail safely. |

# Acceptance Criteria

| ID | Measurable acceptance criterion |
| --- | --- |
| AC-440 | All applicable Item 4 fixtures produce reviewable receipt/invoice samples with reconciled values. |
| AC-441 | Each applicable Item 5 adjustment sample visibly references the original document number. |
| AC-442 | A return cannot be marked complete until its semantics, data contract, document, and evidence are explicit. |
| AC-443 | Item 6 X/Z printouts are generated from reconciled, immutable source payloads. |
| AC-444 | Original fiscal records remain unchanged after reprint, void, refund, return, settings change, and rollback rehearsal. |

# Execution Dependencies

Lock field and adjustment semantics.

Add/extend backend contracts and migrations with additive compatibility.

Update shared receipt/readings UI and evidence generators.

Run fixture and reconciliation tests.

Capture print samples and obtain internal/tax review before marking Items 4-6 internal pass.

# Cross References

apps/dgfy-api/src/routes/pos.js; apps/dgfy-api/src/modules/pos/usecases/posUseCases.js; apps/dgfy-api/src/modules/pos/repositories/posRepository.js.

apps/dgfy-api/src/models/PosTransactionAdjustment.js; PosFiscalEvent.js; PosFiscalPrintEvent.js; PosZReadingSnapshot.js.

packages/web-core/src/features/pos/components/ReceiptPrintView.jsx; ZReadingPrintView.jsx; POSRefundWorkflowDialog.jsx.

docs/architecture/adr/0033-commercial-promo-and-statutory-pos-discount-boundaries.md; docs/architecture/adr/0045-shared-pos-receipt-renderer.md.