# POS Register Reconciliation Integrity Fix Plan

Shared POS table, print and export alignment for the corrected backend contract

| Project Name | POS Register Reconciliation Integrity Fix |
| --- | --- |
| Plan Version | 1.0 |
| Section Number | 04 |
| Section Title | Frontend Register Reconciliation UI |
| Repository | C:/xampp/htdocs/POS-DGFY/.worktrees/StagingPOS |
| Branch and baseline | StagingPOS at cccf6a942e7ba51e3ffaa9ff405f785cf13e389a |
| Plan status | Planning artifact only no implementation or release action |

# Purpose

Map the corrected singular register response into the existing POS Reports workspace without masking backend data errors or restoring removed Actions controls.

# Dependencies

03_Backend_Data_and_API_Plan.docx

Existing PosReportsResponsiveTable conventions and report tab behavior

Existing request to remove Actions from report columns

# Confirmed Facts

PosReportsRegistersTable.jsx currently renders the Register Shift column from shift_ids and joins every ID with comma separators.

The table derives status from variance_amount and uses the backend values for expected and counted amounts.

The Operations Registers section receives rows from cashier_lifecycle.registers in PosReportsAnalyticsWorkspace.jsx.

The Actions column is already disabled with showActions=false and must remain absent.

Existing table behavior tests verify columns, status labels, search behavior and the absence of Actions.

# Assumptions

Backend will provide singular shift_id for register rows before the UI is changed.

The table will continue using the shared responsive table component rather than creating a new grid.

No new user action is required to resolve an anomaly; the table must show corrected numbers and status while diagnostics remain backend-owned.

# Requirements Covered

RRF-FR-001 to RRF-FR-006

RRF-BR-001 to RRF-BR-008

RRF-UI-001 to RRF-UI-005

RRF-TEST-004 to RRF-TEST-007

# Current UI Failure

The helper getShiftLabel accepts an array and joins it into a comma-separated string. This makes an aggregate row look like one long register identity. getStatus trusts variance_amount, so the UI faithfully renders an incorrect backend aggregate rather than detecting the contradiction.

# Target Rendering Contract

| UI element | Target behavior |
| --- | --- |
| Register Shift | Render one value such as RS-147 from row.shift_id; no comma-separated list |
| Opening Cashier | Render the opening or legacy shift owner; do not replace with current relief operator |
| Expected | Render row.expected_cash_amount using the existing currency formatter |
| Counted | Render Pending when row.closing_cash_amount is null; otherwise render the normalized amount |
| Variance | Render row.variance_amount from the corrected API; null for open rows |
| Status | Render Open, Over, Short or Reconciled from the corrected row contract |
| Actions | Remain absent from every register table state |
| Search and sort | Search shift_id and displayed fields; sort using singular shift_id |

# Implementation Changes

Change the shift identity helper and column key from shift_ids to singular shift_id for register rows.

Update initial sort and search values to use shift_id while preserving numeric sort behavior.

Keep the existing expected, counted, variance, percentage and status helpers, but add a focused contract assertion in tests that the row values are internally consistent.

Do not recompute a different financial result in React. The backend is the financial source of truth; the UI only formats and labels the response.

Keep the existing Operations tab, Registers subsection, responsive breakpoints, pagination and empty states.

Keep showActions=false and preserve the previous removal of Actions from all report tables.

Ensure print and CSV triggers use the same filtered report request and corrected lifecycle rows; do not create a browser-only export.

# Compatibility Handling

If the backend and frontend are released together, remove the register-table dependency on shift_ids.

If a bounded compatibility window is required, accept a one-element legacy array only as an internal fallback and make the response contract test fail when more than one ID is supplied.

Do not silently display a multi-ID legacy row as a normal register row. A legacy aggregate must be labeled or rejected by the contract until the backend is corrected.

Update any mock fixtures and snapshot-like assertions in the shared web-core tests to use shift_id.

# Accessibility and Responsive Behavior

Keep sortable column buttons with accessible names matching Register Shift, Opening Cashier, Expected, Counted, Variance and Status.

Ensure a singular shift ID remains readable at mobile and tablet widths without overflowing into adjacent numeric cells.

Keep Pending and status text available to screen readers and distinguish status by text, not color alone.

Preserve the existing visible column rules and no-Actions contract at every viewport.

# Affected Components

packages/web-core/src/features/pos/components/PosReportsRegistersTable.jsx

packages/web-core/src/features/pos/components/PosReportsAnalyticsWorkspace.jsx only if the export or row mapping needs an explicit contract update

packages/web-core/src/features/pos/__tests__/PosReportsRegistersTable.behavior.test.jsx

packages/web-core/src/features/pos/__tests__/posReportsAnalyticsWorkspace.contract.test.js if source contract assertions change

Shared table styles only if the singular identifier reveals an existing width or overflow defect

# Risks

A frontend-only arithmetic correction could hide a server-side accounting problem; keep the backend invariant as the gate.

Changing row count can change pagination text and visual density; add multi-row fixture coverage rather than adjusting CSS blindly.

An old cached bundle may still expect shift_ids; coordinate deployment and cache invalidation with the release plan.

# Tests Required

Render one row with shift_id and assert RS-number output.

Render two rows from one cashier and assert there is no comma-separated identifier.

Render zero, positive, negative and null variance statuses.

Assert the Actions column is absent.

Assert search and sorting work with singular shift_id.

Run the affected POS shared frontend suite and the POS app build because web-core is consumed by the POS app.

# Acceptance Criteria

The screenshot-shaped response renders as separate register rows with mathematically consistent values.

No register row shows a long list of shift IDs.

The UI remains responsive, accessible and unchanged in unrelated report tabs.

Print and CSV output contain the same row grain and numbers as the visible register table.

# Execution Dependencies

Do not edit the component until Section 03 response fixtures are frozen. Coordinate frontend and backend rollout so a new browser bundle is never paired with an incompatible register payload.

# Cross References

03_Backend_Data_and_API_Plan.docx

05_Testing_Security_Data_Integrity_and_Evidence.docx

packages/web-core/src/features/pos/components/PosReportsRegistersTable.jsx

packages/web-core/src/features/pos/__tests__/PosReportsRegistersTable.behavior.test.jsx