# Testing Security Performance and Evidence

Section 05 | Independent verification matrix and staging proof

| Field | Value |
| --- | --- |
| Project Name | DGFY POS Reports Analytics Expansion |
| Plan Version | 1.0 |
| Section Number | 05 |
| Section Title | Testing Security Performance and Evidence |
| Purpose | Define objective evidence that proves correctness, scope safety, compatibility, performance and release readiness. |
| Dependencies | Sections 01-04; existing POS report test suites; UAT checklist/script; architecture, docs and compliance gates. |

# Plan Content

Verification must prove both the new views and the invariants they must not disturb. A green unit test alone is insufficient because the feature crosses API scope, normalized financial data, shared frontend code, exports and staging evidence.

# Verification Matrix

| Area | Evidence | Pass condition |
| --- | --- | --- |
| Repository aggregation | Automated test output for hourly/item/category fixtures | Expected rows, totals, shares and zero-result behavior match exact fixtures |
| Financial parity | Comparison report or test artifact against existing overview | Sum of breakdown net sales equals scoped overview net sales; documented excluded/voided rows reconcile |
| Authorization | Usecase/route tests for tenant, branch, cashier and location cases | Authorized scope succeeds; foreign/unauthorized scope fails closed |
| API validation | Validator and handler contract output | Unknown breakdown/sort, bad range, bad page/limit return established client error |
| CSV | Downloaded CSV files plus request parameters | Headers, escaping, row count and totals match the server breakdown contract |
| Frontend | Focused web-core test output and screenshots | Tabs, mapping, filters, pagination, loading/error/empty/offline states work |
| Builds | POS and affected shared-app build logs | Build completes with no new errors |
| Performance | Measured duration/query/rows/payload for representative ranges | Meets project budget or variance is recorded and accepted before rollout |
| Browser UAT | Desktop/mobile screenshots and console/network capture | No unexpected console errors or 4xx/5xx; totals and UX are usable |
| Release | SHA-bound test/evidence summary | Candidate contains only intended plan implementation and all required gates pass |

# Backend Test Cases

| ID | Given / When / Then |
| --- | --- |
| BE-01 | Given transactions across two Manila hours, when Hourly Sales is requested, then two chronological buckets contain exact transaction/item/financial totals. |
| BE-02 | Given a UTC date boundary that crosses local midnight, when the range is queried, then rows belong to the correct Manila date and no boundary row is lost or duplicated. |
| BE-03 | Given split tender allocations, when Item Sales and Category Sales are requested, then each line is counted once and payment allocation does not multiply net sales. |
| BE-04 | Given a voided/refunded transaction, when a breakdown is requested, then net sales follows existing semantics and refund/void totals expose the reversal. |
| BE-05 | Given snapshot item name/SKU and a current item rename, when Item Sales is requested, then snapshot identity is used as required by current normalization. |
| BE-06 | Given category folder reassignment, when Category Sales is requested, then grouping matches the existing live category resolution and this behavior is documented. |
| BE-07 | Given an admin or authorized branch viewer, when the request uses an authorized location, then only that scope is returned. |
| BE-08 | Given a cashier requests another cashier or branch, when the endpoint is called, then the established authorization failure is returned. |
| BE-09 | Given unknown sort/breakdown/page values, when the endpoint is called, then validation rejects them before repository access. |
| BE-10 | Given a zero-net-sales result, when shares and margin are serialized, then values are finite zero-safe numbers. |

# Frontend and UAT Test Cases

| ID | Scenario |
| --- | --- |
| FE-01 | Open each new report tab and verify selected state, title, filters, summary and row columns. |
| FE-02 | Change date, cashier, payment, source and category filters; verify request query, applied chips, reset-to-page-one and visible result changes. |
| FE-03 | Exercise loading, empty, validation error, authorization error, network error and stale offline states. |
| FE-04 | Sort item/category rows and paginate; verify stable order and no duplicate/missing row across pages. |
| FE-05 | Export each report and compare CSV headers/rows/summary to the visible server response. |
| FE-06 | Print each report and verify range, timezone, filters, totals and readable table layout. |
| FE-07 | Run desktop and narrow viewport checks; keyboard through tabs, filters, sort and pagination. |
| FE-08 | Repeat existing Overview, Sales, Top Selling Items, Operations and Profit/Loss flows to prove no regression. |

# Performance and Security Evidence

Capture representative small, medium and high-cardinality ranges: one day, one week, and the maximum permitted range with enough distinct items/categories to exercise pagination.

Record endpoint duration, database query count, rows loaded, serialized payload bytes, export duration and browser render time. Compare with existing overview baseline.

Inspect query plans before adding indexes. A slow result must lead to a measured optimization or a bounded product limit, not an unverified migration.

Run scope matrix with two branches and at least two cashier identities. Confirm tenant and branch rows never cross the requested scope.

Capture browser console and network output; expected authorization/validation failures must be distinguished from defects.

# Required Commands and Gates

Focused backend POS report test suites, including new repository/usecase/validator/route/export tests.

Focused shared web-core tests through the supported apps/dgfy-ims runner.

npm run build:pos and any affected shared-app build required by ADR 0071.

npm run check:architecture.

npm run lint:docs and npm run check:compliance, plus the repository’s applicable report/UAT evidence checks.

git diff --check and review of changed files for accidental credentials, generated junk, or DO NOT COMMIT markers.

# Confirmed Facts

Existing report repository/usecase/frontend tests provide regression fixtures.

Existing POS UAT material already requires screenshots, CSV evidence, no mutation and no console/request errors.

Architecture and document checks are available in the repository.

# Assumptions

The staging tenant can be seeded with multiple branches, cashiers, hours, items, categories, payment methods and reversals.

Performance budgets can be compared against the current overview endpoint if no explicit numeric budget is documented.

# Requirements Covered

REP-REP-001 to 004

SEC-REP-001 to 004

NFR-REP-001 to 004

All acceptance criteria in the master index

# Affected Components

apps/dgfy-api/tests/posReports.repository.test.js

apps/dgfy-api/tests/posReports.usecase.test.js

posValidator and handler tests

packages/web-core POS report tests

docs/testing/pos-e2e-uat-checklist.md

# Risks

Passing unit tests without cross-scope fixtures could miss leakage.

Browser evidence without exact SHA/test output is not reproducible.

Load tests using production data would risk mutation or privacy if not isolated.

# Tests Required

All BE and FE cases above

Automated gate logs

Staging screenshots/CSV/network/console evidence

Performance artifact

Evidence index linked to the candidate SHA

# Acceptance Criteria

All critical matrix rows pass.

No unexplained browser errors or HTTP failures.

No cross-tenant/branch data appears.

Evidence is reproducible and tied to the same candidate.

# Execution Dependencies

RPT-04 precedes RPT-05.

Staging evidence must run after the implementation candidate is frozen.

A failed critical gate returns the work to the responsible implementation phase.

# Cross-References

docs/testing/README.md

docs/testing/pos-e2e-uat-checklist.md

docs/testing/pos-e2e-uat-execution-script.md

docs/architecture/ARCHITECTURE_GOVERNANCE.md