# EXEC-02 Requirements and Business Rules

Section 02 execution and contract-freeze record

Project: DGFY POS Reports Analytics Expansion | Plan version: 1.0 | Executed: 2026-09-28 | Branch: StagingPOS | Commit: cccf6a942e7ba51e3ffaa9ff405f785cf13e389a

# Plan Section Executed

02 Requirements and Business Rules, with the complete Master Plan Index and referenced sections read first as required by the execution skill.

Purpose of this execution: convert the approved requirements into frozen, testable behavior and close the plan’s listed open decisions before backend/frontend implementation.

# Execution Manifest

| Step | Objective | Status | Evidence |
| --- | --- | --- | --- |
| EXEC-001 | Read the complete plan and Section 02 requirements. | VERIFIED | Master index and Sections 01-06 read; Section 02 requirements/rules extracted. |
| EXEC-002 | Inspect current permissions, validators, routes, scope usecases, repository semantics and migrations. | VERIFIED | pos:view/pos:branch_view, date/range validation, scope helpers and normalized line source confirmed. |
| EXEC-003 | Close placement, date, pagination/export and inactive-category decisions. | VERIFIED | Decision register below; choices preserve existing report behavior and plan intent. |
| EXEC-004 | Map every FR/BR/PERM/SEC/DATA/NFR requirement to implementation and verification work. | VERIFIED | Coverage matrix below assigns RPT-02/RPT-03/RPT-04/RPT-05 evidence. |
| EXEC-005 | Run architecture, ADR, docs, compliance and targeted authorization/validation checks. | VERIFIED | All listed checks passed; 25 targeted usecase/validator tests passed. |
| EXEC-006 | Independent audit for unresolved decisions or architecture/security drift. | VERIFIED WITH CARRIED-FORWARD BASELINE DRIFT | No Section 02 decision remains open; prior report-test drift remains a later release gate. |

# Frozen Decision Register

| ID | Decision | Execution choice and rationale |
| --- | --- | --- |
| D-02-001 | Product placement and labels | Use three top-level tabs in the existing Reports workspace: Hourly Sales, Item Sales and Sales by Category. This preserves the existing navigation and avoids a new app/route. |
| D-02-002 | Maximum report date range | Reuse the current inclusive date range and 366-day maximum. Hourly rows are bounded by page/limit; changing the global range policy is out of scope. |
| D-02-003 | Complete Item Sales output | Use server pagination with default limit 50 and maximum 200. This is a complete report across pages, not a top-N report and not an oversized overview payload. |
| D-02-004 | Export row policy | Export the complete filtered breakdown with the same tenant/location/cashier/date/filter/sort semantics. Page/limit must not silently truncate the CSV; the visible table is a paginated window of the same filtered dataset. |
| D-02-005 | Inactive and missing categories | Reuse current live category resolution. Rows resolving to an inactive category remain grouped by that resolved name; no new inactive marker is invented. Null/empty category uses stable key uncategorized and label Uncategorized. Existing active-only filter options remain unchanged. |
| D-02-006 | Permission contract | Use existing pos:view or pos:branch_view route authorization, resolvePosReadLocationScope and cashier self-scope. Do not switch to reports:view/reports:export without a separate authorization decision. |
| D-02-007 | Persistence and migration | Use existing POS transaction/line/item/folder data. No aggregate table or migration. An additive index is allowed only after measured query-plan evidence and a separate migration review. |
| D-02-008 | Performance evidence | Use current overview behavior as the baseline. RPT-04 must measure duration, query count, rows, payload and export time before rollout; no unmeasured threshold is claimed as passed here. |

# Requirement Coverage Matrix

| Requirement group | Implementation phase | Tests/evidence | Status after Section 02 |
| --- | --- | --- | --- |
| FR-REP-001 Hourly Sales | RPT-02 backend; RPT-03 UI | BE-01, BE-02, FE-01, FE-05 | FROZEN; DEFERRED BY PLAN |
| FR-REP-002 Item Sales | RPT-02; RPT-03 | BE-03, BE-05, BE-10, FE-01, FE-04, FE-05 | FROZEN; DEFERRED BY PLAN |
| FR-REP-003 Sales by Category | RPT-02; RPT-03 | BE-03, BE-06, BE-10, FE-01, FE-04, FE-05 | FROZEN; DEFERRED BY PLAN |
| FR-REP-004 Shared filters/scope | RPT-02; RPT-03; RPT-04 | BE-07, BE-08, BE-09, FE-02, FE-03 | FROZEN; target tests pending |
| FR-REP-005 Server CSV | RPT-02; RPT-03; RPT-04 | CSV matrix, FE-05 | FROZEN; target tests pending |
| BR-REP-001 to 007 | RPT-02; RPT-04 | BE-01 to BE-06, BE-10 | FROZEN; implementation verification pending |
| PERM-REP-001 / SEC-REP-001 to 004 | RPT-02; RPT-04 | BE-07 to BE-09 plus direct API bypass tests | FROZEN; current policy verified, new route pending |
| DATA-REP-001 to 003 | RPT-02; RPT-04 | Repository fixtures, parity and migration review | FROZEN; current source verified |
| NFR-REP-001 to 004 | RPT-02 to RPT-05 | Performance, accessibility, offline, observability evidence | FROZEN; evidence pending implementation |

# Business-Rule Verification

| Rule | Current-system evidence | Section 02 result |
| --- | --- | --- |
| BR-REP-001 Manila time and half-open range | Current report range helpers and Manila date utilities exist; current validator/usecase enforce YYYY-MM-DD and maximum 366 days. | FROZEN; hourly bucket test assigned BE-01/BE-02. |
| BR-REP-002 normalized lines | normalizeReportLineRows feeds current report summary/top-items/profit paths. | FROZEN; breakdown reuse assigned RPT-02. |
| BR-REP-003 snapshots | Current normalizer prefers line item_name_snapshot/sku_snapshot with live fallback. | FROZEN; regression fixture assigned BE-05. |
| BR-REP-004 live categories | resolveReportItemCategory uses folder name, product_folder, then legacy category. | FROZEN; decision D-02-005 and BE-06. |
| BR-REP-005 reversals | Current normalizer maps voided/refunded rows to refund/void amount and zero net line sales. | FROZEN; regression fixture assigned BE-04. |
| BR-REP-006 uncategorized | Current row can have null category; target stable key/label is now explicitly fixed as uncategorized/Uncategorized. | FROZEN; null-category fixture assigned. |
| BR-REP-007 mode-aware costs | Existing COGS/profit fields are preserved; no new stock-cost behavior is authorized. | FROZEN; mode/cost fixture assigned. |

# Permission, Security and Data Verification

Current report routes authorize pos:view or pos:branch_view. This is retained as the target contract.

Current usecase forces a cashier to their own cashier_id and resolves location access through the fail-closed scope helper. The new breakdown route must call the same helpers.

The validator currently allowlists payment/source/category values and enforces positive numeric IDs and bounded page/limit. New breakdown/sort values will be allowlisted in RPT-02.

Existing POS transactions, transaction lines, item snapshots, item folders and created_at are the source of truth. No persisted aggregate table is authorized by this phase.

Direct bypass, foreign-tenant/location, cashier mismatch, malformed-sort, export and missing-session tests are assigned to RPT-02/RPT-04 because the new route does not exist yet.

# Architecture and ADR Decision

No new ADR is required for Section 02. The frozen requirements remain inside existing defaults and snapshots: ADR 0005 read-only sales read model, ADR 0029 POS sales/report ownership, ADR 0039 lifecycle/strictness rules, ADR 0040 analytic cost/profit semantics, and ADR 0071 shared web-core frontend verification. A new or amended ADR would be required only if implementation changes a binding boundary, historical category ownership, or permission policy.

# Verification Evidence

| Check | Result |
| --- | --- |
| npm run check:architecture | PASS: ArchitectureGuardrails 55 modules/617 files; ControllerBoundary 101 controllers. |
| npm run check:adr | PASS: 92 ADRs validated. |
| npm run lint:docs | PASS: 30 governed docs validated; ADR check also passed. |
| npm run check:compliance | PASS: sensitive-file and API-contract checks passed. |
| POS report usecase/validator tests | PASS: 25 tests. |
| Database/migration impact | No mutation; existing MySQL port reachable; no migration required by frozen requirements. |

# Acceptance Criteria

| Criterion | Status | Evidence |
| --- | --- | --- |
| Every requirement has an executable test or evidence row. | PASS | Coverage matrix maps all Section 02 requirement groups to phases and test IDs. |
| No financial or authorization semantics change without an explicit decision. | PASS | Decision register preserves normalized-line and current permission/scope semantics. |
| All unresolved Section 02 decisions are closed in the implementation handoff. | PASS | D-02-001 through D-02-008 recorded above. |

# Problems and Carried-Forward Risks

The one backend and two frontend report-test drifts recorded in EXEC-01 remain unresolved. They are not caused by this requirements-freeze execution, but must be resolved or explicitly corrected before release-quality verification.

The new endpoint and UI do not yet exist. This is DEFERRED BY PLAN, not claimed as implemented.

Global phase numbering remains unresolved because Phase 347 is in_progress in the authoritative ledger and Implementation.md separately names Phase 348 for another initiative.

Visual DOCX rendering remains unavailable because LibreOffice/soffice.exe is not installed; structural validation is available.

# Files and Database Changes

Application files changed: none. Database changes: none. Migrations: none. Existing cashier-history dirty changes were preserved. Outputs from this execution are the updated 00_Execution_Summary.docx and this EXEC-02 document.

# Final Status

SECTION 02 COMPLETE — REQUIREMENTS FROZEN; IMPLEMENTATION DEFERRED BY PLAN TO RPT-02/RPT-03. Baseline report-test drift remains a documented release-gate finding.