# POS Register Reconciliation Integrity Fix Plan

Evidence and flow analysis for the displayed register reconciliation defect

| Project Name | POS Register Reconciliation Integrity Fix |
| --- | --- |
| Plan Version | 1.0 |
| Section Number | 01 |
| Section Title | Objective Current State and Flow |
| Repository | C:/xampp/htdocs/POS-DGFY/.worktrees/StagingPOS |
| Branch and baseline | StagingPOS at cccf6a942e7ba51e3ffaa9ff405f785cf13e389a |
| Plan status | Planning artifact only no implementation or release action |

# Purpose

Establish the exact defect, the current report flow, the target flow, and the boundary of a safe fix before implementation.

# Dependencies

00_Master_Plan_Index.docx and the current Phase 347 dependency in the implementation ledger

ADR 0073 and the POS cashier register handoff feature contract

Current backend repository, overview export usecase, and shared frontend register table

# Confirmed Facts

The screenshot shows a single table row containing many register identifiers, while Expected is PHP 75,994.83 and Counted is PHP 71,931.83.

Those values differ by PHP 4,063.00 in the short direction; the displayed PHP 150.00 Over status cannot be derived from them.

PosReportsRegistersTable.jsx currently accepts shift_ids, joins all identifiers with comma separators, and derives status only from backend variance_amount.

posRepository.js builds per-shift money, groups shifts by cashier_id, sums expected and closing values, and separately sums persisted cash variance.

The same grouped map is used to build cashier_lifecycle.registers, even though the feature contract says register totals belong to the continuous drawer lifecycle.

The existing export path maps lifecycle.registers shift_ids into one CSV field, so the row-grain defect is not limited to the browser.

# Assumptions

The screenshot is treated as production-relevant QA evidence; the exact database rows and persisted fields must be confirmed with a read-only staging query.

The report endpoint remains the existing POS reports overview and export endpoint; no new route is needed.

The safest target is one register row per pos_terminal_shift_id, with cashier aggregation retained only for the cashier summary stream.

# Requirements Covered

RRF-FR-001 to RRF-FR-006

RRF-BR-001 to RRF-BR-008

RRF-DATA-001 to RRF-DATA-006

RRF-UI-001 to RRF-UI-005

# Observed Defect

The row is visually presented as if it were one register shift, but its first cell contains a long list of shift IDs. Its numeric fields are also internally inconsistent. Because the status helper trusts variance_amount rather than validating the relationship between expected and counted cash, a bad aggregate can be rendered as Over even when the counted amount is lower.

| Evidence | Observed value | Implication |
| --- | --- | --- |
| Register Shift | RS-13, RS-14, RS-16 and many additional IDs | The response is grouped across multiple shifts |
| Expected | PHP 75,994.83 | Expected cash is an aggregate or snapshot |
| Counted | PHP 71,931.83 | Counted cash is lower than expected |
| Displayed variance | PHP 150.00 | Does not equal Counted minus Expected |
| Displayed status | Over | Status is driven by the inconsistent variance field |

# Current Data Flow

The reports overview usecase loads transactions and calls loadReportCashierReconciliation.

The repository loads PosTerminalShift rows with cashier and cash drawer events, then maps transactions by shift.

buildReportShiftMoney resolves opening float, cash sales, event totals, expected cash, closing cash, and cash variance for each shift.

loadReportCashierReconciliation groups those per-shift results by cashier_id and stores shift_ids in the grouped entry.

loadCashierLifecycleReport maps each grouped entry into cashier_lifecycle.registers, so the response has a multi-shift row.

The shared POS workspace passes cashier_lifecycle.registers to PosReportsRegistersTable.

The table joins shift_ids for display, reads expected_cash_amount, closing_cash_amount and variance_amount, and classifies status from variance sign.

The overview export usecase maps the same grouped register rows into CSV columns including Shift IDs and Variance.

# Target Data Flow

Apply the existing tenant, company, location, terminal, cashier and date scope before any register row is built.

Load each eligible register shift once and map its transactions and cash events by pos_terminal_shift_id.

Build one normalized money record per shift. If expected and counted exist, derive variance as counted minus expected using the repository rounding rule; if counted is missing, variance remains null.

Return cashier_lifecycle.registers as one row per shift with singular shift_id and opening cashier information. Keep any grouped cashier summary in its existing summary stream.

Expose a machine-readable mismatch indicator or metric when the stored cash_variance_amount disagrees with the derived variance, but do not show the stale value as the financial result.

Render, print and export the same per-shift records without concatenating unrelated shift IDs.

# Scope Boundary

| In scope | Out of scope |
| --- | --- |
| Register reconciliation row grain and financial arithmetic | Changing checkout, shift close, cash-event write behavior, or payment processing |
| Overview API payload and register export mapping | New report modules or unrelated report tabs |
| Shared POS register table label, sort key, status and accessibility behavior | Restoring an Actions column that was intentionally removed |
| Read-only historical audit and anomaly evidence | Automatic historical data rewrite or unreviewed database repair |
| Security, tenant/branch scope, performance and staging acceptance | Individual relief-cashier variance attribution |

# Related Findings

| Classification | Finding | Treatment |
| --- | --- | --- |
| REQUIRED WITH THIS CHANGE | Per-cashier grouping is being reused as a register row | Split register rows from cashier summary in the backend |
| REQUIRED WITH THIS CHANGE | Persisted variance can disagree with expected and counted | Derive report variance and record anomaly evidence |
| TECHNICAL DEBT | The response uses shift_ids for both aggregate and row-level consumers | Use singular shift_id for register rows and reserve arrays for aggregates |
| FUTURE | Historical stored variance repair may be needed for accounting consistency | Run a separate approved repair plan after the read-only audit |

# Affected Components

apps/dgfy-api/src/modules/pos/repositories/posRepository.js

apps/dgfy-api/src/modules/pos/usecases/posUseCases.js

apps/dgfy-api/tests/posReports.repository.test.js and posReports.usecase.test.js

packages/web-core/src/features/pos/components/PosReportsRegistersTable.jsx

packages/web-core/src/features/pos/__tests__/PosReportsRegistersTable.behavior.test.jsx

docs/api/specification.md if the register response contract needs an explicit singular field description

# Risks

A consumer may rely on the current grouped shape even though the repository search finds only internal consumers; contract tests must identify every known dependency.

The exact screenshot mismatch may include stale persisted shift values, not only a grouping bug; the read-only audit must distinguish the two.

Changing the register row count may affect pagination, print layout, CSV row counts, and manual reconciliation workflows.

# Tests Required

A two-shift same-cashier fixture must return two register rows and one separate cashier aggregate.

A mismatch fixture must prove the response variance is counted minus expected and that status is Short when counted is lower.

A shared-relief fixture must retain one shift and must not assign variance to the relief operator.

A read-only staging data audit must capture the actual screenshot case before any code change is released.

# Acceptance Criteria

The current screenshot defect is reproduced from an API payload or database fixture and mapped to a named code path.

The target flow is explicit about row grain, financial sources, null behavior and aggregate separation.

No unresolved requirement asks one field to represent both a cashier aggregate and a register shift.

# Execution Dependencies

Implementation must wait for Phase 347 completion or an explicit ledger reconciliation. The existing dirty StagingPOS worktree must be preserved; implementation must be performed in an isolated, reviewed batch.

# Cross References

00_Master_Plan_Index.docx

02_Requirements_and_Business_Rules.docx

03_Backend_Data_and_API_Plan.docx

ADR 0073 POS Cashier Attendance Breaks and Register Operator Sessions

docs/features/POS_CASHIER_BREAK_AND_REGISTER_HANDOFF_PLAN.md