# POS Register Reconciliation Integrity Fix Plan

Frozen functional, financial, scope and status rules for the fix

| Project Name | POS Register Reconciliation Integrity Fix |
| --- | --- |
| Plan Version | 1.0 |
| Section Number | 02 |
| Section Title | Requirements and Business Rules |
| Repository | C:/xampp/htdocs/POS-DGFY/.worktrees/StagingPOS |
| Branch and baseline | StagingPOS at cccf6a942e7ba51e3ffaa9ff405f785cf13e389a |
| Plan status | Planning artifact only no implementation or release action |

# Purpose

Freeze the rules that implementation and verification must satisfy so the report cannot display a mathematically impossible reconciliation.

# Dependencies

01_Objective_Current_State_and_Flow.docx

ADR 0073 binding register and shared-drawer clauses

Existing POS reports permission and filter contract

# Confirmed Facts

The report currently receives a grouped shift_ids array and a separately aggregated variance field.

The frontend status mapping already distinguishes Open, Over, Short and Reconciled by variance sign.

A continuous register shift owns the opening float, tender ledger, final count and final variance; operator relief does not create another shift.

The repository already has a four-decimal round4 helper and a persisted expected and closing cash field path.

# Assumptions

The backend may retain persisted expected_cash_amount as the shift snapshot when present, but report variance must be derived when counted and expected are available.

A separate cashier summary may remain grouped by cashier; the register table is not a cashier summary.

No new database field is required unless implementation discovers that a source field is absent in a supported tenant schema.

# Requirements Covered

RRF-FR-001 to RRF-FR-006

RRF-BR-001 to RRF-BR-008

RRF-DATA-001 to RRF-DATA-006

RRF-SEC-001 to RRF-SEC-004

RRF-UI-001 to RRF-UI-005

# Functional Requirements

| ID | Requirement | Verification |
| --- | --- | --- |
| RRF-FR-001 | Return one register reconciliation row per pos_terminal_shift_id. | Repository fixture with two shifts for one cashier returns two rows |
| RRF-FR-002 | Expose singular shift_id in register rows and never concatenate unrelated IDs in the visible register cell. | API, UI and CSV contract tests |
| RRF-FR-003 | When expected and counted are present, expose variance equal to counted minus expected after round4. | Positive, zero, negative and mismatch fixtures |
| RRF-FR-004 | Expose Open with null variance when counted cash is missing. | Open-shift fixture and rendered status test |
| RRF-FR-005 | Keep cashier aggregates and register rows as separate response grains. | Overview payload shape and reconciliation total tests |
| RRF-FR-006 | Keep visible table, print view and CSV export on the same corrected records. | Export parity and browser evidence |

# Business Rules

| ID | Rule |
| --- | --- |
| RRF-BR-001 | A register row represents one continuous drawer lifecycle. A cashier takeover, break, relief period or shared access event does not create a second register shift. |
| RRF-BR-002 | For a row with expected_cash_amount and closing_cash_amount, variance_amount = round4(closing_cash_amount - expected_cash_amount). |
| RRF-BR-003 | If closing_cash_amount is null, variance_amount is null and status is Open regardless of any stale persisted variance. |
| RRF-BR-004 | Variance greater than zero is Over; less than zero is Short; equal to zero is Reconciled. |
| RRF-BR-005 | Expected cash uses the persisted shift-close snapshot when present, otherwise the existing derived opening float plus cash events plus cash sales formula. |
| RRF-BR-006 | A stored cash_variance_amount that differs from the derived value is an anomaly. It must not replace the derived report value. |
| RRF-BR-007 | Relief operator and attendance reports may show actual operator intervals, but variance belongs to the drawer lifecycle and counted custody rules. |
| RRF-BR-008 | Report reads are tenant, company, location, terminal, date and permission scoped; client filters cannot widen scope. |

# Field Contract

| Field | Register row contract | Null or compatibility rule |
| --- | --- | --- |
| shift_id | Positive integer identifying exactly one PosTerminalShift | Required for a register row |
| opening_cashier_id | Opening/legacy owner of the register shift | May be null only for an explicitly supported unassigned legacy row |
| opening_cashier_name | Display name of the opening cashier | Fallback label is allowed; do not use current relief operator as owner |
| opening_float_amount | Shift opening float rounded to four decimals | Zero is valid; null is not silently converted to a different source |
| cash_sales_amount | Cash tender sales mapped to this shift | Derived from normalized transactions |
| expected_cash_amount | Shift expected cash snapshot or documented fallback | Required for closed reconciliation; preserve value for open shift when available |
| closing_cash_amount | Final counted cash for this shift | Null means not counted or still open |
| variance_amount | Derived closing minus expected | Null whenever closing is null |
| attribution_notice | Drawer-lifecycle disclosure | Must not claim individual relief variance |

# Status Matrix

| Expected | Counted | Variance | Status | Display |
| --- | --- | --- | --- | --- |
| Present | Present | Counted - Expected | Over, Short or Reconciled | Amounts and signed variance |
| Present | Null | Null | Open | Counted Pending and no variance |
| Null | Present | Only if contract explicitly permits | Open or data-quality state | Do not fabricate a zero expected value |
| Null | Null | Null | Open | Pending reconciliation |

# Scope and Permission Rules

Reuse the current POS report authorization and server-side branch/location scope. Do not add a client-only branch filter.

A cashier filter narrows the opening cashier or existing report scope according to the current API contract; it must not expose other tenant or branch rows.

A branch-view session can read authorized branch history but cannot mutate shifts or cash data from this report path.

Malformed dates, terminal identifiers and numeric filters fail closed through the existing validator and usecase contract.

The API must not infer company or tenant scope from a shift ID supplied by the client.

# Rounding and Financial Integrity

Use the repository round4 policy for calculation and comparison, and use the existing currency formatter for the two-decimal display.

Compare stored and derived variance after the same round4 normalization to avoid false mismatch alerts from floating-point representation.

Do not sum rounded display strings. Aggregate numeric fields first, then round once at the defined boundary.

A mismatch between persisted variance and derived variance is evidence for investigation, not permission to mutate the shift record.

# Historical and Shared Drawer Rules

Historical rows without operator-session links remain readable and are labeled with the existing legacy attribution semantics.

A shared relief interval remains tied to the same register shift and does not split expected or counted cash by operator.

A counted handoff remains a separate custody event with its own expected, counted and variance snapshot; it is not silently merged into the final register row.

The report fix must not rewrite sale snapshots, shift close values, cash events, handoffs or audit records.

# Additional Problems Discovered

| Classification | Problem | Required treatment |
| --- | --- | --- |
| REQUIRED WITH THIS CHANGE | The register response uses cashier grouping as its row grain. | Split per-shift register rows from grouped cashier reconciliation. |
| REQUIRED WITH THIS CHANGE | Persisted variance is trusted without validating expected and counted. | Derive and compare; retain anomaly evidence. |
| TECHNICAL DEBT | The API field name shift_ids is ambiguous in the register table. | Use shift_id for register rows and document any compatibility alias. |
| FUTURE | Some historical records may contain incorrect persisted cash values. | Produce a read-only audit report; create a separate controlled repair plan if needed. |

# Risks

A strict singular contract could break an untracked external consumer. Implementer must complete repository-wide consumer search and choose an additive deprecation only if evidence requires it.

If expected cash itself is stale, deriving variance fixes arithmetic but does not make the underlying accounting snapshot correct; the UI must not imply historical data was repaired.

Mixed open and closed shifts in a grouped cashier summary need explicit completeness handling so partial counts are not presented as a final aggregate.

# Tests Required

Contract tests for every status matrix row.

Same-cashier multi-shift test proving register rows are not grouped.

Stored-versus-derived mismatch test proving the derived value wins for the report and an anomaly is emitted.

Shared-relief and counted-handoff tests proving no individual variance fabrication.

Unauthorized tenant, location, terminal and malformed query tests.

# Acceptance Criteria

Every requirement in the table has a named implementation location and test.

The screenshot arithmetic is represented by a deterministic regression fixture.

The status matrix has no path where a lower counted amount is labeled Over.

# Execution Dependencies

The response contract must be approved internally within the implementation batch before frontend edits. Global Phase 347 must be complete or explicitly reconciled before Phase 348 work begins.

# Cross References

01_Objective_Current_State_and_Flow.docx

03_Backend_Data_and_API_Plan.docx

04_Frontend_Register_Reconciliation_UI.docx

ADR 0073 POS Cashier Attendance Breaks and Register Operator Sessions

docs/api/specification.md