# EXEC-04 Frontend Register Reconciliation UI

Execution preflight and dependency record

| Execution field | Recorded value |
| --- | --- |
| Plan section | 04_Frontend_Register_Reconciliation_UI.docx |
| Execution step | EXEC-004 - Verify prerequisites before changing the shared register table |
| Initiative | POS Register Reconciliation Integrity Fix; local phase RRF-04 / candidate global Phase 348 |
| Date | 2026-09-29 |
| Repository and branch | C:/xampp/htdocs/POS-DGFY/.worktrees/StagingPOS; StagingPOS |
| Baseline commit | cccf6a942e7ba51e3ffaa9ff405f785cf13e389a |
| Result | PARTIALLY COMPLETE - BLOCKED BEFORE SOURCE IMPLEMENTATION |
| Source and database changes | None |

Objective. Execute the approved frontend section only after the Phase 03 register response contract is implemented and frozen, while respecting the master plan dependency on global Phase 347.

# Dependency Findings

Global Phase 347 remains in_progress in docs/features/IMPLEMENTATION_PHASE_LEDGER.md. Its exact all-mode deployed-QA acceptance item is unchecked. The ledger says the latest successful deploy at the time of its evidence did not establish QA for the candidate SHA.

PR #2082 is merged. The latest successful staging deploy observed in this check used SHA 6c1ddd8a75df88c1be1501de0a986203ed37aa04; GitHub reports it is a descendant of merge commit 9c24acb97b5547eadf33558fe98815309e322f19. This proves deployment ancestry, not authenticated acceptance of the exact Phase 347 behavior.

The register-specific Phase 03 backend contract is not implemented in this worktree. loadReportCashierReconciliation still groups shifts by cashier_id, sums shift_ids, and separately aggregates cash amounts and persisted variance.

The current PosReportsRegistersTable still builds a comma-separated label from shift_ids and uses shift_ids for its column and initial sort key. A UI-only edit would conceal neither the grouped backend row nor inconsistent financial values.

The existing Section 01 execution summary remains PARTIALLY COMPLETE - BLOCKED: the screenshot-matched staging response and date filters are unavailable, and no backend Phase 02/03 execution records exist in this plan directory.

# Requirement Coverage

| Section 04 acceptance area | Required result | Status and evidence |
| --- | --- | --- |
| Register identity and row grain | One visible register ID from singular shift_id; no multi-ID row. | BLOCKED - backend still returns cashier-grouped shift_ids. |
| Financial values and status | Render the backend-derived expected, counted, variance, and status contract. | BLOCKED - register-specific backend arithmetic contract is not implemented. |
| Search, sort, responsive and accessible behavior | Use singular shift_id; preserve table accessibility and responsive layout. | BLOCKED - no frontend source or tests changed; current sort key is shift_ids. |
| Actions and adjacent report tabs | Keep Actions absent and avoid unrelated report changes. | NOT MODIFIED - current component already passes showActions=false; no new verification run. |
| Print and CSV parity | Use the same corrected per-shift response and values. | BLOCKED - backend response and export still need RRF-02/RRF-03 changes. |

# Verification and Safety

Read-only repository and GitHub metadata checks only. No local database query, staging API request, code test, build, or browser UAT was run in this preflight.

No source file, migration, tenant record, register shift, cash event, transaction, handoff, or phase-ledger entry was modified.

Existing unrelated dirty StagingPOS changes were preserved. No commit, push, PR, merge, or deployment was performed.

# Unblock Sequence

Complete authenticated Phase 347 acceptance against the exact deployed candidate SHA and record its evidence; then reconcile the authoritative ledger through the responsible release process. Do not mark the phase complete without that evidence.

After the global dependency is cleared, execute the register plan in order: RRF-01 staging read-only audit, RRF-02 per-shift repository rows, and RRF-03 variance/null/anomaly contract with fixtures.

Once the Phase 03 API fixtures are frozen, resume RRF-04: update the shared table to singular shift_id, preserve no-Actions behavior, and verify print/export parity, responsive behavior, accessibility, POS tests, and build.

Final status: PARTIALLY COMPLETE - BLOCKED. Phase 04 source implementation did not start because both the global Phase 347 gate and the local backend-contract dependency remain unmet.