# EXECUTION REPORT
SECTION 04 — FISCAL DOCUMENTS, ADJUSTMENTS, AND READINGS

Annex B Items 4–14 readiness plan • Local execution • 03 October 2026

| Execution state | Scope | External status |
| --- | --- | --- |
| LOCAL RUNTIME VERIFIED | Items 4, 5, and 6; phases 354–356 | REVIEW REQUIRED — no BIR/provider approval claimed |

# 1. Objective and decision boundary

Execute the approved 04_Fiscal_Documents_Adjustments_and_Readings plan against the local POS-DGFY codebase. The execution target is evidence-backed internal readiness: server-owned fiscal documents, explicit adjustment records, and reconciled X/Z reading payloads. This report deliberately does not convert local verification into BIR approval, provider approval, or legal acceptance.

Environment used: local repository and local test harness only; staging and production were not used.

Fiscal time-zone contract: Asia/Manila.

Continuous phase sequence preserved: Phase 353 completed previously; this execution verifies phases 354, 355, and 356.

The authoritative machine-readable contract is docs/compliance/evidence/annex-b-items-4-14-section-04-evidence-contract-v1.json.

# 2. Plan and authoritative references

| Reference | Use in this execution |
| --- | --- |
| 04_Fiscal_Documents_Adjustments_and_Readings.docx | Approved Section 04 scope, requirements, tests, acceptance gates |
| annex-b-return-readiness-contract-v0.1.md | Return is distinct from void/refund; original is immutable; refund/inventory actions are separate |
| IMPLEMENTATION_PHASE_LEDGER.md | Continuous phase numbering and completion evidence |
| fiscalEvidenceContract.js | Snapshot validation, renderer contract, adjustment evidence, reading hashes |
| section-04-fixture-manifest-v1.json | Deterministic local fixture IDs and explicit review-required cases |

# 3. Implemented change set

| Surface | Implementation result |
| --- | --- |
| Fiscal snapshot contract | Checkout captures issue time, seller, terminal, buyer, lines, taxes, discounts, charges, payment breakdown, and SHA-256 integrity. Print/reprint refuses missing or tampered fiscal snapshots. |
| Receipt projection | Existing ReceiptPrintView and shared receipt package remain the renderer contract for browser, 80 mm, and 57 mm projections. |
| Adjustment evidence | Transaction detail now exposes linked ADJUSTMENT evidence with explicit labels, original number/hash/date-time, actor, lines, and outcome references. |
| Return lifecycle | New local return endpoint/use case records append-only return evidence, idempotency, original snapshot linkage, audit event, and reversal fiscal event; it does not mutate the original or silently refund/reverse inventory. |
| X/Z readings | X and Z responses include Asia/Manila scope, identifiers, counters, serialized payload hash, and evidence contract. Z close persists the hash and emits a z_reading fiscal event. |
| Reports | Return adjustments are included in the report adjustment type set and reconciliation output discloses transaction, payment, adjustment, snapshot, and closed-shift inputs. |
| Schema | Tenant migration adds the return adjustment enum value and nullable Z-reading payload hash; model definitions match the migration. |

# 4. Phase verification

| Phase | Result | Evidence | Open boundary |
| --- | --- | --- | --- |
| 354 | VERIFIED locally | TEST-440, TEST-441, AC-440, AC-441 | Athlete and solo-parent policy fixtures remain review-required. |
| 355 | VERIFIED locally | TEST-442, TEST-443, AC-442, AC-443 | External fiscal treatment and authority remain review-required. |
| 356 | VERIFIED locally | TEST-444, AC-444 | Reading format/retention and deployed proof remain review-required. |

# 5. Fixture and negative-case coverage

| Fixture/case | Local result |
| --- | --- |
| R4-REGULAR / R4-SENIOR / R4-PWD | Validated server snapshot and renderer projection |
| R4-CHARGES / R4-NONFISCAL | Charges and non-fiscal context remain explicit |
| R4-ATHLETE / R4-SOLO | REVIEW_REQUIRED; no unsupported policy claim |
| R5-RETURN | Distinct RETURN adjustment; original immutable; refund/inventory separate |
| R6-X / R6-Z | Asia/Manila, counters, identifiers, SHA-256 payload evidence |
| Tampered snapshot / missing hash | Rejected as unverified |
| Return over-quantity / idempotency conflict | Rejected with deterministic reason codes |
| Open shift / filtered report | Z close blocked or reconciliation marked non-comparable |

# 6. Verification commands and results

npm run test:backend -- --runTestsByPath tests/fiscalEvidenceContract.unit.test.js tests/posReturn.usecase.test.js tests/posReadings.usecase.test.js tests/posReports.repository.test.js tests/posCheckoutFnbContracts.usecase.test.js tests/annexBItem4To6.migration.test.js tests/posVoid.route.transport.test.js tests/posHandlers.transport.test.js

Result: PASS - 8 suites, 136 tests.

npm run check:annex-b-section-04

Result: PASS — contract, phase sequence, source hashes, fixture boundary, and evidence outputs validated.

npm run test:annex-b-section-04

Result: PASS — 3 validator tests, including unsupported-fixture and source-hash negative cases.

npm run check:annex-b-architecture

Result: PASS after refreshing Section 03 source hashes affected by the Section 04 implementation.

npm run check:architecture

Result: PASS - architecture guardrails and controller boundaries are clean.

npm run lint --prefix apps/dgfy-api

Result: PASS - 0 errors; 3 pre-existing warnings outside this change.

Tenant schema contracts: PASS for the new RETURN enum repair and reading_payload_hash column repair; the full tenant-sync file retains a pre-existing Business Admin table assertion mismatch.

Repository-wide check: check:compliance remains blocked by unrelated pre-existing declaration coverage/classification findings; this execution did not alter those declarations.

All commands above were executed locally. No staging or production deployment was performed.

# 7. Data integrity, security, and rollback

Fiscal snapshots and Z-reading payloads are hashed with SHA-256; print evidence validates the original snapshot before recording output.

Returns require an open owned shift, terminal/location scope, a reason, returned original line IDs/quantities, and an idempotency key.

Original transactions are read-only for return evidence; payment refund and inventory reversal are explicit separate follow-up actions.

Migration is additive for the new hash column and return enum value. Rollback is defined in the migration, subject to the normal prerequisite that no return rows remain when reverting the enum.

The change is local-only in this execution. Release, rollback drill, and deployed environment proof were not performed.

# 8. Remaining gates before external submission

Obtain the authorized final e-Journal text grammar, fiscal/provider rules, retention/export limits, and printer/hard-copy requirements.

Supply authoritative athlete and solo-parent policy/source fixtures if those benefits are in scope.

Migration and tenant-schema contracts were verified locally by migration/unit tests and the new enum/column repair contract. A live tenant-schema migration run remains a separate local operational step before release.

Perform a separately authorized release/rollback and deployed verification cycle; it is outside this local-only execution.

# 9. Completion statement

Phases 354, 355, and 356 are complete for the implemented local runtime contract and their listed acceptance gates. The Section 04 artifact remains LOCAL_RUNTIME_VERIFIED_EXTERNAL_REVIEW_REQUIRED. No statement in this report should be read as BIR approval or as evidence that an external authority has accepted the system.