EXECUTION REPORT

05_EJournal_Reports_and_Evidence_Exports
POS BIR Annex B Items 4 to 14 readiness · Phases 357–358

| Execution field | Recorded value |
| --- | --- |
| Execution date | 2026-10-03 |
| Repository | C:\xampp\htdocs\POS-DGFY |
| Environment | Local only; no staging or production access used |
| Approved plan | output/plans/POS_BIR_Annex_B_Items_4_to_14_Readiness/05_EJournal_Reports_and_Evidence_Exports.docx |
| Readiness status | LOCAL_RUNTIME_VERIFIED_EXTERNAL_REVIEW_REQUIRED |
| Internal serializer | EJOURNAL-READINESS-0.1 |
| Next eligible phase | 359; re-check the authoritative phase ledger before reservation |

# 1. Execution boundary and assessment

The approved Section 05 plan was executed as a local implementation and verification task. The report applicability catalog and versioned receipt-complete e-journal exporter are implemented on the POS Business Admin surface. No code path claims BIR or provider approval.

POS Business Admin remains the owner of the reviewer surface; no new work was placed in IMS.

The exporter reads immutable fiscal snapshots, append-only adjustments, fiscal X/Z events, and persisted Z snapshots.

Training and non-fiscal transactions are excluded at the source query boundary.

The exporter is bounded to one Asia/Manila business date and 5,000 source rows per category.

External grammar, retention, tax treatment, printer layout, and provider/BIR review remain open gates.

# 2. Implemented surfaces

| Surface | Implementation and evidence |
| --- | --- |
| Report catalog | apps/dgfy-api/src/modules/reports/domain/reportEvidenceCatalog.js; registry-backed rows plus AuditLog evidence. |
| E-journal grammar | apps/dgfy-api/src/modules/reports/domain/eJournalReadiness.js; FILE, DOCUMENT, LINE, PAYMENT, ADJUSTMENT, READING, TRAILER records with escaping and SHA-256. |
| Source reads | apps/dgfy-api/src/modules/pos/repositories/posRepository.js; fiscal-only transactions, linked adjustments, fiscal events, and Z snapshots. |
| Use cases | apps/dgfy-api/src/modules/businessAdmin/usecases/businessAdminEvidenceUseCase.js; permissions, branch scope, bounds, audit, and deterministic retry behavior. |
| Transport | GET /api/v1/business-admin/reports/evidence/catalog and GET /api/v1/business-admin/reports/evidence/ejournal. |
| Reviewer UI | packages/web-core/src/features/merchantBackOffice/components/EvidencePanel.jsx and ReportsPage.jsx. |
| Contracts | docs/compliance/evidence/annex-b-items-4-14-section-05-evidence-contract-v1.json and report sample/catalog manifests. |

# 3. Requirement and acceptance closure

| ID | Result | Verification |
| --- | --- | --- |
| FR-404 | PASS | Versioned, deterministic, escaped, sequenced, trailer-checksummed serializer. |
| FR-405 | PASS | Summary, raw text, hard-copy, HTML, and manifest projections. |
| REP-401 | PASS | Registry-backed catalog declares source, owner, filters, timezone, formats, and applicability. |
| REP-402 | PASS | POS reviewer tab exposes catalog and daily terminal-scoped e-journal controls. |
| DATA-404 | PASS | Documents, lines, payments, adjustments, readings, and reprints retain stable links. |
| SEC-404 | PASS | Permissions, branch scope, date/terminal validation, and 5,000-row rejection. |
| AUD-401 | PASS | Catalog, success, failure, serializer rejection, and bounds outcomes are audited where available. |
| AC-450–AC-454 | PASS | Recorded in the machine-readable Section 05 evidence contract. |

# 4. Verification evidence

| Gate | Command / method | Observed result |
| --- | --- | --- |
| TEST-451 / 452 | npm --prefix apps/dgfy-api test -- --runTestsByPath tests/eJournalReadiness.unit.test.js | PASS · deterministic serializer, escaping, completeness, duplicate/BOM/tamper rejection. |
| TEST-453 / 454 / 455 | npm --prefix apps/dgfy-api test -- --runTestsByPath tests/businessAdminEvidence.usecase.test.js tests/businessAdminEvidence.transport.test.js | PASS · 3 suites, 10 tests; permission, branch, bounds, source failure, audit, transport, and retry paths. |
| Architecture | npm run check:architecture:dgfy-api | PASS · architecture guardrails and controller-boundary checks. |
| POS build | npm --prefix apps/dgfy-pos run build | PASS · Vite production build; existing dynamic-import chunk warnings are non-blocking. |
| Runtime smoke | buildEJournalExportPackage + validateEJournalText on a sanitized fiscal snapshot | PASS · valid trailer checksum and deterministic summary. |
| Final contract | npm run check:annex-b-section-05 and npm run test:annex-b-section-05 | Required final gate after source/document hashes are bound. |

# 5. Data integrity, security, and rollback

Missing or tampered fiscal snapshots are rejected; fiscal values are not reconstructed from mutable catalog/settings data.

The trailer hashes the UTF-8 bytes through the final LF before the trailer; the manifest repeats filename, version, record count, date, and checksum.

The hard-copy projection links to the raw source filename and checksum; it is not a second fiscal ledger.

No database migration or historical-record mutation is introduced by Section 05.

Rollback is code-only: remove the Section 05 routes, use cases, serializer, reviewer tab, and evidence artifacts, then restore the prior POS build.

Source failures and oversized scopes are audited and rejected without partial output; repeating a successful read is deterministic for the same source revision.

# 6. Evidence inventory and remaining review

docs/compliance/evidence/annex-b-items-4-14-section-05-evidence-contract-v1.json

docs/compliance/evidence/annex-b-items-4-14-section-05-report-sample-fixtures-v1.json

docs/compliance/evidence/annex-b-items-4-14-section-05-report-catalog-v1.json

docs/compliance/evidence/annex-b-items-4-14-section-05-evidence-contract-v1.md

docs/compliance/impact-declarations/2026-10-03-pos-bir-annex-b-items-4-14-section-05.md

apps/dgfy-api/tests/eJournalReadiness.unit.test.js

apps/dgfy-api/tests/businessAdminEvidence.usecase.test.js

apps/dgfy-api/tests/businessAdminEvidence.transport.test.js

The local implementation is ready for the next internal phase. It is not evidence that an external authority has accepted the grammar or that a deployed environment has passed QA. Those remain separate review and release gates.