# POS Delivery Provider Payment Breakdown

Section 09  |  Testing, Acceptance, Rollout, and Rollback

Provides the verification matrix, GIVEN/WHEN/THEN scenarios, build and migration gates, rollout monitoring, and safe rollback policy.

| Project Name | POS Delivery Provider Payment Breakdown |
| --- | --- |
| Plan Version | v1.0 |
| Section Number / Title | 09 / Testing, Acceptance, Rollout, and Rollback |
| Baseline | StagingPOS @ 8b879d4b5 (2026-10-02) |
| Repository / Worktree | C:\xampp\htdocs\POS-DGFY\.worktrees\StagingPOS |
| Dependencies | Sections 00-08; docs/testing/README.md; architecture governance hardening contract; no release authorization included. |

# Purpose

Provides the verification matrix, GIVEN/WHEN/THEN scenarios, build and migration gates, rollout monitoring, and safe rollback policy.

# Confirmed Facts

CONFIRMED: The POS F&B flow already has an order_method value of delivery in packages/web-core/src/features/pos/components/FnbWorkflowPanel.jsx and related hooks.

CONFIRMED: The current checkout dialog's generic Payment Type options are cash, GCash, Maya, Card, Bank Transfer, and Employee Credit; Foodpanda and Grab are not current direct checkout payment types.

CONFIRMED: The backend checkout validator accepts generic payment_type values and does not currently accept a delivery-provider breakdown field.

CONFIRMED: Completed transactions already persist an immutable generic payment_breakdown snapshot used by receipts and reporting.

CONFIRMED: Z-reading details are saved immutable snapshots and are not reconstructed from mutable live transactions after close.

CONFIRMED: The repository has a route -> controller -> usecase -> repository -> model architecture and architecture guardrails pass at the baseline.

INFERRED: Foodpanda, Grab, and Other are delivery-provider classifications, not replacements for the generic tender method used for settlement and cash/tender reporting.

CONFIRMED: The repository has focused backend POS tests, report repository tests, Z-reading tests, split-payment tests, and shared POS frontend behavior tests that can be extended.

CONFIRMED: Shared web-core tests run through apps/dgfy-ims while POS app build is apps/dgfy-pos.

CONFIRMED: Browser E2E is opt-in and must produce evidence beyond unit mocks according to docs/testing/README.md.

# Assumptions and Unknowns

The implementation agent will use disposable test tenants/databases and will not create unapproved live transactions.

A release is not considered authorized merely because local tests pass; merge/deploy/release gates remain separate.

If a required external check is unavailable, the evidence records the exact limitation rather than claiming a pass.

# Requirements Covered

All requirements; this section is the verification and acceptance authority for the plan.

# Plan Content

## Verification matrix

| Requirement | Evidence | Test / inspection |
| --- | --- | --- |
| FR-001/BR-002/UI-004 | Exactly three Delivery provider choices | POS component behavior + browser screenshot/trace. |
| FR-002/BR-003 | Other name required and snapshotted | Validator/unit + UI invalid/valid test + DB assertion. |
| FR-003/BR-004 | Rows/amounts conserve to server total | Usecase API integration with Grab 180 + Maxim 90 example and mismatch cases. |
| FR-005/DATA-002 | Atomic provider snapshot | Repository/DB integration; transaction rollback failure injection. |
| FR-006/AUD-002 | Replay safety | Same idempotency key same payload returns same sale; changed provider data returns conflict. |
| FR-007/BR-001/BR-009 | Non-delivery/provider separation | Negative API tests for dine-in/takeout/pickup and generic tender regression. |
| FR-010/REP-001..008 | All report and print outputs agree | API contract + browser print + iMin text fixture + CSV assertion. |
| FR-011/BR-007/DATA-006 | History remains immutable | Close Z-reading, mutate current settings/live row fixture, re-read saved details. |
| SEC-001..003 | Scope and input security | Cross-tenant/location/shift/terminal/permission and injection tests. |
| NFR-002 | Migration compatibility | Fresh-schema, upgrade, rerun, rollback rehearsal in disposable databases. |
| NFR-003 | Regression | Focused POS suite, shared web-core suite, affected builds, existing payment/Z-reading tests. |

## Critical GIVEN / WHEN / THEN scenarios

GIVEN a valid Delivery sale totaling PHP 270.00 WHEN the cashier selects Grab PHP 180.00 and Other/Maxim PHP 90.00 THEN one POS transaction is created, provider sum is PHP 270.00, generic tender remains correct, and reports/Z-reading show both provider rows.

GIVEN a valid Delivery sale WHEN Other is selected without a provider name THEN the UI blocks confirm and the API rejects the request; no transaction is written.

GIVEN a valid Delivery sale WHEN provider amounts sum to PHP 269.99 against a server total of PHP 270.00 THEN the API rejects the request with a conservation error; no partial transaction is written.

GIVEN a dine-in sale WHEN a client includes delivery_provider_breakdown THEN the API rejects the field or request according to the final contract; no provider data is persisted.

GIVEN a completed Delivery sale WHEN the same idempotency key is replayed with identical provider data THEN the original result is returned and transaction count remains one.

GIVEN a completed Delivery sale WHEN the same idempotency key is replayed with a changed Other name or amount THEN the API returns an idempotency conflict and leaves the original snapshot unchanged.

GIVEN a closed Z-reading WHEN current provider settings or labels change THEN the saved Z-reading provider breakdown remains the original snapshot.

GIVEN a legacy transaction with no provider field WHEN reports/Z-reading are generated THEN existing sales/tender outputs remain available and provider breakdown is empty.

GIVEN a cashier without location/shift/transaction authority WHEN a provider payload is submitted THEN existing authorization fails before persistence.

GIVEN a provider name containing line breaks/control characters WHEN it is rendered in HTML/CSV/printer output THEN it is safely escaped/normalized and cannot inject markup or printer commands.

## Required test commands and surfaces

Backend focused: apps/dgfy-api tests for checkout contracts, payment breakdown, reports repository, Z-reading usecase, split payment, and DB reconciliation.

Shared frontend: npm --prefix apps/dgfy-ims test -- --run <packages/web-core test files>.

POS app: npm --prefix apps/dgfy-pos test -- <affected tests> and npm run build:pos.

Architecture: npm run check:architecture; also run relevant docs/schema/compatibility gates required by the release policy.

Migration: apps/dgfy-migration-runner's existing test/migration runner against disposable fresh and upgrade databases; never use live tenant data.

Browser: Playwright local E2E with screenshot/trace evidence for Delivery checkout, report, Z-reading, and access/refresh/error cases.

## Rollout plan

Pre-release: confirm Phase 471 is complete/eligible, decisions D-001/D-002 are recorded, migration is additive, and changed files contain no DO NOT COMMIT artifacts.

Deploy schema/readers in a backward-compatible release window; older clients must continue to work with null provider data.

Enable writer/UI after backend readers and migration verification pass; use a pilot tenant/location if the existing release process supports it.

Run one controlled Delivery sale in the authorized test environment, then verify API response, database snapshot, report, Z-reading, print, and iMin evidence.

Monitor validation failures, provider aggregation diagnostics, idempotency conflicts, report mismatches, and checkout error rates.

## Rollback plan

If UI defects occur, roll back the frontend writer while keeping the additive nullable field and backend readers; existing checkout continues without provider data.

If API defects occur, stop new provider writes and preserve already-created snapshots; do not rewrite completed transactions or Z-reading history.

Do not drop the new column during code rollback while any newer binary may still read/write it. Schema removal, if ever needed, is a separately authorized migration after data-retention review.

If a report mismatch is discovered, disable the provider report section or return a bounded diagnostic while preserving existing generic reports; investigate from immutable transaction snapshots.

Record rollback reason, affected build/commit, database migration state, and whether any controlled test transactions require cleanup.

## Final acceptance gate

All P0 tests pass on the final commit and all P1 gaps are resolved or explicitly documented.

No provider/tender total double count is present in API, UI, CSV, browser print, iMin output, or Z-reading.

No historical Z-reading changes after close; no legacy transaction failure occurs.

Fresh/upgrade migration rehearsals pass; architecture guardrails, affected builds, and documentation/compliance checks pass or have precise evidence of unavailability.

The implementation agent reports changed files, migration result, test evidence, known limitations, and release authorization status without claiming merge/deploy completion.

# Affected System Components

Backend POS tests and disposable tenant database/migration runner.

Shared web-core and POS frontend tests/builds.

Playwright browser E2E/rendered evidence and printer text fixtures.

Architecture, docs, schema coverage, compatibility, and release evidence tooling.

# Risks

Unit tests can pass while rendered modal layout or physical printer output is broken; browser and printer evidence are mandatory.

Mocked tests do not prove tenant isolation or migration parity; use DB integration/security fixtures.

Unavailable CI checks must not be silently treated as passing; record exact command/output and stop release claims when required.

A rollback that removes the column too early could crash mixed-version API processes.

# Tests Required

All verification matrix rows above, plus existing regression suites named in Sections 04-07.

Architecture and documentation checks before final handoff.

Rendered browser/print/iMin evidence attached to the execution record after implementation.

# Acceptance Criteria

AC-032: The example Grab PHP 180.00 + Maxim (Other) PHP 90.00 is proven end-to-end with one transaction under the selected D-001 rule.

AC-033: Invalid, unauthorized, duplicate, legacy, void/history, migration, and failure scenarios have evidence.

AC-034: Reports, Z-reading, browser print, and printer output use one consistent provider snapshot and preserve current generic tender totals.

AC-035: Rollout and rollback can occur without deleting or rewriting historical transaction/Z-reading evidence.

# Execution Dependencies

Implementation must not begin until Phase 472 is eligible and D-001/D-002 are recorded.

Release authorization, PR creation, merge, deployment, and production proof are separate actions outside this plan.

Any test data created during verification must be isolated and cleaned up according to existing test-data policy.

# Cross-References

docs/testing/README.md

docs/architecture/ARCHITECTURE_GOVERNANCE.md

apps/dgfy-api/tests/posPaymentBreakdown.test.js

apps/dgfy-api/tests/posReports.repository.test.js

apps/dgfy-api/tests/posReadings.usecase.test.js

packages/web-core/src/features/pos/__tests__/closeReportPaymentBreakdown.test.jsx

packages/web-core/src/features/pos/__tests__/POSCheckoutConfirmDialog.behavior.test.jsx