# POS Delivery Provider Payment Breakdown

Section 05  |  POS Checkout UI Plan

Defines the cashier interaction, state/payload changes, accessibility behavior, and regression boundary for the Delivery checkout UI.

| Project Name | POS Delivery Provider Payment Breakdown |
| --- | --- |
| Plan Version | v1.0 |
| Section Number / Title | 05 / POS Checkout UI Plan |
| Baseline | StagingPOS @ 8b879d4b5 (2026-10-02) |
| Repository / Worktree | C:\xampp\htdocs\POS-DGFY\.worktrees\StagingPOS |
| Dependencies | Sections 02-04; existing POS checkout components and shared web-core test runner. |

# Purpose

Defines the cashier interaction, state/payload changes, accessibility behavior, and regression boundary for the Delivery checkout UI.

# Confirmed Facts

CONFIRMED: The POS F&B flow already has an order_method value of delivery in packages/web-core/src/features/pos/components/FnbWorkflowPanel.jsx and related hooks.

CONFIRMED: The current checkout dialog's generic Payment Type options are cash, GCash, Maya, Card, Bank Transfer, and Employee Credit; Foodpanda and Grab are not current direct checkout payment types.

CONFIRMED: The backend checkout validator accepts generic payment_type values and does not currently accept a delivery-provider breakdown field.

CONFIRMED: Completed transactions already persist an immutable generic payment_breakdown snapshot used by receipts and reporting.

CONFIRMED: Z-reading details are saved immutable snapshots and are not reconstructed from mutable live transactions after close.

CONFIRMED: The repository has a route -> controller -> usecase -> repository -> model architecture and architecture guardrails pass at the baseline.

INFERRED: Foodpanda, Grab, and Other are delivery-provider classifications, not replacements for the generic tender method used for settlement and cash/tender reporting.

CONFIRMED: Delivery selection is rendered by FnbWorkflowPanel.jsx, while generic Payment Type and Total Payment are rendered by POSCheckoutConfirmDialog.jsx.

CONFIRMED: usePosTerminalViewModel.js owns orderMethod and paymentType state; usePosCheckoutWorkflow.js builds the checkout payload.

CONFIRMED: packages/web-core has no independent test runner; shared tests run through apps/dgfy-ims Vitest configuration according to docs/testing/README.md.

# Assumptions and Unknowns

Recommended UI label is Delivery Provider, not Payment Type, because the existing Payment Type control remains the settlement tender.

Recommended UI supports one row per provider type; if D-002 confirms only one provider per sale, the UI can render a single selector and amount while keeping the backend array contract.

The screenshot's existing visual language, responsive layout, and button controls should be reused rather than introducing a new modal or app-level design system.

# Requirements Covered

FR-001 through FR-004, FR-009; BR-001 through BR-005; UI-001 through UI-005; SEC-003.

# Plan Content

## Cashier flow

Open the existing Checkout Tab for an F&B order.

Select Delivery in the existing Order Method control.

Keep the existing generic Payment Type/tender controls available unless D-001 explicitly removes them; add a visually distinct Delivery Provider section beside/near Total Payment.

Select Foodpanda, Grab, or Other. Exactly three provider choices are visible; no raw enum values are shown.

For Other, reveal a required text field with a label such as Other provider name and an example placeholder Maxim. Keep the field hidden or disabled for Foodpanda and Grab.

Enter provider amount(s). If repeatable rows are approved, show Add provider and Remove controls with a visible running provider total and difference from the server-calculated order total.

When data is valid, the summary shows both the generic tender and provider breakdown, for example Grab - PHP 180.00; Maxim (Other) - PHP 90.00.

Confirm sends the additive payload; while pending, disable duplicate submission and retain entered values on a recoverable error.

## State and payload plan

| State | Owner / location | Behavior |
| --- | --- | --- |
| deliveryProviderBreakdown | usePosTerminalViewModel or focused checkout state hook | Array of draft rows; cleared or preserved according to order method transition. |
| providerType | Delivery provider row | Enum foodpanda/grab/other; no free-form type input. |
| providerName | Delivery provider row | Required only for other; trim before payload and display. |
| providerAmount | Delivery provider row | Decimal input; format for display but send normalized numeric value. |
| validation | Checkout workflow | Blocks confirm and maps server errors to the relevant row/summary. |
| orderMethod transition | Existing order method state | Switching away from Delivery clears provider draft or marks it inactive so it cannot leak into a non-delivery checkout. |

## Accessibility and responsive behavior

Use fieldset/legend for Delivery Provider and explicit labels for type, name, and amount; do not rely on color alone.

Buttons and inputs must be keyboard reachable in logical order. The Other name field receives focus when Other is selected if this matches the existing dialog focus policy.

Use aria-invalid and an associated error message for each invalid field; announce conservation errors at the summary level.

Keep the block readable at the existing desktop/tablet/mobile widths. Long provider names wrap without shifting the confirm button off screen.

Use loading state and disabled state consistently with existing checkout submission behavior; prevent double click while preserving idempotency.

Do not expose raw JSON, internal enum names, or server stack details in cashier-facing errors.

## Interaction edge cases

| Scenario | Expected UI behavior |
| --- | --- |
| Switch Delivery -> Dine In | Provider block clears/does not submit; existing dine-in behavior remains. |
| Choose Other then remove name | Confirm disabled; inline required error appears. |
| Amount exceeds order total | Show difference and block confirm before request; server still rechecks. |
| Server returns conservation mismatch | Keep cart and provider inputs; show actionable error; do not reset the sale. |
| Network timeout after submission | Use existing idempotency/retry behavior; do not blindly resubmit with changed provider data. |
| Refresh/open existing order | Provider draft follows existing checkout draft/parked-sale rules; never infer a provider from current settings. |
| Cashier lacks permission or shift closes | Existing guarded checkout error; no provider-specific bypass. |

## Regression boundary

Non-delivery order methods must render the same provider-free checkout experience.

Existing Payment Type buttons, Total Payment, discount, employee credit, bill request, print order, split payment, and confirm behavior must remain intact.

The change belongs in packages/web-core POS feature code; apps/dgfy-pos build and apps/dgfy-ims shared-test coverage are required per repository testing guidance.

# Affected System Components

packages/web-core/src/features/pos/components/POSCheckoutConfirmDialog.jsx

packages/web-core/src/features/pos/components/FnbWorkflowPanel.jsx and PosCheckoutDetailsSlot.jsx if layout composition requires it

packages/web-core/src/features/pos/hooks/usePosTerminalViewModel.js

packages/web-core/src/features/pos/hooks/usePosCheckoutWorkflow.js

packages/web-core/src/features/pos/__tests__/POSCheckoutConfirmDialog.behavior.test.jsx and usePosCheckoutWorkflow.test.jsx

# Risks

Putting provider controls inside the generic Payment Type field may confuse cashiers and future report consumers; use a distinct label and visual grouping.

Order-method changes can leave stale provider state; clear or disable it before payload construction.

Adding rows to a constrained modal can cause mobile clipping; rendered browser evidence is required at desktop and narrow widths.

Front-end-only validation can drift from server money precision; display server errors and cover both layers.

# Tests Required

Component behavior: Delivery-only visibility, exactly three choices, Other name required, amount validation, row add/remove if approved, summary, loading/error states.

Hook/workflow: payload field, order-method clearing, idempotency input, server error preservation, unchanged non-delivery payloads.

Accessibility: keyboard navigation, labels, aria-invalid/error association, responsive render.

Browser E2E: real cashier flow against local stack, including successful provider data and rejected invalid data.

# Acceptance Criteria

AC-017: A cashier sees exactly Foodpanda, Grab, and Other for Delivery and cannot confirm Other without a name.

AC-018: The UI submits normalized provider amounts without replacing the generic tender field.

AC-019: Switching away from Delivery cannot send stale provider data.

AC-020: Existing non-delivery checkout tests and rendered behavior remain passing.

# Execution Dependencies

Backend contract and error codes/messages finalized in Phase 472-B.

D-001/D-002 resolution for single vs repeatable rows.

Use the existing local stack from the StagingPOS worktree for browser verification; do not edit the root worktree accidentally.

# Cross-References

packages/web-core/src/features/pos/components/POSCheckoutConfirmDialog.jsx

packages/web-core/src/features/pos/hooks/usePosTerminalViewModel.js

packages/web-core/src/features/pos/hooks/usePosCheckoutWorkflow.js

docs/testing/README.md

docs/architecture/adr/0031-pos-terminal-pairing-shift-safe-navigation.md