# Version Connectivity Manual and Disaster Recovery

POS BIR Annex B Items 4 to 14 Readiness | Plan version 1.0 | Section 06

| Project name | POS BIR Annex B Items 4 to 14 Readiness |
| --- | --- |
| Plan version | 1.0 |
| Repository baseline | C:\xampp\htdocs\POS-DGFY ¦ branch feat/DGFY-343-2067-pos-workflow-consolidation ¦ HEAD 786cd4e8329db1a65398ce6aa7eb020ffc8f3b28 |
| Planning mode | Planning only. This artifact does not implement code, migrations, configuration, or release actions. |

# Purpose

Plan the documentary and evidence closure for Items 9, 10, 11, 12, and 14, while linking Item 13 audit evidence to the security/permissions section.

# Dependencies

Sections 00-05.

Current architecture and operations documents.

Local build/version and restore-drill capabilities.

# Confirmed Facts

A software specification packet and system flow diagram already exist under docs/compliance/submission.

POS mounts a shared VersionBadge using VITE_APP_VERSION, and POS settings contain software name/version fields used by fiscal receipt rendering.

TerminalPage tracks navigator online state and API reachability separately, with explicit offline restrictions and provisional receipt messaging.

The current DR document defines RPO <= 24 hours, optional hourly binlog/WAL replay, RTO <= 4 hours, retention periods, encryption, restore procedure, drill cadence, escalation, and evidence outputs.

The current final-review document model includes system flow, software specification, backup/DR, filing instructions, restore drill, encryption verification, and RMO-specific evidence codes.

# Assumptions and Unknowns

A splash screen is not assumed to exist. If there is no applicable splash screen, the evidence register records N/A with reviewer rationale.

Item 12 can be satisfied by a versioned operating manual and machine/peripheral applicability matrix when a separate hardware brochure is not applicable, subject to reviewer acceptance.

Screenshots will be captured locally from the exact build used to generate the evidence pack; browser chrome and credentials must be redacted.

# Requirements Covered

| ID | Requirement |
| --- | --- |
| FR-406 | Produce current system narrative, operating manual, screenshot register, and DRP. |
| FR-407 | Show software name/version consistently on applicable login, home, and splash surfaces. |
| FR-408 | Show and document truthful online/offline status and restrictions. |
| FR-410 | Provide backup and DRP with restore-drill and encryption evidence. |
| UI-404 | Make version and connectivity indicators visible and understandable. |
| OPS-401 | Define manual owners, freshness, review cadence, RPO/RTO, and escalation. |
| DATA-406 | Record screenshot/build/manual/DRP source version and checksum. |

# Plan Content

## Item 9 system narrative

Refresh docs/compliance/submission/software-specification-dgfy.md against the current apps layout and target e-journal/adjustment contracts.

Include product scope, tenant/location boundaries, POS terminal/shift flow, fiscal/non-fiscal lifecycle, receipt renderer, transaction/adjustment/reading/event source of truth, reports/e-journal, audit/security, offline behavior, backups/DR, versioning, and rollback.

Update docs/compliance/submission/system-flow-diagram.mmd and render a PNG/PDF evidence copy. The narrative must reference actual file paths and API names, not stale backend/frontend paths.

Store source revision, document version, reviewer, date, and checksum in final-review evidence.

## Item 10 version evidence

Verify VersionBadge uses the same build-stamped VITE_APP_VERSION as the deployed/local app and never displays blank or undefined.

Verify POS settings software name/version values are distinct from the build version when the filing matrix requires both software identity and running build identity.

Capture login screen, home/terminal screen, and splash screen only where applicable. Each image must show build/version evidence without credentials or tenant secrets.

Add a screenshot consistency test/inspection that compares the version text in each applicable surface to the evidence manifest.

## Item 11 online/offline evidence

Document that the indicator combines network-interface state and API reachability; define exactly what 'Online' means for operator decisions.

Capture online screenshot with healthy API and offline screenshot with the browser network disabled or the controlled local API unavailable. Record the test setup and expected restrictions.

Verify offline local sale/queue behavior remains provisional, cash/non-governed rules remain enforced, and final fiscal receipt/e-journal inclusion waits for replay.

Verify online-only reports/settings/audit/evidence actions are visibly disabled or explain the reconnection requirement.

## Item 12 operating manual

Create a versioned operator manual covering login, company/terminal selection, opening shift, sales, discounts, charges, reprint, void/refund/return, X/Z readings, reports, e-journal export, audit evidence, offline behavior, sync, backup/restore roles, and escalation.

Create a machine/peripheral applicability matrix covering browser POS, native/bridge adapters, receipt printer, cash drawer, terminal identity, network, and optional hardware. If a physical brochure is not applicable, record the reason and reviewer status.

## Item 14 backup and DRP

Refresh the existing DRP with fiscal-specific scope: transactions, immutable snapshots, adjustments, fiscal events, X/Z snapshots, evidence manifests, review records, and generated artifacts.

Define RPO/RTO owners, backup cadence, retention, encryption/key management, restore order, tenant isolation, access logging, incident escalation, and stop conditions.

Run a local disposable restore drill and verify fiscal record counts, hashes, source relationships, settings/version snapshots, reports, and evidence metadata.

Record drill start/end, operator, environment, commands/runbook reference, findings, remediation, and approval. A stale or unsigned drill cannot satisfy Item 14.

# Affected System Components

| Classification | Components and expected treatment |
| --- | --- |
| Documents | docs/compliance/submission/software-specification-dgfy.md, system-flow-diagram.mmd, backup-disaster-recovery-plan.md, filing instructions, generated DOCX/PDF/manual. |
| Frontend | apps/dgfy-pos/src/main.jsx, VersionBadge, TerminalPage connectivity UI, POS settings software identity, online/offline restrictions. |
| Operations | Backup/restore scripts, local MySQL/tenant schema, encryption verification, generated evidence directory. |
| Review | Engineering, compliance, operator/manual owner, platform/backup owner, tax practitioner/BIR reviewer. |

# Risks and Mitigations

| ID | Risk | Mitigation |
| --- | --- | --- |
| R-060 | Version screenshot shows a stale or unknown build. | Compare build stamp, app version, source commit, and evidence manifest. |
| R-061 | Offline indicator means browser network but API is down. | Document dual signal and test both network/API failure modes. |
| R-062 | Manual claims steps that the current UI cannot perform. | Generate manual from tested local flows and review every step. |
| R-063 | DRP exists only as prose without restore proof. | Require fresh restore drill and fiscal hash/count validation. |

# Tests Required

| Test ID | Type | Scenario and evidence |
| --- | --- | --- |
| TEST-460 | Document | Run docs lint and compare narrative paths/API names to the current repository layout. |
| TEST-461 | Screenshot | Capture applicable surfaces and compare displayed version/build metadata to the manifest. |
| TEST-462 | Connectivity | Exercise network offline, API unreachable, reconnect, queued sync, and online-only navigation. |
| TEST-463 | Manual | Follow manual steps from a clean local tenant and record mismatches. |
| TEST-464 | Restore | Restore disposable tenant/landlord data and verify fiscal counts, hashes, readings, audit, and evidence metadata. |

# Acceptance Criteria

| ID | Measurable acceptance criterion |
| --- | --- |
| AC-460 | Item 9 narrative matches the current repository layout and target architecture with reviewed version metadata. |
| AC-461 | Item 10 has clean screenshots for all applicable surfaces or a reviewer-approved N/A for missing splash. |
| AC-462 | Item 11 has both connectivity-state evidence and tested operator restrictions. |
| AC-463 | Item 12 manual is executable by an operator and includes hardware applicability. |
| AC-464 | Item 14 DRP has current RPO/RTO, retention, encryption, restore-drill, ownership, and sign-off evidence. |

# Execution Dependencies

Implement runtime gaps before capturing screenshots or writing final manual steps.

Refresh documentation from the tested system, not from stale paths.

Run local browser capture and restore drill against the same build/source revision.

Store document/screenshot/drill checksums and reviewer metadata.

Mark external review pending until the required owner signs the pack.

# Cross References

docs/compliance/submission/software-specification-dgfy.md; system-flow-diagram.mmd; backup-disaster-recovery-plan.md; filing-instructions.md.

packages/web-core/src/components/common/VersionBadge.jsx; apps/dgfy-pos/src/main.jsx; packages/web-core/src/features/pos/pages/TerminalPage.jsx.

docs/architecture/adr/0014-multi-template-modes-pos-offline-sync-and-storefront-cache-contracts.md; docs/architecture/adr/0081-per-app-container-semantic-versioning.md.