# Traceability and Evidence Pack

POS BIR Annex B Items 4 to 14 Readiness | Plan version 1.0 | Section 10

| Project name | POS BIR Annex B Items 4 to 14 Readiness |
| --- | --- |
| Plan version | 1.0 |
| Repository baseline | C:\xampp\htdocs\POS-DGFY ¦ branch feat/DGFY-343-2067-pos-workflow-consolidation ¦ HEAD 786cd4e8329db1a65398ce6aa7eb020ffc8f3b28 |
| Planning mode | Planning only. This artifact does not implement code, migrations, configuration, or release actions. |

# Purpose

Provide the final item-to-requirement-to-phase-to-test-to-evidence map and define exactly what must be submitted or reviewed before internal 100 percent readiness.

# Dependencies

Sections 00-09.

Final local evidence generated from the exact implementation commit.

External review status fields.

# Confirmed Facts

The supplied checklist has eleven requested rows, Items 4 through 14 inclusive.

The evidence pack must include both runtime proof and documentary artifacts; neither alone is sufficient.

Existing final-review records can hold reviewed document references and sign-off metadata, but item-level Annex B mapping must be added or represented in an auditable manifest.

External BIR/TWG validation is outside code-only completion and must be visible as a separate status.

# Assumptions and Unknowns

The final evidence directory and file names may be adjusted during implementation, but the manifest schema and item IDs remain stable.

A final pack may contain redacted samples for internal circulation and a controlled unredacted submission copy where authorized.

The user wants local implementation and verification only; no staging evidence is required.

# Requirements Covered

| ID | Requirement |
| --- | --- |
| REP-401 | Create a complete report/evidence inventory. |
| DATA-406 | Manifest every artifact with source, version, checksum, scope, and freshness. |
| OPS-401 | Record owner, reviewer, status, external gate, and expiry/refresh cadence. |
| AC-500 | Compute internal 100 percent only from passing rows, not from an approximate percentage. |
| AC-501 | Keep external acceptance separate from internal completeness. |

# Plan Content

## Traceability matrix

| Item | Requirement IDs | Phase | Tests | Evidence artifact | Final status gate |
| --- | --- | --- | --- | --- | --- |
| 4 | FR-401, BR-402, DATA-401, UI-401 | 354 | TEST-440/441 | receipt-sample-pack + fixture-manifest + hashes | All applicable scenarios pass; legal review pending/accepted. |
| 5 | FR-402, BR-402, DATA-402 | 355 | TEST-442/444 | adjustment-sample-pack + original-link report | Void/refund/return/cancel applicability decided and samples pass. |
| 6 | FR-403, REP-402, DATA-403 | 356 | TEST-443 | x-reading and z-reading printouts + reconciliation | Counts/totals/identifiers/hash links reconcile. |
| 7 | FR-404, REP-401, DATA-404 | 357 | TEST-450 | report-catalog + report-samples + manifest | Catalog matches actual generated capabilities. |
| 8 | FR-405, REP-402, DATA-404, SEC-404 | 358 | TEST-451-455 | ejournal .txt + hard-copy projection + manifest | Complete one-to-one record mapping and grammar review. |
| 9 | FR-406, OPS-401 | 359 | TEST-460 | system-description + flow diagram | Current paths/contracts and review metadata. |
| 10 | FR-407, UI-404, DATA-406 | 359 | TEST-461 | login/home/splash screenshots + version register | Every applicable surface matches exact build. |
| 11 | FR-408, BR-403, UI-405 | 359 | TEST-462 | online/offline screenshots + behavior log | Indicator semantics and restrictions pass. |
| 12 | FR-406, OPS-401 | 360 | TEST-463 | operating-manual + device applicability matrix | Manual is executable and applicability reviewed. |
| 13 | FR-409, AUD-401, SEC-401 | 360/361 | TEST-471/474 | filtered audit print/export + field coverage | Date/time, user, activity, values, scope, and redaction pass. |
| 14 | FR-410, OPS-401, DATA-407 | 360 | TEST-464 | DRP + restore drill + encryption report | RPO/RTO, restore proof, encryption, owner, and sign-off pass. |

## Evidence manifest minimum schema

annex_item: integer 4 through 14.

requirement_ids: array of FR/BR/DATA/SEC/PERM/UI/REP/AUD/MIG/OPS/NFR IDs.

artifact_type, artifact_path, file_size_bytes, sha256, mime_type, source_commit, generator_version, policy_or_grammar_version.

tenant_id or controlled local scope, location_id, terminal_id, business_date/date_from/date_to, timezone.

source_record_counts, source_hashes, reconciliation status, generated_at, freshness_expires_at.

owner, reviewer, internal_status, external_status, review_note, review_at, and linked phase/test/acceptance IDs.

## Internal readiness score

Compute the score as a set of passing gates, not as a rounded percentage. An item is internally complete only when its applicable runtime tests, evidence artifact, integrity/reconciliation checks, permissions, freshness, and review metadata all pass. A row marked EXTERNAL_REVIEW_REQUIRED may count as internally complete only if the internal policy explicitly permits that status; it must still appear as pending in the final submission matrix.

The final dashboard/report must display complete, missing, blocked, N/A-with-rationale, and external-review-required counts separately. It must never show 100 percent while any required item is missing or blocked.

## Final evidence pack order

Cover/index and source register.

Annex B Items 4-14 control matrix with statuses and owners.

Item 4 receipt/invoice scenario samples.

Item 5 adjustment documents and original-document linkage report.

Item 6 X/Z reading samples and reconciliation.

Item 7 report catalog and samples.

Item 8 raw .txt e-journal, hard-copy projection, and manifest.

Item 9 system narrative and flow diagram.

Items 10-11 version/connectivity screenshots and test logs.

Item 12 operating manual and hardware applicability matrix.

Item 13 audit trail print/export and field coverage.

Item 14 DRP, encryption proof, restore drill, and remediation.

Automated test summary, security/migration results, source/build manifest, reviewer sign-offs, and external gate register.

## External gate register

| External gate | Owner | Required before internal pack freeze? | Status handling |
| --- | --- | --- | --- |
| Current BIR/tax wording and e-journal grammar | Tax/compliance owner | Yes for final sample/serializer freeze. | Blocked until source locked. |
| Return/adjustment fiscal interpretation | Tax practitioner/compliance | Yes for Item 5 final status. | External-review-required or blocked. |
| Provider/accreditation/PTU/ATG responsibility | Business/compliance | No for local runtime tests; yes for filing. | External pending. |
| BIR/TWG documentary acceptance | Applicant/representative | No for local build; yes for accreditation claim. | External pending until written acceptance. |
| Official eSales acknowledgement | Filing owner | No for internal generator; yes for submission claim. | External pending/accepted. |

# Affected System Components

| Classification | Components and expected treatment |
| --- | --- |
| Manifest | Generated local evidence manifest and checksum verifier. |
| Compliance | Final-review documents/signoff, readiness checklist, artifact status and freshness. |
| Runtime | POS fiscal/adjustment/reading/report/audit sources. |
| Submission | DOCX/PDF/TXT samples, screenshots, manual, DRP, test reports, external gate register. |

# Risks and Mitigations

| ID | Risk | Mitigation |
| --- | --- | --- |
| R-100 | A file is present but does not correspond to the source commit. | Bind every artifact to source commit/build and verify hashes. |
| R-101 | A reviewer sees a green score but hidden external blockers. | Separate internal and external statuses on every row. |
| R-102 | Evidence becomes stale after code or tax source changes. | Invalidate by source/policy/grammar version and freshness date. |
| R-103 | Redacted evidence is mistaken for the submission copy. | Label internal redacted and controlled submission artifacts distinctly. |

# Tests Required

| Test ID | Type | Scenario and evidence |
| --- | --- | --- |
| TEST-500 | Manifest | Every file opens, hash matches, source/build/policy metadata is present, and every item has at least one evidence record. |
| TEST-501 | Score | Inject missing/blocked/stale/external statuses and verify score never reports false 100 percent. |
| TEST-502 | Freshness | Change source commit or grammar version and verify affected artifacts become stale. |
| TEST-503 | Submission review | Reviewer can navigate the pack in Annex B order without relying on hidden application state. |

# Acceptance Criteria

| ID | Measurable acceptance criterion |
| --- | --- |
| AC-500 | The final matrix includes Items 4 through 14 exactly once, with traceable requirements, phases, tests, and artifacts. |
| AC-501 | The checksum manifest verifies every final artifact and binds it to the implementation source/build. |
| AC-502 | The readiness score cannot display 100 percent while a required row is missing, blocked, stale, or unresolved. |
| AC-503 | The final pack makes external BIR/TWG/legal/provider decisions visible and separate from internal engineering completion. |

# Execution Dependencies

Create the machine-readable manifest contract during Phase 353.

Generate and validate artifacts as each phase completes.

Freeze the pack only after Phase 362 local release and restore/rollback rehearsal.

Record internal sign-off and external status separately.

Submit to BIR/TWG only through the authorized business/compliance workflow.

# Cross References

Supplied RMO Annex B PDF.

docs/compliance/rmo-24-2023-control-matrix.md; docs/compliance/submission/filing-instructions.md.

docs/compliance/evidence/open-controls-matrix.md; docs/compliance/evidence/residual-risk-closure-matrix.md.

Sections 02, 08, and 09 of this plan.