# Phase 353 Section 01 Execution Record

POS BIR Annex B Items 4 to 14 Readiness | Objective and Current State | Local-only execution

| Plan section | 01 Objective and Current State |
| --- | --- |
| Repository baseline | 786cd4e8329db1a65398ce6aa7eb020ffc8f3b28 |
| Phase status | completed; Section 01 baseline and source-lock contracts verified |
| Overall section result | IMPLEMENTED AND VERIFIED WITH DOCUMENTED NON-BLOCKING RISKS |

# Objective

Implement the approved Section 01 baseline for Annex B Items 4 through 14. The implementation establishes one machine-validated readiness record with confirmed support, current gaps, owners, stable fixture IDs, evidence metadata, source paths, tests, acceptance criteria, and separate internal and external statuses.

# Files and components changed

docs/compliance/evidence/annex-b-items-4-14-readiness-baseline.json - machine-readable baseline and status summary.
docs/compliance/evidence/annex-b-ejournal-readiness-grammar-v0.1.md - versioned internal e-Journal readiness grammar.
docs/compliance/evidence/annex-b-return-readiness-contract-v0.1.md - versioned internal Return readiness contract.

docs/compliance/evidence/annex-b-items-4-14-readiness-baseline.md - human-readable Item 4-14 baseline.

scripts/validate-annex-b-items-4-14-readiness.cjs - schema, source-path, status, score, and Item 5 gate validator.

scripts/validate-annex-b-items-4-14-readiness.test.cjs - seven validator and negative-path tests.

package.json - check:annex-b-readiness and test:annex-b-readiness commands.

docs/compliance/impact-declarations/2026-10-03-pos-bir-annex-b-items-4-14-phase-353.md - regulatory impact and rollback declaration.

docs/features/IMPLEMENTATION_PHASE_LEDGER.md - Phase 353 entry appended after the existing Phase 352 content.

docs/compliance/README.md - evidence index links.

# Requirements and business-rule verification

| ID | Verification performed | Expected result | Status |
| --- | --- | --- | --- |
| FR-401 / AC-410 | Loaded the baseline and validated the item sequence. | Exactly Items 4 through 14, each with confirmed support or an explicit gap. | PASS |
| BR-401 / AC-411 | Validated that INTERNAL_PASS requires generated and reviewed evidence. | Runtime or document existence alone cannot produce an internal pass. | PASS |
| BR-402 / TEST-412 | Recorded the immutable-source policy and existing snapshot source paths; no fiscal data was changed. | Historical runtime proof remains a later fiscal-phase gate. | DOCUMENTED / DEFERRED |
| DATA-401 | Validated stable fixture IDs, source commit, generator version, SHA-256, and planned artifact metadata for every row. | Every sample/evidence output has a defined traceability contract. | PASS |
| OPS-401 / AC-412 | Validated LOCAL_ONLY execution mode and separate internal/external status fields. | No staging dependency and no external approval claim. | PASS |
| AC-413 | Validated Item 5 P0 internal Return contract is locked while runtime behavior remains blocked. | Item 5 remains blocked until Return runtime behavior and evidence are generated and reviewed. | PASS |

# Automated verification

npm run check:annex-b-readiness - PASS; 11 total, 0 internal passes, 11 blocked, 11 external-review-required, 0 percent, not eligible for 100 percent.

npm run test:annex-b-readiness - PASS; 7 tests passed, 0 failed.

npm run lint:docs - PASS; 30 governed documents validated and 93 ADRs validated.

npm run check:architecture - PASS; 56 modules, 666 code files, and 103 controllers checked.

Targeted backend regression suite - 3 of 4 suites passed, 80 of 81 tests passed. The unrelated failing test is posReports.repository.test.js, which expects pos_profit_loss in a newer transaction-row shape returned by the dirty checkout.

npm run check:compliance - BLOCKED by four pre-existing uncommitted 2026-09-26 registration declarations; the new Phase 353 declaration adds no validation errors.

# Data, security, and release impact

Database changes: none. No migration, schema, fiscal transaction, audit row, or final-review record was written.

Runtime/API changes: none. No route, controller, use case, repository, model, receipt renderer, or POS UI behavior was changed.

Security: no new endpoint or data access path. The baseline requires tenant/location/terminal scope and redaction metadata for future evidence artifacts.

Rollback: remove only the Section 01 baseline, validator, documentation, package commands, declaration, and Phase 353 ledger entry; do not reset the dirty checkout or delete fiscal/evidence data.

Release: local evidence foundation only. No staging or production action was performed.

# Remaining blockers

Phase 353 source-lock and control-matrix scope is complete for local readiness. The RMO 24-2023 minimum contract, internal e-Journal grammar, and internal Return contract are versioned and checksumed.

Item 5 remains blocked for later runtime implementation until the Return contract is implemented and linked evidence is generated.

All Items 4 through 14 remain internally BLOCKED because their later runtime evidence artifacts have not yet been generated and reviewed.

External BIR/provider/tax/TWG review remains PENDING and is not required for this local Phase 353 completion. The unrelated report regression and repository-wide compliance failures remain with their owning work before a full-plan release gate can pass.

# Final status

Section 01 and the Phase 353 source-lock/control-matrix scope are IMPLEMENTED AND VERIFIED. The overall Annex B plan is not complete because Items 4 through 14 still require later runtime evidence. No BIR or provider approval is claimed.