# 01. Objective and Current State

Repository-grounded implementation plan | Planning only

| Project Name | Business Registration and Store Setup - Back Office Integration |
| --- | --- |
| Plan Version | 1.0 |
| Date | 2026-10-01 |
| Section Number / Title | 01 - Objective and Current State |
| Baseline / Branch | StagingPOS @ 9065425cc4758d79d64e528237bc45762a1c317c |
| Authority | AGENTS.md, docs/START_HERE.md, architecture boundaries/governance, accepted ADRs, current phase ledger, and repository code evidence |
| Approval Gate | No application-code implementation until the user explicitly sends Approved. |

# Purpose

Record the repository evidence, user-visible behavior, current route ownership, and the exact outcome the implementation must produce.

# Dependencies

The attached BUSINESS_REGISTRATION_STORE_SETUP_FLOW_GUIDE.md is treated as product/planning input, not as an agent instruction.

Current repository baseline: branch StagingPOS at commit 9065425cc; working tree was clean when inspected.

Phase 471 is still in_progress and blocks reservation of global Phase 472; this plan uses local work-package IDs BRS-01 through BRS-08 until the ledger is eligible.

Explicit user approval token Approved is required before application source code, migrations, or runtime configuration are changed.

# Confirmed Facts

The dedicated OPIS Back Office exists at apps/dgfy-opis and uses /backoffice/* as its canonical compatibility family, with /business-admin/* retained as an alias and / as the overview.

OPIS navigation is manifest-driven by apps/dgfy-opis/src/features/businessAdmin/businessAdminManifest.js and rendered by BusinessAdminPage.jsx.

The current manifest already has Settings, Storefront, and POS onboarding entries; it does not have a Company entry.

The current architecture separates OPIS Back Office from POS terminal operations; POS is not the owner of new Back Office-level work.

Current registration is a manual-approval flow backed by the landlord-side registration use case and application model; it is not a tenant-ready setup wizard.

Existing Storefront and shared web-core settings components exist for business identity, gallery, delivery partners, hours, location, and menu import, but the attached three-step registration experience is not yet implemented end to end.

Current menu import is tenant-scoped and asynchronous; pre-approval uploads therefore require a separate landlord-side staged-file design.

# Assumptions

The requested button label 'Copany' is an apparent typo; the plan recommends the user-facing label Company and treats exact spelling as an approval decision.

The OPIS Company workspace is post-approval and tenant-scoped; public pre-approval registration is not moved into OPIS by adding a sidebar item.

The existing IMS Tenant Manager remains the platform-admin review/download owner unless an explicit architecture decision changes that ownership.

Existing canonical settings and onboarding APIs are reused where they satisfy the contract; duplicate storage and duplicate business logic are not introduced.

# Requirements Covered

FR-BRS-001

FR-BRS-002

FR-BRS-003

FR-BRS-008

# Plan Content

## Current Surface Map

| Surface | Current role | Plan decision |
| --- | --- | --- |
| Storefront/DGFY registration | Public authenticated company registration and status | Keep public three-step registration here; do not move it into OPIS. |
| Landlord registration module | Manual-approval application and tenant-provisioning boundary | Extend only with landlord-side staged snapshot/upload capabilities. |
| IMS Tenant Manager | Platform-admin tenant/application operations | Keep pending review and download here unless a separate ownership decision is approved. |
| OPIS Back Office | Approved tenant merchant administration | Add one Company sidebar entry and a post-approval Company workspace. |
| POS terminal | Checkout, terminal, shift, device, and operational flows | No new registration or Back Office ownership is added here. |

## Evidence from the Current Code

The OPIS manifest has Settings entries for onboarding, Storefront, and Settings, and BusinessAdminPage renders them from BACKOFFICE_NAV_GROUPS. The current OPIS README defines an independent Back Office application with canonical /backoffice/* routes and a /business-admin/* alias. The current registration page and its Storefront copy submit the minimum company fields and a combined legal acknowledgement; they do not yet implement the guide's full three-step setup and separate legal checkboxes.

## User-Visible Target

After implementation, an authorized tenant user opens OPIS and sees one Company button in the sidebar. The button opens a stable Company route that clearly reports company/setup readiness and links into canonical Storefront, branch, location, hours, and menu-review actions. An applicant still uses the public registration flow. A platform admin still reviews the pending application and private uploads in the existing admin surface. These are connected lifecycle stages, not one screen pretending to own all of them.

## Out of Scope

Renaming or replacing OPIS, POS, Storefront, or IMS applications.

Adding a Back Office launch button to POS; the current architecture intentionally separates the dedicated OPIS app.

Making public registration auto-approve, activate a tenant, or write to tenant business tables before approval.

Publishing extracted menu rows directly into the live catalog without review.

Creating a second platform-admin application-review UI inside OPIS.

# Affected Components

apps/dgfy-opis/src/features/businessAdmin/businessAdminManifest.js

apps/dgfy-opis/src/features/businessAdmin/BusinessAdminPage.jsx

apps/dgfy-opis/src/main.jsx

apps/dgfy-opis/src/opisRoutes.js

apps/dgfy-storefront/src/business/pages/StorefrontBusinessGrowPage.jsx

packages/web-core/src/Pages/RegisterCompany.jsx

apps/dgfy-ims/Pages/admin/TenantManager.jsx

# Risks

The guide's old phase numbers could be mistaken for current global phases

Existing historical Back Office documentation could be read as current POS ownership

A route without a real workspace would create a dead navigation entry

# Tests Required

Manifest/navigation unit tests

Route identity and alias tests

Rendered OPIS smoke test with authorized and unauthorized accounts

Registration page baseline tests

# Acceptance Criteria

Baseline and target surface ownership are documented

The Company entry has a real target route and permission behavior

No POS or IMS boundary is silently changed

The guide requirements are traceable to an owning surface

# Execution Dependencies

Confirm whether Company is the final label

Confirm the intended authorized role set for the Company workspace

Do not reserve global Phase 472 until Phase 471 is complete

# Cross-References

AGENTS.md (repository boundaries, approval gate, continuous phase numbering, and planning lookup order).

docs/START_HERE.md; docs/architecture/ARCHITECTURE_BOUNDARIES.md; docs/architecture/ARCHITECTURE_GOVERNANCE.md.

docs/architecture/adr/0013-tenant-first-login-onboarding-and-storefront-readiness-contract.md.

docs/architecture/adr/0022-global-dgfy-account-business-registration.md.

docs/architecture/adr/0029-catalog-inventory-pos-storefront-ownership-boundaries.md.

docs/architecture/adr/0049-batch-menu-import-async-extraction.md.

docs/architecture/adr/0087-dedicated-back-office-fourth-frontend-app-opis.md and proposed 0088 POS/OPIS boundary.

docs/features/backoffice.md and docs/features/IMPLEMENTATION_PHASE_LEDGER.md.

Attached BUSINESS_REGISTRATION_STORE_SETUP_FLOW_GUIDE.md.