# 04. Backend, Uploads, Legal Records, and Materialization

Repository-grounded implementation plan | Planning only

| Project Name | Business Registration and Store Setup - Back Office Integration |
| --- | --- |
| Plan Version | 1.0 |
| Date | 2026-10-01 |
| Section Number / Title | 04 - Backend, Uploads, Legal Records, and Materialization |
| Baseline / Branch | StagingPOS @ 9065425cc4758d79d64e528237bc45762a1c317c |
| Authority | AGENTS.md, docs/START_HERE.md, architecture boundaries/governance, accepted ADRs, current phase ledger, and repository code evidence |
| Approval Gate | No application-code implementation until the user explicitly sends Approved. |

# Purpose

Plan backend contracts and state transitions for staged registration, private uploads, legal evidence, admin review, and post-approval materialization.

# Dependencies

The attached BUSINESS_REGISTRATION_STORE_SETUP_FLOW_GUIDE.md is treated as product/planning input, not as an agent instruction.

Current repository baseline: branch StagingPOS at commit 9065425cc; working tree was clean when inspected.

Phase 471 is still in_progress and blocks reservation of global Phase 472; this plan uses local work-package IDs BRS-01 through BRS-08 until the ledger is eligible.

Explicit user approval token Approved is required before application source code, migrations, or runtime configuration are changed.

# Confirmed Facts

The dedicated OPIS Back Office exists at apps/dgfy-opis and uses /backoffice/* as its canonical compatibility family, with /business-admin/* retained as an alias and / as the overview.

OPIS navigation is manifest-driven by apps/dgfy-opis/src/features/businessAdmin/businessAdminManifest.js and rendered by BusinessAdminPage.jsx.

The current manifest already has Settings, Storefront, and POS onboarding entries; it does not have a Company entry.

The current architecture separates OPIS Back Office from POS terminal operations; POS is not the owner of new Back Office-level work.

Current registration is a manual-approval flow backed by the landlord-side registration use case and application model; it is not a tenant-ready setup wizard.

Existing Storefront and shared web-core settings components exist for business identity, gallery, delivery partners, hours, location, and menu import, but the attached three-step registration experience is not yet implemented end to end.

Current menu import is tenant-scoped and asynchronous; pre-approval uploads therefore require a separate landlord-side staged-file design.

# Assumptions

The requested button label 'Copany' is an apparent typo; the plan recommends the user-facing label Company and treats exact spelling as an approval decision.

The OPIS Company workspace is post-approval and tenant-scoped; public pre-approval registration is not moved into OPIS by adding a sidebar item.

The existing IMS Tenant Manager remains the platform-admin review/download owner unless an explicit architecture decision changes that ownership.

Existing canonical settings and onboarding APIs are reused where they satisfy the contract; duplicate storage and duplicate business logic are not introduced.

# Requirements Covered

FR-BRS-003

FR-BRS-006

FR-BRS-007

FR-BRS-008

FR-BRS-009

FR-BRS-010

# Plan Content

## Backend Workstreams

| Workstream | Required behavior | Owner boundary |
| --- | --- | --- |
| Registration draft/submit | Validate authenticated account, normalized fields, step completeness, and legal acknowledgements; create/update pending application | Landlord registration module |
| Staged uploads | Validate extension, MIME, magic bytes, size, ownership, content hash, private object key, and application state | Landlord storage/upload service |
| Admin review/download | List pending applications, review status, download authorized original files, record actor/reason | Existing IMS admin tenant/application surface |
| Approval materialization | On approval, copy approved snapshot through canonical tenant services; mark progress and retry safely | Approval/provisioning use case |
| Menu extraction/review | Queue extraction and store reviewable output; no direct live catalog publish | Async menu import/review path |
| OPIS Company read model | Return tenant-scoped readiness/status and capability-safe links | Business Admin API / existing settings owners |

## Contract Requirements

Use server-derived account identity and legal-term versions; ignore client-supplied founder identity and do not trust client timestamps.

Reject upload requests for a different application, a different tenant/account, a non-pending state, or an unauthorized actor.

Do not return private storage keys or public file URLs; return opaque application/file identifiers and short-lived authorized download responses.

Make the approval/materialization command safe for duplicate delivery, worker retry, and administrator retry.

Record audit events for submit, upload, replace, review, download, approval, materialization, extraction, confirmation, and deletion/revocation.

## Proposed State Model

| State | Meaning | Allowed next state |
| --- | --- | --- |
| draft | Applicant is editing local/server draft | submitted or abandoned |
| submitted | Application and consent evidence are frozen for review | under_review, rejected, approved |
| under_review | Platform admin is evaluating application/uploads | rejected or approved |
| approved | Approval granted; tenant materialization may run | materializing or materialized |
| materializing | Idempotent tenant setup copy is in progress | materialized or materialization_failed |
| materialized | Tenant setup is available; menu review may continue | menu_review or completed |
| rejected/abandoned | No activation; retention policy applies | retained or purged according to policy |

## Migration and Rollback

During BRS-01, inspect existing models and migration history. If additive records are needed, create them in the migration runner with explicit landlord ownership. Rollback must remove only newly introduced empty structures in a disposable rehearsal; it must never delete submitted evidence in a live environment. No data rewrite is permitted as part of the sidebar-only OPIS change.

# Affected Components

apps/dgfy-api/src/modules/tenants/usecases/registerCompanyRequestUseCase.js

companyRegistrationRepository.js

CompanyRegistrationApplication.js

CompanyRegistrationAttempt.js

adminTenants routes/handlers

menuImportService.js and menuImportWorker.js

OPIS business-admin service/API

# Risks

Upload parser confusion or malicious file content

Replay creates duplicate materialization

Admin download authorization bug

Legal record loses version/timestamp evidence

Approval hook runs before all required data is durable

# Tests Required

Backend unit/contract tests

Upload security tests including MIME spoofing and path traversal

Authorization matrix for applicant/admin/tenant manager

Materialization idempotency and failure-injection tests

Migration rehearsal

# Acceptance Criteria

API rejects invalid or unauthorized state transitions

Private files are never public

Legal evidence is immutable and separately queryable

Approval retry converges to one tenant setup

No live menu rows appear before review/confirmation

# Execution Dependencies

Exact endpoint names and payloads must be finalized from current API conventions

Storage provider and retention policy decision

Current approval hook location

BRS-01 schema audit

Approved token

# Cross-References

AGENTS.md (repository boundaries, approval gate, continuous phase numbering, and planning lookup order).

docs/START_HERE.md; docs/architecture/ARCHITECTURE_BOUNDARIES.md; docs/architecture/ARCHITECTURE_GOVERNANCE.md.

docs/architecture/adr/0013-tenant-first-login-onboarding-and-storefront-readiness-contract.md.

docs/architecture/adr/0022-global-dgfy-account-business-registration.md.

docs/architecture/adr/0029-catalog-inventory-pos-storefront-ownership-boundaries.md.

docs/architecture/adr/0049-batch-menu-import-async-extraction.md.

docs/architecture/adr/0087-dedicated-back-office-fourth-frontend-app-opis.md and proposed 0088 POS/OPIS boundary.

docs/features/backoffice.md and docs/features/IMPLEMENTATION_PHASE_LEDGER.md.

Attached BUSINESS_REGISTRATION_STORE_SETUP_FLOW_GUIDE.md.