# Configurable Payment Processing Fee

Plan Index

| Project name | POS-DGFY |
| --- | --- |
| Plan version | 1.0 |
| Section | 00 Plan Index |
| Purpose | Provide the execution agent with the authoritative reading order, system classification, traceability, decisions, risks, and acceptance gates for the configurable payment processing fee feature. |
| Dependencies | Sections 01 through 09; governing ADRs and the current implementation phase ledger. |
| Implementation status | Planning only. No application code is changed by this plan. |

# Original user request

Create a plan to add a processing fee that is configurable so the Owner can see the correct processing fee, and determine whether this is a new feature.

# Final objective

Add a governed Owner configuration and visibility capability for payment-provider processing fee fallbacks. Actual provider or reconciled fees remain authoritative; Owner configuration is used only when provider financial data is unavailable. The Owner sees the amount, source, policy version, and historical effect in the OPIS Back Office.

Classification Yes. This is a new financial-policy and Back Office capability, not a bug fix and not a simple generic setting. The calculation engine already exists, but Owner self-service configuration, source-aware reporting, authorization, and historical-policy controls do not exist as one complete workflow.

Critical interpretation This plan treats processing fee as the PayMongo provider cost or its exact method-specific fallback. It does not add a customer-facing surcharge, does not change POS cashier totals, and does not reuse the retired service_fee_amount or DGFY convenience-fee contract. If the intended requirement is a customer charge, stop at the decision gate and create a separate pricing and legal plan.

# System baseline

| Baseline | Value |
| --- | --- |
| Repository | POS-DGFY |
| Worktree and branch | UpdatePOS at C:\Users\USER\.codex\worktrees\updates-pos\POS-DGFY; codex/updates-pos |
| Owner surface | apps/dgfy-opis as the dedicated Back Office |
| Explicit boundary | Do not edit apps/dgfy-ims. Do not add customer checkout or terminal fee behavior. |
| Current ledger position | Phase 473 is in progress. Phase 474 is the next eligible phase after Phase 473 acceptance gates are complete. |
| Plan status | Planned only. No application code, migration, ADR, or phase-ledger status is changed by this plan. |

# Reading order

| Order | Document | Purpose |
| --- | --- | --- |
| 00 | 00_Configurable_Payment_Processing_Fee_Index.docx | Authoritative index and decision gate |
| 01 | 01_Objective_and_Current_State.docx | Current flow, evidence, gaps, and root cause |
| 02 | 02_Requirements_and_Business_Rules.docx | Testable functional, financial, and scope rules |
| 03 | 03_Target_Architecture_and_API.docx | Target flow, module ownership, data, and API contracts |
| 04 | 04_Data_and_Transaction_Plan.docx | Policy versions, snapshots, ledger, reconciliation, and migration |
| 05 | 05_Authorization_and_Owner_UX.docx | Owner permissions, OPIS configuration, and reporting UX |
| 06 | 06_Reports_Audit_and_Historical_Data.docx | Reports, exports, audit evidence, and historical consistency |
| 07 | 07_Testing_Security_and_Verification.docx | Local tests, security matrix, and traceability |
| 08 | 08_Implementation_Phases_and_Dependencies.docx | Phase 474 workstreams, dependencies, and execution order |
| 09 | 09_Rollout_Rollback_and_Acceptance.docx | Local rollout, rollback, release evidence, and acceptance |

# Requirement index

| Group | IDs | Primary section |
| --- | --- | --- |
| Functional | FR-001 to FR-009 | 02 and 05 |
| Business rules | BR-001 to BR-012 | 02 and 04 |
| Data | DATA-001 to DATA-008 | 03 and 04 |
| Permissions and security | PERM-001 to PERM-007 and SEC-001 to SEC-010 | 05 and 07 |
| Reporting and audit | REP-001 to REP-007 and AUD-001 to AUD-005 | 06 |
| Migration and operations | MIG-001 to MIG-005 and OPS-001 to OPS-006 | 04 and 09 |
| Non-functional | NFR-001 to NFR-006 | 02 and 07 |

# Business rule and architecture index

BR-001 selects actual provider financial data before reconciled data, exact payment-method fallback, and manual review.

BR-002 makes a fallback visibly estimated and prevents it from being presented as an actual provider fee.

BR-003 applies policy versions forward only; historical transactions keep their original policy snapshot.

BR-004 prevents the Owner from changing DGFY platform rate, fee payer, settlement, payout, or automatic-payout controls.

BR-005 leaves customer totals, POS cashier payments, service charges, delivery fees, and receipt pricing unchanged.

ADR-001 requires an amendment to ADR 0052 for Owner fallback-policy authority; ADR 0012 remains unchanged because this is not a customer-facing fee.

ADR-002 follows ADR 0087 and uses OPIS as the Back Office target; IMS is explicitly unchanged.

# Open decisions before implementation

| Decision | Recommended answer | Why it matters |
| --- | --- | --- |
| Meaning of processing fee | Provider fee or exact method-specific fallback | Avoids conflict with retired customer convenience-fee pricing |
| Who may edit | Current tenant Owner with a dedicated fee-policy edit capability | Financial policy mutation needs narrower authority than generic settings edit |
| Fallback settlement state | Estimated fallback remains on hold or exception until actual or reconciled data is available | Prevents estimated money from being treated as final |
| Initial policy | Platform finance publishes the first on-hold policy; Owner edits fallback fields only | Avoids tenant creation of an uncontrolled platform settlement policy |

# Governing sources

| Source | Evidence or decision | Use in plan |
| --- | --- | --- |
| docs/START_HERE.md | Mandatory documentation lookup and architecture checks. | Plan method and validation |
| docs/architecture/ARCHITECTURE_BOUNDARIES.md | Routes to controllers to use cases to repositories to models. | Backend design |
| docs/architecture/ARCHITECTURE_GOVERNANCE.md | Financial and checkout changes require hardening, tests, audit, and rollback. | Governance and release |
| ADR 0052 | Versioned provider fee policy, integer centavos, immutable ledger, provider priority, tenant read boundary. | Primary financial design |
| ADR 0012 | Customer convenience fee retired; future pricing customization requires governance. | Explicit non-goal |
| ADR 0087 | OPIS is the dedicated Back Office fourth app. | Frontend placement |
| docs/features/TENANT_REVENUE_SETTLEMENT.md | Provider fee priority, fallback policy JSON, tenant routes, and rollout controls. | Current contract |
| docs/features/IMPLEMENTATION_PHASE_LEDGER.md | Phase 473 is current; Phase 474 is next eligible. | Continuous phase numbering |

# Risk index

| Risk | Impact | Control |
| --- | --- | --- |
| Owner edits a platform settlement field | Incorrect payout or fee allocation | Dedicated endpoint DTO, field allowlist, server-side owner authority |
| Fallback is shown as actual | Misleading financial reporting | Source badge, estimated label, snapshot, reconciliation hold |
| Current policy changes historical transactions | Audit and payout mismatch | Effective-dated immutable policy versions |
| Customer fee is accidentally reintroduced | Checkout and legal regression | No service_fee_amount writes; explicit regression tests |
| Cross-tenant query or ID manipulation | Data disclosure or policy corruption | Server-derived tenant context and tenant isolation tests |

# Implementation phase index

Phase 474.0 Decision and governance gate

Phase 474.1 Policy API and authorization

Phase 474.2 Transaction snapshot and reconciliation hardening

Phase 474.3 OPIS Owner configuration and payment visibility

Phase 474.4 Reports, exports, and audit evidence

Phase 474.5 Local verification and acceptance evidence

# Execution warning

The execution agent must read all sections in order, confirm the four open decisions, and update ADR 0052 before changing the financial authorization boundary. The plan does not authorize implementation, deployment, staging verification, production changes, or IMS edits.

This index is the authoritative entry point for the nine section documents that follow.