# Configurable Payment Processing Fee Execution Summary

Approved plan execution evidence for local UpdatePOS verification

| Repository | UpdatePOS worktree at C:/Users/USER/.codex/worktrees/updates-pos/POS-DGFY |
| --- | --- |
| Environment | Local verification only; no staging, production, merge, push, or live tenant mutation |
| Boundary | OPIS Back Office and tenant-revenue module; apps/dgfy-ims intentionally unchanged |
| Status | IMPLEMENTATION COMPLETE — VERIFIED WITH DOCUMENTED NON-BLOCKING RISKS |

# Outcome

The approved feature is implemented in OPIS and the tenant-revenue service. A tenant Owner can view the policy history and save a new immutable payment-method fallback policy version. Processing-fee reporting separates actual provider evidence, estimated fallback values, and manual-review records.

Platform settlement fields remain finance-controlled. Actual provider or reconciled statement values replace fallback estimates, create an immutable reconciliation snapshot, and resolve the estimate exception. Fallback records stay blocking and on hold until that evidence exists.

# Execution coverage

| Area | Result | Evidence |
| --- | --- | --- |
| Backend policy and transaction rules | Verified | Focused tenant-revenue Jest suites and fallback/actual reconciliation tests |
| Authorization and mass-assignment controls | Verified | Owner-policy validator and route security contracts |
| OPIS Owner settings and reporting | Verified | 17 OPIS contract tests, lint, and production build |
| Architecture and documentation | Verified | Architecture guardrails, controller boundaries, docs/ADR lint |
| Compliance evidence | Verified | Local check:compliance PASS with impact declaration |
| Database migration | Not required | Existing versioned fallback_fee_policy JSON field reused; schema compatibility tests pass |
| IMS | Untouched | No apps/dgfy-ims diff; feature placement remains OPIS |

# Non blocking risks

Live request-time compliance preflight and authenticated browser acceptance were not executed in this local session. The declaration records this explicitly; it is a release evidence prerequisite, not a local implementation defect.

The repository contains unrelated pre-existing packages/web-core POS printing changes. They were preserved and are excluded from this feature scope.