# Configurable Payment Processing Fee

Data and Transaction Plan

| Project name | POS-DGFY |
| --- | --- |
| Plan version | 1.0 |
| Section | 04 Data and Transaction Plan |
| Purpose | Specify how policy versions, transaction snapshots, ledger entries, reconciliation, and migration preserve financial integrity. |
| Dependencies | Sections 02 and 03; tenant revenue models and migration; ADR 0052 ledger rules. |
| Implementation status | Planning only. No application code is changed by this plan. |

# Data impact summary

| Data object | Existing evidence | Plan |
| --- | --- | --- |
| TenantRevenueFeePolicy | Versioned landlord row with fallback_fee_policy JSON, effective_at, ends_at, reason, created_by. | Reuse and extend through a fallback-only Owner use case. No competing table. |
| TenantRevenueTransaction | provider_fee_centavos, provider_fee_source, policy_id, financial_snapshot, tenant and DGFY fee allocations. | Keep existing scalar fields; enrich the snapshot and response with an explicit estimate/source indicator if needed. |
| TenantRevenueLedgerEntry | Immutable double-entry entries for payment, platform fee, provider fee, refunds, chargebacks, and adjustments. | Keep ledger immutable. Mark fallback provider-fee entries as provisional in metadata if finance approves the hold model; actual reconciliation posts a delta. |
| Reconciliation record | Existing exception and provider financial reconciliation records. | Use it for fallback-to-actual correction and source evidence. Do not overwrite history silently. |
| Audit log | Policy creation and provider reconciliation already write actor and change details. | Add fallback-only Owner event with old/new values, reason, effective date, and request context. |

# Policy versioning rules

A save creates a new version; it never updates a policy already used by a posted payment.

The database transaction locks the latest tenant policy before comparing expected_policy_version and effective_at.

The prior open policy receives ends_at one millisecond before the new effective_at, using the existing version-closing pattern.

Owner mutation copies platform-controlled values from the latest policy unchanged. Only fallback_fee_policy, effective_at, reason, version, actor, and timestamps change.

If no platform policy exists, Owner editing is disabled and the UI asks the Owner to contact platform finance. A safe on-hold policy must be seeded through the approved finance path before the Owner can edit fallback fields.

# Payment calculation and source semantics

| Input state | Provider fee result | Reconciliation and display |
| --- | --- | --- |
| Actual provider fee present | Use exact fee; source webhook, API, or statement according to evidence. | Actual badge; normal reconciliation rules. |
| Actual absent and exact fallback configured | Use rate and fixed centavos for the normalized payment method. | Estimated fallback badge; recommended on hold or exception until actual/reconciled evidence. |
| Actual absent and no fallback | provider_fee_centavos remains null; do not convert to zero. | Manual review badge; settlement cannot be eligible. |
| Later provider statement arrives | Replace estimate with actual/reconciled fee and calculate delta. | Audit old/new values and immutable adjustment entries; show reconciled source. |

Financial safeguard The current calculation stores a fallback amount and a fallback source. The implementation must verify whether the current reconciliation flag can incorrectly treat that estimate as reconciled. If it can, correct the status transition so an estimate cannot enter an eligible settlement batch until the approved finance rule is satisfied.

# Snapshot contract

Every new revenue transaction must preserve enough evidence to explain the fee without re-reading today's configuration:

payment method after normalization

provider fee amount and source

provider fee VAT only when supplied by provider or statement

fallback rate_bps and fixed_centavos when fallback was used

policy_id, policy version, effective_at, and a sanitized policy snapshot

gross amount, DGFY fee, tenant provider fee share, DGFY provider fee share, and tenant net payable

source event or statement reference where available

# Migration plan

| ID | Requirement | Priority | Verification |
| --- | --- | --- | --- |
| MIG-001 | Confirm existing tenant_revenue_fee_policies JSON and transaction financial_snapshot support the new response fields. | P0 | Schema and fixture inspection |
| MIG-002 | Prefer no database migration if the existing JSON and source enum are sufficient. | P0 | Migration review |
| MIG-003 | If an explicit estimate flag or source breakdown requires a scalar column, add an additive landlord migration with nullable/default-safe behavior. | P1 | Migration test |
| MIG-004 | Do not backfill or recompute historical fee amounts. Existing policy snapshots remain authoritative for historical transactions. | P0 | Historical data test |
| MIG-005 | Seed or verify a safe platform-created on-hold policy for target tenants before enabling Owner edit. | P0 | Local fixture and rollout check |

# Transaction failure behavior

| Failure | Data behavior | User or operator behavior |
| --- | --- | --- |
| Policy validation fails | No policy or audit row is written. | Show field-level error; retain unsaved form values locally. |
| Concurrent version conflict | No second policy version is written. | Refresh latest policy and ask Owner to review before retry. |
| Audit write fails | Roll back policy transaction; no partially visible policy. | Show retryable error and alert operations. |
| Provider financial data missing | Record source fallback or manual_review; preserve unresolved status and snapshot. | Owner sees estimated or manual-review badge; finance can reconcile later. |
| Provider reconciliation fails | Retain current transaction and open exception; do not silently alter payable. | Keep settlement on hold and expose exception. |

# Rollback data rules

Disabling the Owner mutation route does not delete policy versions or transaction snapshots.

A bad fallback is corrected by a new policy version or by disabling fallback for the affected method, never by rewriting historical policy rows.

If a provisional ledger entry was used, actual reconciliation must post the approved delta before payout eligibility is restored.

Financial tables and audit rows are retained during application rollback.

## Repository evidence

apps/dgfy-api/src/models/Landlord/TenantRevenueFeePolicy.js

apps/dgfy-api/src/models/Landlord/TenantRevenueTransaction.js

apps/dgfy-migration-runner/migrations/20260730000002-create-tenant-revenue-settlement.cjs

apps/dgfy-api/src/modules/tenantRevenue/usecases/tenantRevenueUseCases.js

apps/dgfy-api/src/modules/tenantRevenue/repositories/tenantRevenueRepository.js