# Configurable Payment Processing Fee

Rollout Rollback and Acceptance

| Project name | POS-DGFY |
| --- | --- |
| Plan version | 1.0 |
| Section | 09 Rollout Rollback and Acceptance |
| Purpose | Define local rollout order, stop conditions, rollback without data loss, and measurable acceptance criteria for the feature. |
| Dependencies | Sections 02 through 08; ADR 0052 rollout and rollback; local-only user instruction. |
| Implementation status | Planning only. No application code is changed by this plan. |

# Local rollout order

Apply or verify additive local schema state only if the data review proves a migration is required; do not mutate production or staging.

Deploy local API code with tenant revenue sharing still disabled unless the local fixture explicitly enables it for deterministic tests.

Seed one local tenant with a platform-created on-hold policy and one Owner account; include a second member with report-only access.

Run policy API and transaction fixture tests for actual, fallback, missing, and reconciled provider data.

Run OPIS local browser verification at desktop and narrow viewport; verify no active POS shift is required and no IMS route is involved.

Run architecture, security, compliance, documentation, builds, and focused regressions.

Capture evidence and update the Phase 474 ledger entry only after every gate passes.

# Stop conditions

Stop if the intended fee is a customer surcharge rather than provider fee fallback; this plan no longer matches the requested behavior.

Stop if Owner authority cannot be represented safely without changing the approved ownership contract.

Stop if fallback amounts can enter an eligible settlement batch without the approved financial rule.

Stop if a cross-tenant read or mutation is possible through query, route, policy, or UI identifier manipulation.

Stop if a change would modify customer totals, POS terminal totals, service charge, delivery fee, or historical service-fee values.

Stop if the implementation requires an IMS edit; re-scope to OPIS or request an explicit architecture decision.

# Rollback plan

| Trigger | Action | Data protection |
| --- | --- | --- |
| Incorrect fallback values | Disable Owner edit capability or set affected method fallback to null through a new governed version. | Retain prior policy versions and snapshots. |
| Incorrect provider fee calculation | Disable the new path, keep revenue posting on safe manual review, and reconcile affected local fixtures. | Do not delete or rewrite ledger entries. |
| Authorization bypass | Disable route or feature flag immediately; revoke capability; inspect audit and access logs. | No policy mutation is accepted until the bypass is resolved. |
| OPIS display regression | Rollback OPIS UI only while API and ledger data remain intact. | Financial source of truth is unaffected. |
| Migration issue | Use additive migration rollback procedure only after confirming no posted history is dependent on the new nullable/default-safe field. | Never drop financial tables or posted history. |

# Acceptance criteria

| ID | Requirement | Priority | Verification |
| --- | --- | --- | --- |
| AC-001 | An authenticated current Owner can view the current policy and source-aware payment statement for only the selected tenant. | P0 | Local OPIS and API evidence |
| AC-002 | The Owner can save card, ewallet, QR Ph, online banking, and other fallback rates with an effective date and reason; a new policy version is created. | P0 | Policy transaction test |
| AC-003 | The Owner cannot change DGFY platform rate, fee payer, settlement, payout, or automatic-payout fields through the Owner endpoint. | P0 | Privilege test |
| AC-004 | A payment with actual provider fee uses actual data even when a fallback is configured. | P0 | Posting test |
| AC-005 | A payment without actual provider fee uses the exact normalized fallback and displays it as estimated. | P0 | Posting and UI test |
| AC-006 | A payment without actual fee or fallback remains manual review and is not rendered as PHP 0.00 actual fee. | P0 | Failure-path test |
| AC-007 | Changing policy does not alter historical transaction amount, fee source, policy version, settlement batch, receipt, Storefront total, or POS cashier total. | P0 | Regression and history test |
| AC-008 | Later provider reconciliation changes the amount through an auditable immutable correction and removes the estimate label only for the reconciled record. | P0 | Reconciliation test |
| AC-009 | OPIS Payments separately shows provider processing fees, DGFY platform fees, refunds, tenant amount due, and unresolved source totals. | P0 | Desktop UI evidence |
| AC-010 | No changed file, route, component, test, or shared surface adds an IMS feature or modifies IMS behavior. | P0 | Diff and scope review |
| AC-011 | Architecture, focused tests, OPIS build, compliance, docs, and local-only evidence pass. | P0 | Release evidence checklist |

# Release evidence checklist

Approved interpretation and ADR 0052 amendment reference.

Permission matrix and owner capability evidence.

API contract and database transaction test results.

Actual versus fallback versus manual-review calculation evidence.

Historical policy preservation and reconciliation delta evidence.

OPIS desktop and narrow-screen screenshots or Playwright trace.

No-IMS scope review and changed-file inventory.

Local command results with commit SHA; no staging or production claims.

# Final recommendation

Recommendation Approve this as a new Owner financial-policy feature with a provider-fee-only interpretation. Implement it in OPIS and the tenant revenue module, preserve the current financial ledger boundaries, and keep IMS, customer totals, POS terminal behavior, and Storefront pricing unchanged.

After Phase 474 acceptance, any production release requires a separate release-owner approval and deployed verification plan. This document does not authorize deployment.