# Execution Rollout Rollback and Acceptance

Section 09 implementation record

| Repository | UpdatePOS worktree at C:/Users/USER/.codex/worktrees/updates-pos/POS-DGFY |
| --- | --- |
| Environment | Local verification only; no staging, production, merge, push, or live tenant mutation |
| Boundary | OPIS Back Office and tenant-revenue module; apps/dgfy-ims intentionally unchanged |
| Status | VERIFIED |

# Rollout boundary

This execution is local-only. No staging or production deployment, merge, push, or tenant data mutation was performed. The feature is isolated to OPIS and tenant-revenue code paths.

# Rollback

Revert the tenant-revenue policy endpoint/use-case/reporting changes and the OPIS manifest/editor/report surface together.

Revert the permission projection and ADR amendment with the implementation batch.

No schema rollback is needed because no migration was added.

Existing policy and transaction records remain readable because the change reuses existing fields and preserves historical versions.

# Acceptance criteria

| Criterion | Status | Evidence |
| --- | --- | --- |
| AC-001 | PASS | Owner view is tenant-scoped and source-aware. |
| AC-002 | PASS | Fallback fields, effective date, reason, versioning, and save flow. |
| AC-003 | PASS | Strict schema and protected-field preservation. |
| AC-004 | PASS | Actual reconciliation replaces fallback and resolves hold. |
| AC-005 | PASS | Fallback exact calculation is labeled estimated. |
| AC-006 | PASS | Missing evidence remains manual review/null. |
| AC-007 | PASS | Existing customer/POS totals and fee boundaries unchanged. |
| AC-008 | PASS | Immutable actual financial snapshot and reconciliation delta. |
| AC-009 | PASS | OPIS statement separates fee sources. |
| AC-010 | PASS | IMS has no diff. |
| AC-011 | PASS | Local checks and evidence gates pass. |